SmartHelp

Trusted help. Right when you need it.

Product & Technical Documentation — Master Build Specification

| Project | SmartHelp — on-demand home services platform |
| --- | --- |
| Document | Complete product requirements, UX, business logic, data model, API and delivery plan |
| Audience | Engineering team, product, design, QA, and any AI coding agent building the system |
| Stack | Next.js 14 · React 18 · TypeScript 5.5 · Tailwind 3.4 · shadcn/ui · Supabase (Postgres/Auth/Realtime/Storage) · Razorpay · Vercel |
| Stack policy | Byte-for-byte parity with the SmartPOS codebase — see Part 3, §21 |
| UI policy | Identical design system to SmartPOS — tokens, components, spacing, tone |
| Version | 1.0 (build spec) |
| Date | September 26, 2026 |
| Status | Ready for implementation |

## What this document is

This is not a feature wishlist. It is a build specification: a single source of truth that an engineer — or an AI coding agent — can execute module by module without asking follow-up questions. It defines the data model, the state machines, the pricing and matching algorithms as executable SQL, the full API surface, the security posture, the UI at the screen level, and the acceptance tests that decide whether a feature is finished.

Part 1 — Product: what SmartHelp is, who uses it, what it sells, how bookings work end to end, how money is calculated, and every edge case.

Part 2 — UX/UI: the design system (identical to SmartPOS), the route map, and annotated wireframes for every screen in the customer, professional and admin shells.

Part 3 — Architecture & data: the exact stack, the component diagram, the complete 47-table PostgreSQL schema across 28 migrations, RLS, storage, realtime.

Part 4 — API & operations: endpoint reference, error catalogue, security model, realtime channels, cron jobs, concurrency strategy, testing, and the phased delivery plan.

Read this first If you are an AI coding agent or a new engineer: implement strictly in the phase order in §31.1, and for each feature satisfy the Definition of Done in §31.2 before moving on. The state machine (§8) and the pricing engine (§7) are the two subsystems everything else depends on — get them right, and the rest of the platform is assembly.

## Table of contents

Right-click this table of contents and choose “Update Field” to build it.

# How to use this document

Engineers start at §21 (stack) and §24 (schema), then read the phase they are assigned in §31.1.

AI coding agents should read the whole document, then implement one phase at a time, running the Definition of Done gate (§31.2) per feature. The final instruction block in this document is written to be pasted verbatim as a system prompt.

Designers work from Part 2 only; every screen, state and component needed is specified there.

QA builds the suite from §16 (edge cases), §29 (testing layers) and §30 (acceptance path).

Product / ops read Part 1, then §31.4 for the runbook.

Numbering is stable Section numbers (§ and subsection numbers) are referenced from code comments and from other documents. Do not renumber when editing — append instead.

PART I

# Product Specification

What SmartHelp sells, to whom, and the exact business rules that govern a booking, its money, and its lifecycle.

# 1. Project Overview

SmartHelp is an on-demand home-services marketplace. Customers book verified household professionals for cleaning, kitchen, laundry and general domestic work — instantly or on a schedule — with duration-based pricing, OTP-gated service start, server-authoritative timers and in-app support.

SmartHelp is built as a single Next.js 14 application with three role-based shells (Customer, Professional, Admin) on top of Supabase (PostgreSQL + Auth + Storage + Realtime). It intentionally reuses the SmartPOS codebase conventions one-for-one: the same App Router layout, the same shadcn/ui component set, the same Tailwind tokens, the same Zustand store pattern, the same Razorpay integration, the same numbered SQL migration folder, and the same Vercel cron pattern.

| Product | SmartHelp — on-demand home services platform |
| --- | --- |
| Tagline | Trusted help. Right when you need it. |
| Document type | Master product + engineering specification (single source of truth) |
| Target stack | Byte-for-byte parity with SmartPOS (see Part 3) |
| Primary database | Supabase managed PostgreSQL |
| Payments | Razorpay (Orders + Subscriptions + Route webhooks) |
| Realtime | Supabase Realtime (channels + Presence + Broadcast) |
| Deployment | Vercel (Next.js) + Supabase (DB/Auth/Storage/Realtime) |
| Primary markets | Configurable — country / state / city / locality (IN default) |
| Currency | Configurable per platform, default `INR` with `en-IN` formatting |

## 1.1 What ships in v1

Customer app — browse, price, book (instant / scheduled / recurring), pay, track, rate, support.

Professional app — KYC, availability, offer inbox, accept, navigate, OTP start, complete, earnings.

Admin console — dashboard, catalogue, pricing rules, KYC review, bookings, payments, refunds, support, analytics, audit log.

Platform services — availability engine, matching engine, pricing engine, notification dispatcher, scheduled-job runner.

Public surfaces — marketing landing, service catalogue, and a shareable booking link (no account required to view prices).

## 1.2 Explicitly out of scope for v1

Native iOS / Android binaries — v1 is responsive web, installable as a PWA.

Material procurement or inventory consumption (professionals bring their own materials; recorded as text only).

In-app wallet top-up via credit card — wallet is refund / promo / referral / compensation credit only in v1.

Multi-language UI — data model carries a locale column on templates from day one, but ships en-IN only.

Dispute arbitration automation — tickets are handled by humans; automation only assigns priority and SLA.

# 2. Product Vision & Problem Statement

## 2.1 Vision

Make domestic help as easy to book as a cab, and as trustworthy as a payroll transaction. Every booking must have an identity-verified professional, a fixed scope, a fixed price, a proof-of-arrival, and a paper trail.

## 2.2 Problems being solved

| Today | SmartHelp answer |
| --- | --- |
| Domestic help is found through word of mouth; supply is invisible | Searchable catalogue with live availability per pincode and time slot |
| No transparent price — the worker quotes on arrival | Duration-based price locked at checkout, itemised breakdown before payment |
| No proof the worker actually attended or worked the full time | Customer-shared OTP gates service start; server-authoritative timer |
| No standard quality definition | Per-service service_tasks with INCLUDED / EXCLUDED rows, visible before booking |
| No digital payment or record trail | Razorpay order → verified webhook → immutable payment row → generated invoice |
| If the worker cancels, the customer is stuck | Reassignment cascade with automatic full refund if the cascade exhausts |
| No support or accountability after the visit | Booking-scoped ticket thread with attachments, SLA priority, and audit log |
| Service history is scattered across notebooks and phone calls | Every booking, receipt, rating and message retained per customer account |

## 2.3 Guiding principles (binding on all implementation)

| # | Principle | What it forbids |
| --- | --- | --- |
| 1 | Availability first | Never promise a professional before availability is confirmed for the exact pincode + slot + duration |
| 2 | Backend is the source of truth | No client-supplied price, status, role, or timer value is ever trusted |
| 3 | No hardcoded business rules | Prices, durations, fees, commission, cancellation, surge, service areas are all admin-configurable rows |
| 4 | Payments are server-verified | A booking is never marked paid from a client callback — only from a verified Razorpay signature/webhook |
| 5 | Explicit state machine | Booking status is a Postgres enum; illegal transitions are rejected, not silently coerced |
| 6 | Concurrency-safe assignment | Two customers can never be assigned the same professional for overlapping time (DB-level guarantee) |
| 7 | Idempotent money operations | Create-booking, create-order, extend, cancel and refund all accept Idempotency-Key |
| 8 | Everything auditable | Status history on every booking, audit log on every privileged mutation |
| 9 | Mobile-first | Every primary flow is designed at 390px first; bottom navigation on mobile, sidebar on desktop |
| 10 | City-agnostic | No Kolkata / Mumbai literals in code, seeds, or UI copy — all geography is data |
| 11 | Original identity | The operating model is inspired by the on-demand home-services category; SmartHelp ships its own brand, copy, and assets |

Anti-clone clause SmartHelp may use the general on-demand home-services business model. It must not copy any third party's logo, brand assets, proprietary copy, UI pixel-for-pixel, or internal implementation. All copy, iconography, colour tokens and illustrations are SmartHelp's own.

# 3. Users, Roles & Permissions

## 3.1 Role model

Roles are a Postgres enum on profiles.role. There is no role hierarchy — every capability is an explicit grant, enforced by RLS plus server-side checks in API routes.

-- 0001_core.sql

CREATE TYPE user_role AS ENUM (

'customer',      -- books and pays for services

'professional',  -- performs services

'admin',         -- full platform control

'support',       -- tickets only, no pricing / KYC write access

'ops'            -- bookings, assignment, refunds, disputes; no catalogue or role management

'super_admin'    -- owner account; only one, bootstrapped via env allow-list

);

## 3.2 Capability matrix

| Capability | customer | professional | support | ops | admin |
| --- | --- | --- | --- | --- | --- |
| Browse catalogue / prices | yes | yes | yes | yes | yes |
| Create / cancel / reschedule own booking | yes | no | no | yes (on behalf) | yes |
| View own bookings | yes | assigned only | read-only | all | all |
| Accept / reject an assignment offer | no | yes | no | no | no |
| Start service (consume OTP) | no | yes | no | no | no |
| Complete service | no | yes | no | no | no |
| Set own availability / working hours | no | yes | no | no | yes (force) |
| Submit / edit own KYC | no | yes | no | no | yes (on behalf) |
| Verify / suspend a professional | no | no | no | no | yes |
| Create / edit services & durations | no | no | no | no | yes |
| Edit pricing rules & surge | no | no | no | no | yes |
| Issue refund | request only | no | no | yes (≤ limit) | yes |
| Manage coupons & promos | no | no | no | no | yes |
| View support tickets | own only | own only | all | all | all |
| View analytics / reports | no | own earnings | ticket stats | ops stats | all |
| View audit log | no | no | no | no | yes |
| Change a user's role | no | no | no | no | yes |

## 3.3 Personas

### Customer — "the time-poor household"

Wants a bathroom cleaned today, does not want to negotiate price on a phone call.

Cares most about: is the person verified, is the price final, will they actually show up.

Secondary cares: fixed arrival window, water/electricity arrangement hints, ability to rebook the same person.

### Professional — "the skilled independent worker"

Earns per hour; cares about utilisation, travel distance, and on-time payments.

Cares most about: fair offers near me, clear scope of work, guaranteed payout.

Secondary cares: training completion badge, rating protection, incentive bonuses.

### Admin / Ops / Support — internal

Admin owns catalogue, pricing, KYC policy, platform configuration.

Ops handles the live board: unassigned bookings, cascading reassignments, refunds, disputes.

Support handles tickets, damage/safety escalations, refund promises up to a limit.

# 4. Service Catalogue

## 4.1 Categories and seed services

Categories and services are rows, not code. The following is the seed set applied by migration 0007_service_catalogue.sql; admins may add, rename, reorder, deactivate, or extend any of it.

| Category | Seed services | Default pricing |
| --- | --- | --- |
| Cleaning | Full House Cleaning · Bathroom Cleaning · Kitchen Deep Clean · Balcony & Window Cleaning · Fan & Appliance Cleaning · Mopping & Floor Scrubbing | Hourly, 30–240 min |
| Kitchen | Dishwashing · Daily Cooking Support · Vegetable Prep & Chopping · Counter & Platform Cleaning · Gas Stove & Chimney Wipe-down | Hourly, 60–240 min |
| Laundry | Washing & Dry · Ironing & Folding · Stain Removal · Blanket / Heavy Curtain Wash | Per kg or hourly, 60–240 min |
| Household | Decluttering & Organising · Moving Help (packing) · Post-Partition Deep Clean · Errand & Shopping Run | Hourly, 60–360 min |
| Appliance | Refrigerator Deep Clean · Microwave Clean · Air Conditioner Service · Chimney Deep Clean | Fixed or hourly, 60–180 min |

## 4.2 Service record anatomy

| Field group | Columns | Notes |
| --- | --- | --- |
| Identity | id, category_id, name, slug, description | slug unique, used for public URLs /services/[slug] |
| Presentation | image_url, service_images[], icon_key | Images live in the service-media Supabase Storage bucket |
| Pricing | base_price, pricing_type, min_duration_min, max_duration_min | pricing_type ∈ hourly ¦ flat ¦ per_unit; per_unit services carry unit_label + unit_price |
| Scope | service_tasks[] with kind ∈ included ¦ excluded | Rendered as the ✓ / ✕ list on the service detail screen |
| Materials | materials_note, materials_included boolean | Drives the pre-booking "please keep X accessible" note |
| Ops | prep_minutes, max_active_jobs, requires_photo_proof boolean | prep_minutes is the lead time subtracted from slot availability |
| Geo | service_areas[] rows in service_areas | A service is bookable only where a service_areas row is active |
| State | is_active, sort_order, created_at, updated_at | Deactivating hides the service from search; it never deletes it |

## 4.3 Duration options

Durations are per-service rows in service_durations, not a global constant.

Default ladder: 30, 45, 60, 90, 120, 180, 240, 300, 360 minutes.

Each row may carry either a flat price override or a price_multiplier on top of the hourly base.

The checkout only renders durations where service_durations.is_active = true, min ≤ d ≤ max, and a matching slot exists.

Extension increments are configured in platform_settings as extension_options_minutes (default 30,60,90).

## 4.4 Scope contract (included / excluded)

-- Example seed: bathroom cleaning scope

INSERT INTO service_tasks (service_id, kind, label, sort_order) VALUES

('svc_bathroom', 'included', 'Floor cleaning (tiles, joints, drains)', 10),

('svc_bathroom', 'included', 'Toilet bowl, seat, exterior & flush cleaning', 20),

('svc_bathroom', 'included', 'Basin, taps, mirror & tap stains', 30),

('svc_bathroom', 'included', 'Shower area, glass & fittings', 40),

('svc_bathroom', 'included', 'Soap dish, holder, tissue, door handle', 50),

('svc_bathroom', 'excluded', 'Hazardous / bleach chemical deep treatment', 60),

('svc_bathroom', 'excluded', 'Outdoor or high-reach glass cleaning', 70),

('svc_bathroom', 'excluded', 'Moving heavy or fixed furniture', 80),

('svc_bathroom', 'excluded', 'Construction stain / paint removal', 90);

service_tasks rows are what the customer sees as the ✓ included / ✕ excluded list.

Binding rule A dispute is adjudicated against service_tasks + bookings.notes. If a task is not in kind = 'included', a professional is never expected to have performed it and a support agent may decline a re-service claim on that basis.

# 5. Geography, Addresses & Service Areas

## 5.1 Hierarchy

country

└── state

└── city                      (city_id, name, is_active, time_zone, default_currency)

└── locality            (lat, lng, radius_km, is_active)

└── service_area  (locality_id + service_id -> bookable, lead time, slot caps)

Nothing above locality is hardcoded; the seed inserts one city and the admin console maintains the rest.

## 5.2 Address model

| Column | Type | Purpose |
| --- | --- | --- |
| label | text | e.g. "Home", "Parents' place" |
| address_type | enum | home ¦ work ¦ other |
| line1, line2 | text | Flat / house, building / society |
| area | text | Locality name (must resolve to a localities row) |
| city, state, pincode | text | Used to resolve locality_id and validate serviceability |
| lat, lng | numeric(9,6) | Source of truth for distance; geocoded on save, customer-correctable |
| landmark | text | "Opposite SBI ATM" — shown to the professional during approach |
| access_notes | text | Gate code, floor, "no lift on 4th", parking |
| is_default | boolean | Exactly one default per customer (partial unique index) |

access_notes is the single highest-leverage field in the whole product. A professional who cannot reach the gate loses the job on arrival; the checkout surfaces this field on the booking confirmation screen and the professional job screen.

## 5.3 Serviceability resolution

-- Resolve which services are bookable for an address, at a time, for a duration.

-- Returns one row per service with the resolved locality and the slot's remaining capacity.

WITH target AS (

SELECT l.id            AS locality_id,

l.city_id,

l.radius_km,

ST_Distance(

ST_SetSRID(ST_MakePoint(a.lng, a.lat), 4326)::geography,

ST_SetSRID(ST_MakePoint(l.lng, l.lat), 4326)::geography

) / 1000        AS distance_from_pin

FROM addresses a

JOIN localities l

ON lower(l.name) = lower(a.area)

AND l.is_active

WHERE a.id = $1

)

SELECT s.id                                        AS service_id,

s.name,

s.base_price,

s.pricing_type,

t.locality_id,

sa.lead_minutes,

COALESCE(sa.slot_capacity, 1)               AS slot_capacity,

(

SELECT count(*)

FROM professionals pr

JOIN professional_skills sk ON sk.professional_id = pr.id AND sk.service_id = s.id

WHERE pr.verification_status = 'verified'

AND pr.availability_status IN ('online','busy')

AND EXISTS (SELECT 1 FROM service_areas x

WHERE x.locality_id = t.locality_id AND x.service_id = s.id AND x.is_active)

)                                           AS eligible_professionals

FROM target t

JOIN service_areas sa ON sa.locality_id = t.locality_id AND sa.is_active

JOIN services s       ON s.id = sa.service_id AND s.is_active

ORDER BY eligible_professionals DESC, s.sort_order;

This is the query behind GET /api/availability. It is the gate that stops the product showing an unbookable service.

## 5.4 Address capture flow

Customer picks "Use current location" (browser geolocation, permission requested with a plain-language reason), or searches, or selects a saved address.

Coordinates are reverse-geocoded to a locality candidate; the customer confirms the locality (SmartHelp never silently guesses a pincode).

Address form pre-fills line1/area/city/state/pincode; the customer can override any field.

On save, lat/lng are stored and locality_id is resolved. If the locality is not covered, the address is still saved but shows a "not yet available" badge.

Every subsequent availability check reuses the stored coordinates, so the customer is never re-prompted mid-booking.

# 6. Booking Types

## 6.1 Instant booking

Home -> Choose service -> [Instant] -> Duration -> Address

-> Availability check (service_area + slot + professional capacity)

-> Live price -> Coupon -> Pay (Razorpay order)

-> Payment verified by webhook  =>  status = paid

-> Matching engine starts      =>  status = searching

-> Offers fan out (batched)    =>  status = assigned (on first accept)

-> Professional accepts        =>  status = accepted

-> Live location / ETA         =>  status = on_the_way

-> Professional arrives        =>  status = arrived

-> Customer reads OTP aloud     =>  status = otp_verified

-> Timer starts (server clock) =>  status = in_progress

-> Professional completes      =>  status = completed

-> Customer rates              =>  status = closed

Instant SLA is a platform setting: instant_match_target_seconds (default 120s) and instant_match_max_attempts (default 3 rounds of offers).

## 6.2 Scheduled booking

The customer picks a date (bounded by platform_settings.max_scheduling_days_ahead, default 30) and a start time from a generated slot list.

Slots are generated at 30-minute granularity inside each locality's business_hours (per city, overridable per locality), minus the service's prep_minutes.

A slot is hidden when projected supply (matching professionals free for the whole duration) is below slot_min_supply (default 1).

Past slots and slots inside instant_lead_minutes (default 30) are never offered.

Rescheduling uses the same generator, and additionally checks for collision with the professional's already-reserved window.

## 6.3 Recurring booking

| Field | Values | Notes |
| --- | --- | --- |
| frequency | daily ¦ weekly ¦ fortnightly ¦ monthly ¦ custom | custom uses the weekdays array |
| weekdays | 0..6 (0 = Sunday) | Ignored unless frequency = 'custom' |
| start_date, end_date | date | end_date nullable = open-ended, capped by series_max_occurrences (default 24) |
| time_of_day | time | One fixed start time for all occurrences |
| duration_minutes | int | Baked into each generated booking |
| address_id | uuid | Fixed address for the whole series |
| exclusions | text[] of dates | Public holidays, travel, etc. |

A recurring_series row does not create bookings eagerly. The cron job /api/cron/recurring-generate materialises occurrences recurring_lead_days (default 2) ahead, each becoming a normal booking that follows the exact same state machine, payment flow and matching engine. Occurrences are recorded in recurring_occurrences with a unique (series_id, occurrence_date) so a re-run of the cron can never double-book.

## 6.4 Multi-service carts

A booking may contain several booking_items (e.g. Bathroom Cleaning 60m + Dishwashing 60m in one visit). Rules that follow from this:

The booking's total duration_minutes is the sum of item durations, capped by platform_settings.max_booking_minutes (default 480).

Matching requires one professional who holds skills for every item's service; otherwise the cart is split at checkout.

The professional sees a combined scope, itemised, on the job screen.

Refund on cancellation is prorated per item at the item's unit price.

# 7. Pricing Engine

## 7.1 Formula

line_total      = base_price x (duration / 60)          -- hourly

or base_price                              -- flat

or unit_price x quantity                   -- per_unit

subtotal        = SUM(line_total)  +  SUM(extra_charges)

x (multiplier rules: peak / off-peak / surge / demand)

platform_fee    = max(platform_settings.platform_fee_min,

subtotal x pricing_rules.platform_fee_pct)

discount        = coupon discount  (capped at coupon.max_discount,

and never below 0)

discount        = MIN(discount, subtotal + platform_fee)   -- floor guard

taxable         = subtotal + platform_fee - discount

tax             = taxable x platform_settings.tax_pct     -- default GST 18%

total           = round(subtotal + platform_fee - discount + tax, 2)

professional_gross = taxable - commission_pct x taxable

platform_revenue   = platform_fee + tax + (taxable x commission_pct)

Evaluated server-side only. The client receives the breakdown; it never computes the total.

## 7.2 Quote endpoint contract

POST /api/bookings/quote is pure — it writes nothing — and returns a signed breakdown plus a quote_token.

POST /api/bookings/quote

{

"serviceId": "svc_house_cleaning",

"items": [{ "serviceId": "svc_house_cleaning", "durationMinutes": 120 }],

"addressId": "addr_9f2c...",

"scheduledAt": "2026-09-30T10:00:00+05:30",

"bookingType": "scheduled",

"couponCode": "HELLO50"

}

200 OK

{

"quoteToken": "qt_9f1c2b8a...",           // HMAC of the inputs + price, TTL 15 min

"currency": "INR",

"items": [{

"serviceId": "svc_house_cleaning", "name": "Full House Cleaning",

"durationMinutes": 120, "unitPrice": 500.00, "lineTotal": 500.00

}],

"breakdown": {

"subtotal": 500.00,

"multipliers": [{ "code": "PEAK_EVENING", "factor": 1.10, "amount": 50.00 }],

"platformFee": 20.00,

"discount": 50.00,

"discountCode": "HELLO50",

"taxableAmount": 470.00,

"tax": 84.60, "taxRate": 0.18,

"total": 554.60

},

"professionalPayout": 376.00,

"commissionRate": 0.20,

"availability": { "serviceable": true, "slotsRemaining": 4, "earliestSlot": "2026-09-30T10:00:00+05:30" },

"expiresAt": "2026-09-26T19:15:00Z"

}

Price integrity POST /api/bookings accepts a quoteToken. The server re-prices and compares. If the server price differs from the token, the booking is rejected with PRICE_CHANGED and the client must show a fresh breakdown. A client-sent amount is never accepted.

## 7.3 Configurable rules

| Rule | Storage | Admin surface |
| --- | --- | --- |
| Base price per service | services.base_price | Admin → Services → edit |
| Duration price ladder | service_durations | Admin → Services → durations |
| Peak / off-peak multipliers | pricing_rules (type multiplier, window match) | Admin → Pricing → Rules |
| Surge | pricing_rules (type surge) + computed demand_index | Admin → Pricing → Surge |
| Platform fee | platform_settings.platform_fee_pct / _min | Admin → Settings |
| Tax rate & label | platform_settings.tax_pct, tax_label | Admin → Settings |
| Professional commission | professionals.commission_pct (per pro, overridable per category) | Admin → Professionals |
| Cancellation fees | cancellation_policies rows | Admin → Policies |
| Late-arrival threshold | platform_settings.late_arrival_threshold_min (default 15) | Admin → Settings |
| Extension increments | platform_settings.extension_options_minutes | Admin → Services |

## 7.4 Surge pricing

Surge is opt-in and off by default (platform_settings.surge_enabled = false). When enabled it is a bounded multiplier, not a free-form number.

-- demand_index recomputed by /api/cron/demand-index (every 5 min), stored per locality+service

-- and read by the pricing function. Bounded so a bug can never produce an absurd price.

SELECT service_id,

locality_id,

GREATEST(0.50, LEAST(2.00, 1.00 + (open_requests - supply) * 0.15)) AS demand_index

FROM (

SELECT b.service_id, s.locality_id,

count(*) FILTER (WHERE b.status IN ('paid','searching','assigned')) AS open_requests,

count(DISTINCT pr.id)                                          AS supply

FROM bookings b

JOIN service_areas s ON s.service_id = b.service_id AND s.is_active

LEFT JOIN booking_assignments a ON a.booking_id = b.id AND a.status = 'accepted'

LEFT JOIN professionals pr       ON pr.id = a.professional_id

WHERE b.created_at > now() - interval '2 hours'

GROUP BY 1, 2

) t;

A surge multiplier is applied only to new quotes; a booking already paid keeps its locked price forever.

Surge is never applied retroactively and never applied without an itemised line named SURGE on the breakdown.

The multiplier is clamped to [0.50, 2.00] at both the rule level and the calculation level.

Regional compliance: some jurisdictions cap surge and require advance notice. platform_settings.surge_max_factor (default 1.50) enforces the cap; surge_notice_minutes (default 60) forces disclosure that far ahead.

## 7.5 Commission and earnings split

| Term | Meaning | Default |
| --- | --- | --- |
| taxable_amount | What the platform actually operated on, after discount | subtotal + fees − discount |
| commission_pct | Professional's platform commission | 0.20 (per professional, overridable) |
| professional_gross | Professional's earnings for the job | taxable × (1 − commission) |
| platform_revenue | Platform take | platform_fee + tax + commission |
| Payment hold | Earnings are not withdrawable immediately | earnings_hold_hours = 24 |
| Payout cadence | Weekly, aggregated per professional | payout_weekday = Monday |

# 8. Booking State Machine

## 8.1 Status enum

CREATE TYPE booking_status AS ENUM (

'draft',                 -- built in the client, not yet submitted

'payment_pending',       -- payment order created, awaiting verification

'paid',                  -- Razorpay signature/webhook verified

'searching',             -- matching engine running, offers fanning out

'assigned',              -- a professional holds an unexpired offer

'accepted',              -- professional accepted the job

'on_the_way',            -- professional started travelling

'arrived',               -- professional at the address, awaiting OTP

'otp_verified',          -- OTP consumed (transitional, immediately becomes in_progress)

'in_progress',           -- timer running

'extension_requested',   -- customer asked for more time, awaiting professional

'completed',             -- professional ended the service

'cancelled',             -- cancelled by customer, professional, ops or system

'refund_pending',        -- cancellation with money to return

'refunded',              -- refund completed at the gateway

'disputed',              -- a support ticket flagged the booking

'no_show',               -- nobody attended

'closed'                 -- rated / archived; terminal

);

## 8.2 Legal transitions

Enforced twice: by the client-facing API guard and by a Postgres trigger, so a direct supabase.from('bookings').update(...) from a browser with a permissive policy can still never produce an illegal state.

| From | To | Actor | Guard |
| --- | --- | --- | --- |
| draft | payment_pending | customer | quote token valid, address serviceable |
| payment_pending | paid | system | verified gateway signature / webhook |
| payment_pending | cancelled | customer¦system | gateway reports no capture, or 15-min order expiry |
| paid | searching | system | assignment requested |
| searching | assigned | system | offer sent and unexpired |
| searching | cancelled | system | search_expires_at passed → auto refund |
| searching | refund_pending | system | instant SLA exhausted |
| assigned | accepted | professional | offer still valid, pro still online |
| assigned | searching | system | offer expired or professional declined |
| accepted | on_the_way | professional | location ping received |
| on_the_way | arrived | professional | geofence within arrival_radius_m OR manual check-in |
| arrived | in_progress | system | OTP verified → started_at stamped, timer armed |
| in_progress | extension_requested | customer | next booking collision check passes |
| extension_requested | in_progress | system | extension paid → duration_minutes increased |
| in_progress | completed | professional | ended_at stamped, actual duration recorded |
| paid..accepted | cancelled | customer | cancellation policy fee computed |
| accepted..in_progress | cancelled | ops¦support | documented reason required |
| accepted..in_progress | disputed | customer | ticket attached |
| cancelled | refund_pending | system | amount to refund > 0 |
| refund_pending | refunded | system | gateway refund confirmed |
| completed | closed | customer | rating submitted, or 7 days elapsed |
| any | — | — | Any other transition is rejected with ILLEGAL_TRANSITION |

-- 0011_booking_state_machine.sql

CREATE OR REPLACE FUNCTION enforce_booking_transition() RETURNS trigger AS $$

DECLARE

allowed text[];

BEGIN

allowed := CASE NEW.status

WHEN 'payment_pending'   THEN ARRAY['draft','cancelled']

WHEN 'paid'              THEN ARRAY['payment_pending','refund_pending']

WHEN 'searching'         THEN ARRAY['paid','assigned']

WHEN 'assigned'          THEN ARRAY['searching']

WHEN 'accepted'          THEN ARRAY['assigned','refund_pending']

WHEN 'on_the_way'        THEN ARRAY['accepted','refund_pending']

WHEN 'arrived'           THEN ARRAY['on_the_way','refund_pending']

WHEN 'otp_verified'      THEN ARRAY['arrived']

WHEN 'in_progress'       THEN ARRAY['otp_verified','extension_requested']

WHEN 'extension_requested' THEN ARRAY['in_progress']

WHEN 'completed'         THEN ARRAY['in_progress','otp_verified']

WHEN 'cancelled'         THEN ARRAY['draft','payment_pending','paid','searching','assigned',

'accepted','on_the_way','arrived','extension_requested']

WHEN 'refund_pending'    THEN ARRAY['cancelled','paid','accepted','on_the_way','arrived','disputed']

WHEN 'refunded'          THEN ARRAY['refund_pending']

WHEN 'disputed'          THEN ARRAY['accepted','on_the_way','arrived','in_progress','completed']

WHEN 'closed'            THEN ARRAY['completed','refunded','no_show']

ELSE ARRAY[]::text[]

END;

IF TG_OP = 'INSERT' THEN

RETURN NEW;

END IF;

IF NOT (OLD.status::text = ANY(allowed)) THEN

RAISE EXCEPTION 'ILLEGAL_TRANSITION % -> % on booking %',

OLD.status, NEW.status, OLD.id

USING ERRCODE = 'check_violation';

END IF;

INSERT INTO booking_status_history (booking_id, from_status, to_status, actor_id, actor_role, note)

VALUES (NEW.id, OLD.status, NEW.status,

auth.uid(), auth.jwt() ->> 'role', current_setting('app.transition_note', true));

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

CREATE TRIGGER trg_booking_transition

BEFORE UPDATE OF status ON bookings

FOR EACH ROW EXECUTE FUNCTION enforce_booking_transition();

The trigger is the last line of defence. Every legal transition is also written to booking_status_history automatically.

# 9. Availability & Matching Engine

## 9.1 Availability model

Availability is derived, never stored as a boolean. It is a function of:

The address's resolved locality_id.

An active service_areas row for (locality, service).

The service's prep_minutes lead time and the platform's instant_lead_minutes.

The requested duration versus service_durations and max_booking_minutes.

Working hours: the professional's professional_working_hours for that weekday, minus professional_time_off.

Live supply: professionals with the required skill who are online and not already reserved for an overlapping window.

The professional's max_active_jobs and the locality's slot_capacity.

## 9.2 Candidate query

-- Called from POST /api/bookings/[id]/assign (service-role connection, inside a transaction).

-- FOR UPDATE SKIP LOCKED is what makes concurrent assignment safe: two simultaneous

-- assignment runs simply walk past each other's locked rows instead of blocking.

WITH need AS (

SELECT b.id, b.address_id, b.scheduled_start_at, b.scheduled_end_at, b.duration_minutes

FROM bookings b WHERE b.id = $1

),

geo AS (

SELECT a.lat, a.lng, l.id AS locality_id FROM need n

JOIN addresses a ON a.id = n.address_id

JOIN localities l ON lower(l.name) = lower(a.area)

),

candidates AS (

SELECT pr.id,

pr.rating,

pr.acceptance_rate,

pr.completed_jobs,

(SELECT count(*) FROM professional_skills sk

WHERE sk.professional_id = pr.id

AND sk.service_id IN (SELECT service_id FROM booking_items WHERE booking_id = (SELECT id FROM need))

) AS skill_hits

FROM professionals pr

CROSS JOIN geo g

WHERE pr.verification_status = 'verified'

AND pr.training_status = 'completed'

AND pr.availability_status IN ('online','busy')

AND NOT EXISTS (SELECT 1 FROM professionals_suspended s WHERE s.professional_id = pr.id)

HAVING skill_hits = (SELECT count(DISTINCT service_id) FROM booking_items WHERE booking_id = (SELECT id FROM need))

)

SELECT c.id,

(ST_Distance(

ST_SetSRID(ST_MakePoint(pr.current_lng, pr.current_lat), 4326)::geography,

ST_SetSRID(ST_MakePoint(g.lat, g.lng), 4326)::geography) / 1000)          AS distance_km,

-- score: lower distance is better, everything else higher is better

round(

( 40.0 * (1 - LEAST(1, distance_km / 15.0))

+ 20.0 * (COALESCE(c.rating,0) / 5.0)

+ 15.0 * COALESCE(c.acceptance_rate, 0.5)

+ 10.0 * LEAST(1, COALESCE(c.completed_jobs,0) / 200.0)

+ 15.0 * COALESCE((SELECT 1 FROM favourites f

WHERE f.customer_id = $2 AND f.target_type = 'professional'

AND f.target_id = c.id), 0)

, 2) AS score,

row_number() OVER (ORDER BY (

( 40.0 * (1 - LEAST(1,

(ST_Distance(ST_SetSRID(ST_MakePoint(pr.current_lng, pr.current_lat),4326)::geography,

ST_SetSRID(ST_MakePoint(g.lat, g.lng),4326)::geography)/1000) / 15.0))

+ 20.0 * (COALESCE(c.rating,0)/5.0)

+ 15.0 * COALESCE(c.acceptance_rate,0.5)) DESC)) AS rank

FROM candidates c

JOIN professionals pr ON pr.id = c.id

CROSS JOIN geo g

WHERE NOT EXISTS (

SELECT 1 FROM professional_schedule ps

WHERE ps.professional_id = c.id

AND ps.status IN ('reserved','in_progress')

AND tstzrange(ps.starts_at, ps.ends_at) && tstzrange(win.s, win.e)

)

, LATERAL (SELECT n.scheduled_start_at AS s, n.scheduled_end_at AS e FROM need n) win

ORDER BY rank

LIMIT $3;   -- default 10

Ranked candidates. score is persisted on booking_assignments for post-hoc quality analysis, and is never returned to customers.

## 9.3 Offer fan-out

booking status = searching

|

v

round 1: top 6 candidates by score, within 12 km

|  offer window = 90 s

|  -> one accepts   => booking.assigned

|  -> all decline/expire

v

round 2: next 10 candidates, radius widened to 18 km, window 90 s

|  -> one accepts   => booking.assigned

|  -> all decline/expire

v

round 3: city-wide pool, window 120 s

|

v

exhausted  =>  booking.refund_pending  =>  auto full refund  =>  customer notified

| `offer_window_seconds` | Seconds an offer stays live (default 90) |
| --- | --- |
| `offer_batch_size` | Candidates per round (default 6) |
| `offer_radius_km` | Initial search radius (default 12) |
| `offer_radius_growth` | Radius multiplier per round (default 1.5) |
| `search_expires_at` | Hard deadline; the cron sweeper cancels anything past it |
| `max_assignments` | Total offers before exhaustion (default 3 rounds) |

## 9.4 Double-assignment prevention (the hard part)

This is enforced at the database level, not in application code, so no race, retry, or second deploy can break it.

-- 0012_assignment_integrity.sql

CREATE EXTENSION IF NOT EXISTS btree_gist;

-- 1. A professional's calendar can never contain overlapping reserved windows.

ALTER TABLE professional_schedule

ADD CONSTRAINT professional_no_overlap

EXCLUDE USING gist (

professional_id WITH =,

tstzrange(starts_at, ends_at, '[)') WITH &&

) WHERE (status IN ('reserved', 'in_progress'));

-- 2. A booking can be held by at most one professional at a time.

CREATE UNIQUE INDEX uniq_active_assignment_per_booking

ON booking_assignments (booking_id)

WHERE status IN ('offered', 'accepted');

-- 3. Advisory lock serialises the assignment transaction per booking.

--    (Taken with pg_advisory_xact_lock so it releases automatically on commit/rollback.)

SELECT pg_advisory_xact_lock(hashtext('assign:' || $1));

-- 4. Claim an offer atomically: the WHERE on status is the compare-and-swap.

UPDATE booking_assignments

SET status = 'accepted', responded_at = now()

WHERE id = $1 AND status = 'offered' AND expires_at > now()

RETURNING *;

-- 0 rows => somebody else already took it. Client gets 409 ASSIGNMENT_TAKEN.

## 9.5 Smart matching and favourites

A customer's favourite professionals get a +15 score bonus, not a guarantee.

A previously-served professional gets a small bonus via booking_assignments.was_repeat and is also shown as "Book again" on the home screen.

Ratings are floored, not filtered: a 3.2-rated professional near the customer can still outrank a 4.9 professional 15 km away, but a professional below platform_settings.min_rating_threshold (default 3.0) is not offered at all.

New professionals get an exploration bonus (new_pro_bonus, default +5) so the marketplace is not starved of fresh supply.

# 10. OTP Check-In, Service Timer & Extensions

## 10.1 OTP design

| Parameter | Default | Where |
| --- | --- | --- |
| Length | 4 digits | platform_settings.service_otp_length |
| TTL | 10 minutes | platform_settings.service_otp_ttl_minutes |
| Max attempts | 3 | platform_settings.service_otp_max_attempts |
| Attempt lockout | 15 min after 3 failures | platform_settings.service_otp_lockout_minutes |
| Storage | SHA-256 hash only, never plaintext | bookings.otp_hash |
| Rotate on | every booking; re-issue on explicit customer request | — |
| Regeneration | max 3 per booking, then support must re-arm | bookings.otp_generations |

-- The customer sees a 4-digit code; the professional types it in.

-- The hash is the only thing persisted, and comparison is constant-time via the DB.

UPDATE bookings

SET status = 'otp_verified',

otp_verified_at = now(),

-- Server clock, always. The phone's clock is never consulted.

started_at       = now(),

ends_at          = now() + make_interval(mins => duration_minutes)

WHERE id = $1

AND status = 'arrived'

AND otp_hash = encode(digest($2, 'sha256'), 'hex')

AND otp_expires_at > now()

AND otp_attempts < $3

RETURNING started_at, ends_at;

-- 0 rows => distinguish in logs only; the client always sees "Invalid or expired code".

The customer's OTP screen is a display, never a fetch that reveals the value to the professional's device. The professional's app only ever sends an attempt. The literal code is shown on the customer's screen and is generated server-side at booking creation time, so it exists before anyone arrives.

## 10.2 Service timer

The timer is rendered from server data, never counted locally.

-- GET /api/bookings/:id  (fragment, polled every 15 s while in_progress)

{

"status": "in_progress",

"startedAt": "2026-09-26T12:32:00Z",

"endsAt":   "2026-09-26T14:32:00Z",

"serverNow": "2026-09-26T13:04:11Z",

"remainingSeconds": 5270,

"extendedMinutes": 30,

"extensionAvailable": true

}

-- The client renders:  remaining = endsAt - serverNow  (not Date.now() - startedAt).

-- It re-syncs `serverNow` on every poll and applies clock-skew correction.

At remaining = 15 min the professional receives a SERVICE_ENDING_SOON notification.

At remaining = 0 the booking does not auto-complete; the professional must confirm completion. A cron nudge fires after 30 min of overrun.

actual_duration_minutes is recorded on completion as now() - started_at, and drives the over/under-run analytics.

## 10.3 Extensions

Customer taps Request extension and picks 30 / 60 / 90 minutes (extension_options_minutes).

POST /api/bookings/:id/extend runs a collision check: does the professional's next professional_schedule window leave room? Is the professional still online?

If yes → status = extension_requested, a quote for the delta is returned, and the professional is notified with Accept / Decline.

Customer pays the delta (Razorpay order for the extension amount only).

On verified payment → duration_minutes increases, a new ends_at is computed, professional_schedule.ends_at is extended, and status returns to in_progress.

If the professional declines or the next job collides → the request is rejected with a clear reason and no money moves.

Never charge for a declined extension The extension quote is created with status = 'created' and only becomes capturable after the professional accepts. A declined extension is marked expired. No orphaned payment intents.

## 10.4 Completion

POST /api/professionals/jobs/:id/complete stamps ended_at, computes actual_duration_minutes, moves the booking to completed, closes the professional's schedule row, writes the earning to professional_earnings (status pending), and fires BOOKING_COMPLETED to the customer and EARNING_CREATED to the professional.

# 11. Cancellation, No-Show & Reassignment

## 11.1 Customer cancellation ladder

Configurable per service in cancellation_policies; the rows are evaluated from the most specific match upward.

| Hours before start | Fee type | Default value | Rationale |
| --- | --- | --- | --- |
| ≥ 24 h | free | 0% | No cost — encourage rescheduling instead of cancelling |
| 6 – 24 h | percentage | 10% | Covers the professional's reserved time |
| 2 – 6 h | percentage | 25% | Harder to refill the slot |
| < 2 h | percentage | 50% | Near-instant loss of supply |
| After arrived | percentage | 100% | The visit is treated as consumed |

-- Cancellation fee resolution: most specific (service + hours) wins, then service, then global.

WITH policy AS (

SELECT * FROM cancellation_policies

WHERE is_active

AND (service_id IS NULL OR service_id = $1)

AND $2 <= hours_before            -- hours_before is the *ceiling* of the band

ORDER BY (service_id IS NOT NULL) DESC, hours_before ASC

LIMIT 1

)

SELECT CASE fee_type

WHEN 'free'       THEN 0

WHEN 'percentage' THEN round($3 * fee_value, 2)

WHEN 'fixed'      THEN LEAST(fee_value, $3)

END AS fee_amount

FROM policy;

-- Refund = total_amount - fee_amount  (floored at 0), routed to the wallet if the

-- original method is no longer refundable.

## 11.2 Professional cancellation and reassignment

professional declines / cancels / goes offline mid-job

|

v

booking -> searching  (status recorded in booking_status_history)

recompute candidate pool excluding the original professional

|

+--> new offer accepted --> continue normally

|

+--> pool exhausted

|

v

status = refund_pending

full automatic refund (fee waived - not the customer's fault)

customer notified with apology + promo credit (optional, platform_settings.goodwill_credit)

|

v

status = refunded

A professional-initiated cancellation increments professionals.cancelled_jobs.

Three professional cancellations in a rolling 30 days triggers professionals.probation_until = now() + 7 days and hides the professional from matching.

A professional who fails to arrive within late_arrival_threshold_min (default 15) of on_the_way → ETA + arrival timestamps are both written and an ops alert is raised.

No-show by the customer: after on_the_way + no_show_after_min (default 45) with no OTP, the professional may mark no_show; the full amount is forfeited and a support ticket is auto-opened for the customer to appeal.

## 11.3 Rescheduling

Free for paid bookings; a fee (same ladder as cancellation) once the professional is assigned, because the calendar has already been committed.

Re-runs the full availability generator and re-verifies the professional's calendar; if the original professional is unavailable, the booking is re-matched and the customer is told before confirming.

The reschedule is a single transaction that updates the booking, extends/shrinks the professional_schedule row, and re-evaluates any surge multiplier.

# 12. Payments, Refunds, Wallet & Invoices

## 12.1 Payment lifecycle

POST /api/payments/create-order

|

v

payments row: status = created   (gateway_order_id set)

|

v

client opens Razorpay Checkout

|

+--> user closes checkout ......... status = failed (reason: abandoned)

|

+--> checkout success callback ... (UNTRUSTED - only used to poll)

|

v

POST /api/webhooks/razorpay  (or payment.captured event)

verify HMAC-SHA512 over RAW body with RAZORPAY_WEBHOOK_SECRET

verify amount + currency + gateway_order_id against our payments row

|

+--> invalid signature --> 400, no state change, alert raised

|

v

payments row: status = success

booking:      payment_pending -> paid

matching engine starts

Hard rule The client-side Razorpay success handler never mutates a booking. It only triggers a refetch. The webhook is the sole authority. If the webhook is late, the booking shows "Confirming payment…" — it never shows a false "Paid".

## 12.2 Payments table

| Column | Type | Notes |
| --- | --- | --- |
| id, booking_id, customer_id | uuid | booking_id indexed |
| purpose | enum | booking ¦ extension ¦ wallet_topup ¦ penalty |
| gateway | text | razorpay in v1; column exists so PayU/Stripe can be added |
| gateway_order_id | text unique | Our receipt sent to Razorpay |
| gateway_payment_id | text | Set on verified capture |
| gateway_signature | text | Stored for dispute evidence; never logged |
| amount, currency | numeric(12,2), char(3) | Amounts stored in paise-safe decimals |
| fee, tax | numeric(12,2) | Component split for reconciliation |
| method | enum | card ¦ upi ¦ netbanking ¦ wallet ¦ emi ¦ cod |
| status | enum | created ¦ pending ¦ success ¦ failed ¦ refunded ¦ partially_refunded |
| idempotency_key | text unique | Deduplicates retried create-order calls |
| captured_at, created_at, updated_at | timestamptz | Reconciliation window |

## 12.3 Refunds

refunds rows track requested_by, reason_code, amount, gateway_refund_id, status (requested → processing → completed | failed).

Automatic refunds: paid-but-unmatched, professional-cancelled, ops-cancelled, goodwill credit.

Manual refunds: admin or support, subject to platform_settings.support_refund_limit (default ₹500). Above that, admin approval is required and the request is queued for a second approver.

Refunds route to the wallet by default when the original instrument is not refundable (expired card, closed UPI handle), which is always disclosed to the customer at cancellation time.

A failed gateway refund moves the amount to wallet credit and raises an ops ticket automatically.

## 12.4 Wallet

An append-only ledger, never a mutable balance field on the customer row.

-- wallet_transactions is INSERT-ONLY. RLS blocks UPDATE and DELETE outright.

ALTER TABLE wallet_transactions ENABLE ROW LEVEL SECURITY;

CREATE POLICY wallet_txn_no_update ON wallet_transactions

FOR UPDATE USING (false);

CREATE POLICY wallet_txn_no_delete ON wallet_transactions

FOR DELETE USING (false);

-- balance is always derived; the wallets.balance column is a cache maintained in the same tx.

CREATE OR REPLACE FUNCTION apply_wallet_delta(p_wallet uuid, p_type wallet_txn_type,

p_amount numeric, p_ref text, p_desc text)

RETURNS numeric AS $$

DECLARE v_new numeric;

BEGIN

INSERT INTO wallet_transactions (wallet_id, type, amount, ref_type, ref_id, description)

VALUES (p_wallet, p_type, p_amount, split_part(p_ref,':',1), split_part(p_ref,':',2), p_desc);

UPDATE wallets SET balance = balance + CASE WHEN p_type = 'credit' THEN p_amount ELSE -p_amount END

WHERE id = p_wallet RETURNING balance INTO v_new;

IF v_new < 0 THEN

RAISE EXCEPTION 'WALLET_OVERDRAFT p_wallet=% p_amount=%', p_wallet, p_amount;

END IF;

RETURN v_new;

END;

$$ LANGUAGE plpgsql;

## 12.5 Invoices

invoices rows are generated on completion and on refund. The invoice number format is INV/{FY}/{YYYY}/{zero-padded sequence} and is unique. Rendering is a server-side HTML template printed to PDF via the browser's print pipeline in v1 — no headless browser dependency. The stored row is the legal record; the PDF is a rendering of it.

# 13. Ratings, Reviews & Trust

A rating can be submitted once per booking, only by the customer, only within 7 days of completed, and only if the booking is not disputed.

Overall score 1–5, plus optional sub-scores: professionalism, quality, punctuality, behaviour, cleanliness. Sub-scores are required for any overall score ≤ 2 so support has something to act on.

Free-text review is capped at 1000 characters and is scanned for phone numbers / abuse words before publishing.

professionals.rating and rating_count are denormalised and recomputed on each insert inside the same transaction; a nightly cron also recomputes from ratings to self-heal drift.

Professionals may respond once per review (250 characters). No editing of customer reviews by staff — moderation only hides, and every hide is audit-logged.

Auto-moderation hides reviews containing phone numbers, URLs, or slurs, and queues them for review.

# 14. Support, Disputes & Safety

## 14.1 Ticket model

| Field | Values | Notes |
| --- | --- | --- |
| category | enum | professional_issue ¦ payment_issue ¦ booking_issue ¦ refund ¦ missing_item ¦ property_damage ¦ safety_issue ¦ other |
| priority | enum | low ¦ normal ¦ high ¦ urgent — auto-computed, staff may raise it |
| status | enum | open ¦ in_progress ¦ waiting_for_customer ¦ resolved ¦ closed |
| booking_id | uuid nullable | A ticket without a booking is general enquiry |
| assigned_to | uuid nullable | Support agent; unassigned queue is the default |
| attachments | support_messages.attachment_url | Photos of damage etc., in the support-media bucket |
| sla_due_at | timestamptz | Derived from category + priority at creation |

## 14.2 Dispute workflow

Customer opens a ticket from booking detail; if category is damage or safety, the booking moves to disputed automatically.

safety_issue additionally creates a sos_incidents row, pages the on-call ops channel, and freezes payout for that booking.

Support requests evidence (photos, chat export); the professional is notified and given a response window (platform_settings.dispute_response_hours, default 48).

Resolution is one of: no action, partial refund, full refund, re-service, warning, suspension, ban. Every resolution writes an audit_logs row with old_value/new_value.

Payout is released or clawed back, and the outcome is explained to both parties in the ticket thread.

## 14.3 Emergency / SOS

A persistent Emergency action is present on every active booking screen.

Pressing it captures GPS, opens a priority ticket, notifies the ops on-call channel, and displays the professional's name and phone to the customer for direct escalation.

The professional's device receives a SAFETY_ALERT push and is required to acknowledge within 2 minutes; non-acknowledgement pages a human.

Professionals never see the customer's phone number or full address beyond the service locality until they accept — and after acceptance they see only what the job requires.

## 14.4 Chat

A booking-scoped thread in chat_threads / chat_messages, delivered over Supabase Realtime.

kind = 'system' messages are server-authored and immutable: "Priya accepted your booking", "Priya is on the way", "Service started", "Service completed".

Free text and images up to 2 MB. No voice notes, no links auto-rendered (URLs are shown as text, not links).

Thread closes when the booking reaches closed. Content is retained for 90 days for dispute evidence, then purged.

# 15. Coupons, Promotions, Referrals & Favourites

## 15.1 Coupons

| Field | Notes |
| --- | --- |
| code | Unique, case-insensitive, uppercase-normalised on write |
| discount_type / discount_value | percentage or fixed |
| max_discount | Ceiling for percentage coupons; mandatory when percentage |
| min_booking_amount | Subtotal threshold |
| valid_from / valid_to | Inclusive date range; valid_to nullable |
| usage_limit / usage_count | Global cap; a partial redemption must not overshoot |
| per_user_limit | Default 1 |
| applicable_services / applicable_cities | Empty array = all |
| first_time_only | Restricts to customers with zero prior completed bookings |
| max_discount_pct_of_total | Hard guard so a coupon can never zero out a booking (default 40%) |

Coupon validation happens server-side inside the quote, and redemption is written to coupon_usage in the same transaction as the booking. usage_count is incremented with UPDATE coupons SET usage_count = usage_count + 1 WHERE id = $1 AND usage_count < usage_limit RETURNING id — a zero-row result means the limit was hit, and the whole transaction rolls back.

## 15.2 Referrals

Every customer gets a referral_code on signup (e.g. ARUSH25).

A new customer enters it at signup or first booking; stored on customers.referred_by.

Reward is granted only after the referee's first booking reaches `completed` — this blocks the signup-farming loop.

Rewards: referee gets a coupon, referrer gets wallet credit (referral_reward_referrer / _referee, both configurable).

Anti-abuse: one referral per phone number, per device fingerprint, per payment instrument; self-referral (same device + same UPI) is auto-rejected and audit-logged.

## 15.3 Favourites and book-again

favourites covers both target_type = 'professional' and 'service', unique per (customer, target_type, target_id).

"Book again" is derived, not stored: the customer's most recent booking_items for each service, shown on the home screen with the last-used address and the last-paid price.

Favouriting a professional never locks the customer to that professional — availability always wins (see §9.5).

# 16. Edge Cases & Failure Handling

| # | Scenario | System behaviour | Customer-facing result |
| --- | --- | --- | --- |
| 1 | Customer pays, no professional available | Search exhausts → refund_pending → auto full refund | "We're sorry — no professional was available. ₹X has been refunded." |
| 2 | Professional accepts then cancels | Reassignment cascade with the original professional excluded | "Finding you another professional…" |
| 3 | Customer closes the app mid-service | Service continues server-side; nothing is tied to the client session | Reopening shows the live timer |
| 4 | Network drops during service | Server is the source of truth; professional's actions are retried with Idempotency-Key | "Reconnecting…" |
| 5 | Customer is double-charged | idempotency_keys unique on (scope, key); duplicate webhook is a no-op | One charge, one booking |
| 6 | Professional tries to start without OTP | status is not arrived, or hash mismatch → 403 | "Enter the OTP from the customer to start" |
| 7 | Two devices edit the same booking | bookings.version optimistic lock; second writer gets 409 | "This booking was updated elsewhere. Refresh." |
| 8 | Webhook arrives twice | Payment already success → early return, logged as duplicate | No double confirmation |
| 9 | Webhook never arrives | Client polls /api/payments/:id; after 10 min ops alert fires | "Confirming payment…" then a support nudge |
| 10 | Razorpay is down at checkout | Order creation fails → retry banner; no booking row in a paid state | "Payments are temporarily unavailable" |
| 11 | OTP read out incorrectly 3× | Lockout 15 min, both parties notified, ops alerted | "Too many incorrect attempts. Contact support." |
| 12 | Address outside coverage | service_areas has no active row | "We haven't launched in your area yet" + waitlist signup |
| 13 | Geolocation denied | Manual address entry; no coordinates → customer must drop a pin | Inline validation on the map |
| 14 | Price changes between quote and pay | Server re-prices; mismatch → PRICE_CHANGED | Fresh breakdown, one tap to continue |
| 15 | Professional works past the slot end | Overrun recorded; next_job_late_min penalty flag for analytics; next booking auto-notified | Next customer notified proactively |
| 16 | Refund fails at the gateway | Amount moved to wallet credit, ops ticket raised | "Refund is in your SmartHelp wallet" |
| 17 | Recurring cron re-runs | UNIQUE (series_id, occurrence_date) makes it idempotent | No duplicate bookings |
| 18 | Customer deletes address with future bookings | Delete is blocked while future bookings reference it | "This address is used by 2 upcoming bookings" |
| 19 | Admin edits a service price mid-booking | Locked bookings keep their quoted price; only new quotes change | Existing booking price unchanged |
| 20 | Professional goes offline with a job at arrived | Ops alert; booking held in arrived for 30 min then reassigned | "Your professional is delayed — we're on it" |
| 21 | Rating submitted twice | UNIQUE (booking_id) on ratings | Second submit updates, never duplicates |
| 22 | Timezone / DST (if expanded beyond IST) | All timestamps stored timestamptz; city carries time_zone; slot maths is always done in the city's zone | No off-by-one-hour bookings |

# 17. Analytics & Reporting

## 17.1 Customer analytics

New vs returning customers per period.

Bookings per customer, average order value, repeat-booking rate (≥ 2 completed bookings).

Cancellation rate split by cancellation_reason_code.

Coupon-attributed bookings and discount leakage.

Wallet liability outstanding.

## 17.2 Professional analytics

Jobs completed / cancelled / declined.

Acceptance rate = accepted offers / total offers.

Utilisation = busy minutes / available working minutes.

Average travel distance and average on-time arrival delta (arrived_at - scheduled_start_at).

Earnings: gross, commission, net, pending, paid.

Rating distribution and sub-score trends (quality, punctuality, behaviour).

## 17.3 Business analytics

GMV, net revenue, platform take, refund rate, goodwill credit issued.

Bookings by day / weekday / hour (heatmap) — this is what drives staffing.

Bookings by service, by category, by city, by locality.

Funnel: quote created → payment started → paid → matched → accepted → arrived → completed.

Match health: median time-to-match, offer acceptance rate, assignment exhaustion rate, reassignment rate.

Supply health: online professionals, verified-but-inactive professionals, churn risk (no job in 14 days).

The funnel is the most important operational dashboard. A drop between "paid" and "matched" is a supply problem; a drop between "matched" and "arrived" is a quality or punctuality problem. Ops triages from that funnel first, every morning.

PART II

# UX / UI Specification

The SmartPOS design system reproduced exactly, plus the route map and annotated wireframes for every screen.

# 18. Design System — Parity With SmartPOS

Non-negotiable SmartHelp ships the SmartPOS visual language byte-for-byte: the same Tailwind token file, the same CSS variables, the same font, the same radius scale, the same shadcn/ui component set, the same toast library, the same card/table/button anatomy. The only thing that changes is the product name in the copy. Do not fork the design system.

## 18.1 Colour tokens

app/globals.css is copied unchanged from SmartPOS. These are the semantic HSL channels the shadcn primitives consume:

@tailwind base;

@tailwind components;

@tailwind utilities;

@layer base {

:root {

--background: 0 0% 100%;

--foreground: 222 47% 11%;

--card: 0 0% 100%;

--card-foreground: 222 47% 11%;

--popover: 0 0% 100%;

--popover-foreground: 222 47% 11%;

--primary: 221 83% 53%;        /* #2563EB — blue-600, the interaction colour   */

--primary-foreground: 210 40% 98%;

--secondary: 210 40% 96%;

--secondary-foreground: 222 47% 11%;

--muted: 210 40% 96%;

--muted-foreground: 215 16% 47%;

--accent: 210 40% 96%;

--accent-foreground: 222 47% 11%;

--destructive: 0 84% 60%;

--destructive-foreground: 210 40% 98%;

--success: 142 71% 45%;

--success-foreground: 0 0% 100%;

--warning: 38 92% 50%;

--warning-foreground: 0 0% 100%;

--border: 214 32% 91%;

--input: 214 32% 91%;

--ring: 221 83% 53%;

--radius: 0.5rem;

}

}

@layer base {

* { @apply border-border; box-sizing: border-box; }

body {

@apply bg-background text-foreground;

-webkit-font-smoothing: antialiased;

-moz-osx-font-smoothing: grayscale;

}

}

@layer utilities {

.scrollbar-thin::-webkit-scrollbar { width: 6px; height: 6px; }

.scrollbar-thin::-webkit-scrollbar-track { background: transparent; }

.scrollbar-thin::-webkit-scrollbar-thumb { background: hsl(215 16% 80%); border-radius: 3px; }

.scrollbar-thin::-webkit-scrollbar-thumb:hover { background: hsl(215 16% 70%); }

.line-clamp-1 { display: -webkit-box; -webkit-line-clamp: 1; -webkit-box-orient: vertical; overflow: hidden; }

.line-clamp-2 { display: -webkit-box; -webkit-line-clamp: 2; -webkit-box-orient: vertical; overflow: hidden; }

}

Copied verbatim from smartpos-main/app/globals.css. The success and warning slots are SmartPOS project additions and are reused here.

## 18.2 Marketing brand hexes (public pages only)

| Token | Hex | Used on |
| --- | --- | --- |
| Brand blue | #1E5FE8 | Hero, primary CTA on the landing page |
| Dark navy | #0B1B3A | Headings, footer background |
| Light blue tint | #EBF3FE | Hero + alternating section backgrounds |
| Off-white | #F6F9FC | Section background |
| Pill blue | #D6E6FF | Category pills, badges |
| Green accent | #1BA352 | Success states, "instant book" pill, savings badges |
| Footer link | #6DA4FF | Footer links on navy |

Inside the authenticated app, feature code uses stock Tailwind blue-600 / gray-* / green-* classes, exactly as SmartPOS does. Only the public marketing pages use the brand hexes. Keep that split — it is what makes the app feel native to the component library.

## 18.3 Typography & radius

| Font | Inter via `next/font/google`, `subsets: ['latin']`, applied on `<body>` in `app/layout.tsx` |
| --- | --- |
| Display | `text-4xl lg:text-5xl font-bold` (marketing only) |
| Page title | `text-2xl font-bold text-gray-900` |
| Section title | `text-lg font-semibold text-gray-900` |
| Body | `text-sm text-gray-700` |
| Meta / caption | `text-xs text-gray-500` |
| Price | `text-lg font-bold` (never below `text-base`; prices are the CTA) |
| Radius | `lg = 0.5rem`, `md = 0.375rem`, `sm = 0.25rem` — no other radii |
| Shadows | Stock Tailwind `shadow-sm` / `shadow-md` only; no custom elevation scale |

## 18.4 `tailwind.config.ts` (unchanged from SmartPOS)

import type { Config } from 'tailwindcss';

const config: Config = {

darkMode: ['class'],

content: [

'./pages/**/*.{ts,tsx}',

'./components/**/*.{ts,tsx}',

'./app/**/*.{ts,tsx}',

'./src/**/*.{ts,tsx}',

],

theme: {

container: { center: true, padding: '2rem', screens: { '2xl': '1400px' } },

extend: {

colors: {

border: 'hsl(var(--border))',

input: 'hsl(var(--input))',

ring: 'hsl(var(--ring))',

background: 'hsl(var(--background))',

foreground: 'hsl(var(--foreground))',

primary: { DEFAULT: 'hsl(var(--primary))', foreground: 'hsl(var(--primary-foreground))' },

secondary: { DEFAULT: 'hsl(var(--secondary))', foreground: 'hsl(var(--secondary-foreground))' },

destructive: { DEFAULT: 'hsl(var(--destructive))', foreground: 'hsl(var(--destructive-foreground))' },

success: { DEFAULT: 'hsl(var(--success))', foreground: 'hsl(var(--success-foreground))' },

warning: { DEFAULT: 'hsl(var(--warning))', foreground: 'hsl(var(--warning-foreground))' },

muted: { DEFAULT: 'hsl(var(--muted))', foreground: 'hsl(var(--muted-foreground))' },

accent: { DEFAULT: 'hsl(var(--accent))', foreground: 'hsl(var(--accent-foreground))' },

popover: { DEFAULT: 'hsl(var(--popover))', foreground: 'hsl(var(--popover-foreground))' },

card: { DEFAULT: 'hsl(var(--card))', foreground: 'hsl(var(--card-foreground))' },

},

borderRadius: {

lg: 'var(--radius)',

md: 'calc(var(--radius) - 2px)',

sm: 'calc(var(--radius) - 4px)',

},

keyframes: {

'accordion-down': { from: { height: '0' }, to: { height: 'var(--radix-accordion-content-height)' } },

'accordion-up': { from: { height: 'var(--radix-accordion-content-height)' }, to: { height: '0' } },

},

animation: {

'accordion-down': 'accordion-down 0.2s ease-out',

'accordion-up': 'accordion-up 0.2s ease-out',

},

},

},

plugins: [require('tailwindcss-animate')],

};

export default config;

## 18.5 Component inventory

The full SmartPOS components/ui set is copied as-is. Every primitive SmartHelp needs already exists — nothing new needs to be authored.

| Primitive | SmartHelp usage |
| --- | --- |
| button | Every CTA. variant: default (primary), outline (secondary), ghost, destructive, link |
| card | Service cards, booking cards, KPI tiles, price breakdown panel |
| badge | Status pills: searching (warning), in_progress (primary), completed (success), cancelled (destructive), disputed (warning) |
| input / textarea / label | All forms; react-hook-form + zod-style manual validation, error text in text-xs text-red-600 |
| input-otp | Both the customer's OTP display and the professional's OTP entry — the library is already a dependency |
| select | Duration, address, category filters |
| tabs | Booking history filter (Upcoming / Active / Completed / Cancelled), admin sections |
| dialog / alert-dialog | Checkout confirm, cancel confirmation, destructive admin actions |
| sheet | Mobile filter drawer, sort drawer, booking filters |
| drawer (vaul) | Mobile bottom sheets for duration picker and coupon entry |
| sheet/dialog + calendar (react-day-picker) | Scheduling date picker with disabled past dates |
| skeleton | Loading states for every async list — never a spinner where a skeleton fits |
| progress | KYC completion, profile completeness, payout progress |
| avatar | Professional photos, customer avatars, support agent avatars |
| table | Every admin list; sticky header, text-sm, zebra off |
| accordion | Included / excluded scope on service detail; FAQs |
| tooltip | Icon-only actions in admin tables |
| popover | Filter menus, column sort |
| command (cmdk) | Admin global search (booking, customer, professional) |
| carousel (embla) | Service image gallery on mobile |
| resizable-panels | Admin booking detail: customer / professional / history panes |
| switch | Online toggle, feature flags in Settings |
| radio-group | Instant vs Scheduled, address selection |
| separator | Price breakdown dividers |
| scroll-area | Chat thread, long scope lists |
| toast (react-hot-toast) | All transient feedback — the only toast system in use |

## 18.6 Project-specific components to author

| Component | Path | Purpose |
| --- | --- | --- |
| LoadingSpinner | components/ui/LoadingSpinner.tsx | Copied verbatim from SmartPOS — the only spinner allowed |
| ServiceCard | components/service/ServiceCard.tsx | Image, name, from-price, duration chips, rating |
| DurationPicker | components/booking/DurationPicker.tsx | Chip grid; vaul sheet on mobile |
| SlotPicker | components/booking/SlotPicker.tsx | react-day-picker + slot list, disabled/unavailable states |
| PriceBreakdown | components/booking/PriceBreakdown.tsx | Itemised lines, discount, tax, total |
| BookingStatusBadge | components/booking/BookingStatusBadge.tsx | One place that maps status → variant + label |
| BookingTimeline | components/booking/BookingTimeline.tsx | Vertical state history from booking_status_history |
| ServiceTimer | components/booking/ServiceTimer.tsx | Server-synced countdown + progress bar |
| OtpDisplay / OtpEntry | components/booking/ | input-otp display (customer) and entry (professional) |
| RatingStars | components/rating/RatingStars.tsx | Display + interactive modes, sub-score rows |
| ProCard | components/professional/ProCard.tsx | Photo, name, rating, jobs, skills, distance, favourite heart |
| OfferCard | components/professional/OfferCard.tsx | Live job offer with countdown and Accept/Decline |
| EarningsSummary | components/professional/EarningsSummary.tsx | Today / week / month / pending tiles |
| ChatThread | components/chat/ChatThread.tsx | Realtime messages + system messages |
| KycStepper | components/professional/KycStepper.tsx | Document upload steps with per-step status |
| ImageUpload | components/ui/ImageUpload.tsx | Copied from SmartPOS; reused for service images, KYC, chat |
| ConfirmationDialog | components/ui/ConfirmationDialog.tsx | Copied from SmartPOS; used for every destructive action |
| EmptyState | components/ui/EmptyState.tsx | Icon + headline + one-line explanation + primary action |
| DataTable | components/admin/DataTable.tsx | Search, sort, filter, pagination, row actions, CSV export |
| StatCard | components/admin/StatCard.tsx | KPI tile for every dashboard and analytics screen |
| AppShell | components/shell/AppShell.tsx | Sidebar (desktop) / bottom nav (mobile) + AuthProvider |
| PageHeader | components/shell/PageHeader.tsx | Title, breadcrumb, primary action slot |

## 18.7 Toasts, errors and empty states

// Every async action follows the same three-line shape. There is no other pattern in the codebase.

const onSubmit = async (values: QuoteInput) => {

try {

const res = await fetch('/api/bookings/quote', {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify(values),

});

const data = await res.json();

if (!res.ok) throw new Error(data.error ?? 'Something went wrong');

setQuote(data);

toast.success('Price ready');

} catch (e: any) {

toast.error(e.message);

} finally {

setLoading(false);

}

};

Success → toast.success(...). Failure → toast.error(...) with the server's error string verbatim — never a generic "Something went wrong" when the server gave a specific message.

No dead buttons. If a control is not wired, it is not rendered, or it is rendered with an explicit "Coming soon" badge per the AI master prompt in Part 8.

Every list has all four states: skeleton (loading), EmptyState (zero rows, with an action), inline error banner + retry, and populated.

Destructive actions always go through ConfirmationDialog and name the object: "Cancel booking SH-20260926-00124?"

# 19. Information Architecture & Navigation

## 19.1 Route map

app/

├── layout.tsx                     Root: Inter, AuthProvider, <Toaster position="top-center" />

├── globals.css                    Design tokens (verbatim from SmartPOS)

├── page.tsx                       PUBLIC LANDING (unauthenticated)

├── login/page.tsx                 Phone OTP sign-in  (?tab=signup)

├── services/page.tsx              PUBLIC catalogue (all services, filterable, no login)

├── services/[slug]/page.tsx       PUBLIC service detail + price preview

├── book/[code]/page.tsx           PUBLIC shareable booking link (mirror of SmartPOS /order/[code])

├── join/page.tsx                  PUBLIC professional application (KYC lead form)

├── legal/…                        privacy, terms, refund, cancellation, safety policies

│

├── customer/                      CUSTOMER SHELL  (bottom nav on mobile, sidebar on desktop)

│   ├── layout.tsx                 AuthGuard role=customer + AppShell

│   ├── page.tsx                   Home

│   ├── services/page.tsx          Browse / search

│   ├── services/[slug]/page.tsx   Service detail

│   ├── checkout/page.tsx          Duration + slot + address + coupon + pay

│   ├── bookings/page.tsx          History (tabs)

│   ├── bookings/[id]/page.tsx     Live tracking / OTP / timer / invoice / review

│   ├── wallet/page.tsx

│   ├── support/page.tsx           Ticket list + new ticket

│   ├── support/[id]/page.tsx      Ticket thread

│   ├── favourites/page.tsx

│   └── profile/page.tsx           Profile + addresses + notifications + logout

│

├── professional/                  PROFESSIONAL SHELL

│   ├── layout.tsx                 AuthGuard role=professional + AppShell

│   ├── page.tsx                   Home (earnings + today's jobs + online toggle)

│   ├── jobs/page.tsx              Upcoming / in-progress / offer inbox

│   ├── jobs/[id]/page.tsx         Job detail: navigate, arrive, OTP, complete

│   ├── earnings/page.tsx

│   ├── kyc/page.tsx               Documents + verification status

│   ├── availability/page.tsx      Working hours + time off + service areas

│   ├── training/page.tsx

│   └── profile/page.tsx

│

├── admin/                         ADMIN / OPS / SUPPORT SHELL (sidebar only)

│   ├── layout.tsx                 AuthGuard role in (admin, ops, support) + sidebar

│   ├── page.tsx                   Dashboard

│   ├── bookings/…                 list / [id] / assign / reassign

│   ├── professionals/…            list / [id] / kyc-review / suspend

│   ├── customers/…                list / [id]

│   ├── services/…                 categories / services / durations / areas

│   ├── pricing/…                  rules / surge / commission / policies

│   ├── payments/…                 payments / refunds / payouts

│   ├── coupons/…

│   ├── disputes/…

│   ├── support/…                  tickets / sla

│   ├── analytics/…                revenue / funnel / supply / ratings

│   ├── notifications/…            templates

│   ├── settings/…                 platform settings / cities / feature flags

│   └── audit/…                    audit log

│

├── api/                           Next.js Route Handlers (see Part 5)

└── features/                      Feature components (thin page re-exports), same as SmartPOS

## 19.2 Bottom navigation (mobile)

| Shell | Tabs | Active indicator |
| --- | --- | --- |
| Customer | Home · Bookings · Help · Profile | text-blue-600 icon + label, h-16 bar, safe-area padding |
| Professional | Home · Jobs · Earnings · Profile | Same. Jobs shows a red dot badge when an offer is live |
| Admin (desktop) | Sidebar, 240px, collapsible to icons | Active item gets bg-blue-50 text-blue-700 + left border-l-2 border-blue-600 |

SmartPOS uses a desktop sidebar for its dashboard and has no bottom bar. SmartHelp adds a bottom bar for the two consumer shells because they are phone-first. Everything else — token, spacing, icon size (h-5 w-5), label size (text-xs) — matches SmartPOS exactly.

## 19.3 Role-based section access

Same ROLE_ACCESS pattern as SmartPOS's Dashboard.tsx, extended to five roles.

// app/features/customer/…  and  app/features/professional/…  and  app/admin/…

type SectionAccess = { sections: string[]; can: Capability[] };

const ROLE_ACCESS: Record<UserRole, SectionAccess> = {

customer:     { sections: ['home','bookings','wallet','support','favourites','profile'], can: [] },

professional: { sections: ['home','jobs','earnings','kyc','availability','training','profile'], can: [] },

support:      { sections: ['dashboard','bookings','disputes','support','customers','audit'],

can: ['ticket.read.all','ticket.write','refund.request'] },

ops:          { sections: ['dashboard','bookings','professionals','payments','disputes','support','analytics','audit'],

can: ['booking.read.all','booking.assign','booking.cancel','refund.execute','dispute.resolve'] },

admin:        { sections: ['dashboard','bookings','professionals','customers','services','pricing',

'payments','coupons','disputes','support','analytics','notifications',

'settings','audit'],

can: ['*'] },

};

const CAPABILITIES: Record<UserRole, Capability[]> = {

customer:     [],

professional: [],

support:      ['ticket.read.all', 'ticket.write', 'refund.request'],

ops:          ['booking.read.all', 'booking.assign', 'booking.cancel', 'refund.execute', 'dispute.resolve'],

admin:        ['*'],

};

The guard is UI convenience only. RLS and the API route guards are the real enforcement (Part 4).

## 19.4 Route guards

// app/customer/layout.tsx  —  identical guard shape to SmartPOS's role handling

'use client';

import { useRouter } from 'next/navigation';

import { useAuth } from '@/contexts/AuthContext';

export default function CustomerLayout({ children }: { children: React.ReactNode }) {

const { profile, loading } = useAuth();

const router = useRouter();

useEffect(() => {

if (loading) return;

if (!profile)                router.replace('/login?next=/customer');

else if (profile.role !== 'customer') router.replace('/professional');

}, [profile, loading, router]);

if (loading || !profile || profile.role !== 'customer') return <LoadingSpinner />;

return <AppShell sections={ROLE_ACCESS.customer.sections}>{children}</AppShell>;

}

# 20. Screen Inventory & Wireframes

Every screen below is annotated with its route, its data source, and its primary action. Wireframes are layout intent, not pixel specs — spacing and type come from §18.

## 20.1 Public — landing `/`

+--------------------------------------------------------------+

|  Logo            Services   How it works   For professionals|  <- sticky, white

|                                    [ Log in ]  [ Get help ]  |

+--------------------------------------------------------------+

|                                                              |

|   Trusted help.                            [ Book now ]      |  <- hero, bg #EBF3FE

|   Right when you need it.                                    |

|   Verified professionals. Transparent prices.               |

|   Tracked from booking to completion.                        |

|   [ Service or pincode............. ]  [ Search ]            |

|                                                              |

+--------------------------------------------------------------+

|  What do you need help with?                                |

|  ( Cleaning )( Bathroom )( Kitchen )( Laundry )( Laundry )  |  <- pill row

+--------------------------------------------------------------+

|  Popular services                        [ See all -> ]      |

|  +----------+  +----------+  +----------+                   |

|  |  IMG     |  |  IMG     |  |  IMG     |                   |

|  | Cleaning |  | Bathroom |  |  Kitchen |                   |

|  | from 199 |  | from 249 |  | from 229 |                   |

|  | 4.8 (312)|  | 4.7 (188)|  | 4.9 (95) |                   |

|  +----------+  +----------+  +----------+                   |

+--------------------------------------------------------------+

|  How it works          |  Why SmartHelp                    |

|  1 Pick a service      |  Verified, trained pros           |

|  2 Choose time         |  Fixed price before you pay       |

|  3 Pay securely        |  OTP-verified start               |

|  4 Track live          |  Support on every booking         |

+--------------------------------------------------------------+

|  Become a SmartHelp professional   [ Apply now ]            |  <- #EBF3FE band

+--------------------------------------------------------------+

|  Footer (navy #0B1B3A)  services | company | legal | support |

+--------------------------------------------------------------+

| Data | `/api/landing` — featured services, categories, city coverage, live `pro_count` |
| --- | --- |
| Interactions | Search → `/services?q=`; category pill → filtered catalogue; pincode → coverage check |
| SEO | `export const metadata` with title/description; JSON-LD `LocalBusiness` + `Service` |

## 20.2 Public — catalogue `/services`

cmdk search bar filtering on service name, category and keywords (debounced 200 ms, client-side over the fetched catalogue).

Category filter chips + sheet filter drawer (price range, duration, rating, availability today).

ServiceCard grid: grid-cols-2 md:grid-cols-3 lg:grid-cols-4 gap-4.

Services not available at the customer's detected location show a "Not in your area" badge and are excluded from the default view.

## 20.3 Public — service detail `/services/[slug]`

+---------------------------------------------------------------+

|  [embla carousel]                                             |

|  +-----------------------------------+                       |

|  |        service image               |  <- 16:9, rounded-lg |

|  |                                   |                       |

|  +-----------------------------------+                       |

|                                                               |

|  Full House Cleaning                       4.8 (312)         |

|  Deep clean for the whole home...                               |

|                                                               |

|  From 199 / hour                                                |

|  30m  45m  60m  90m  2h  3h  4h     <- DurationPicker chips |

|                                                               |

|  +-- What's included ----------------------+                    |

|  |  v  Floor cleaning (all rooms)         |  <- accordion     |

|  |  v  Mopping &amp; scrubbing                  |                    |

|  |  v  Dusting (surfaces, ledges)         |                    |

|  |  v  Bathroom &amp; kitchen surfaces           |                    |

|  +---------------------------------------+                    |

|  +-- Not included ------------------------+                    |

|  |  x  High-reach / outside glass        |                    |

|  |  x  Moving heavy furniture            |                    |

|  +---------------------------------------+                    |

|  Materials: bring your own. Please keep detergent accessible.  |

|                                                               |

|  +-----------------------------------------------------------+|

|  |  Wed, 30 Sep    slots: 10:00  13:00  16:00      [Book]   |  <- sticky bar

|  +-----------------------------------------------------------+|

+---------------------------------------------------------------+

Mobile: image, title, rating, duration, included accordion, sticky bottom bar with price + Book. Desktop: two columns — media/scope left, booking card right (sticky).

The scope accordion is the trust centrepiece of this screen. Included items use a green check, excluded use a muted ×. Both come from service_tasks — nothing is hardcoded in the component.

## 20.4 Customer — home `/customer`

+--------------------------------------+

|  Hello, Arushmita          [bell]     |

|  [ Home  12 Nibandari St, Kolkata ]  |  <- address switcher (Sheet)

+--------------------------------------+

|  [ Search a service...          ]     |  <- cmdk trigger

+--------------------------------------+

|  What do you need help with?          |

|  ( Cleaning )( Bathroom )( Laundry ) |

|  ( Kitchen )( Household )( Appliance)|

+--------------------------------------+

|  Book again                            |

|  +------------------+  +------------------+

|  | Full House Clean |  | Dishwashing     |

|  | 2h - last 24 Sep |  | 1h - last 2 Sep |

|  | 199/hr  [Book]   |  | 149/hr  [Book]  |

|  +------------------+  +------------------+

+--------------------------------------+

|  Your active booking                  |

|  +----------------------------------+  |

|  | Bathroom Cleaning   [IN PROGRESS]|  |

|  | Priya D.  4.8      01:24:32 left|  |

|  | [ Track ]          [ Message ]  |  |

|  +----------------------------------+  |

+--------------------------------------+

|  Offers for you        [ coupon card ]|

+--------------------------------------+

|  Home   Bookings(2)   Help   Profile   |

+--------------------------------------+

## 20.5 Customer — checkout `/customer/checkout`

A single scrollable stepper. No horizontal carousel of steps — one page, sticky pay bar, four collapsible sections.

+--------------------------------------------------+

|  Checkout                                    <- |

+--------------------------------------------------+

| 1  ADDRESS                                      |

|    (o) Home - 12 Nibandari St, Kolkata  [edit]  |

|    ( ) Work - 4th Floor, Salt Lake      [edit]  |

|    (+) Add new address                         |

|    [ Landmark / gate code / access notes ]      |  <- inline, always visible

+--------------------------------------------------+

| 2  WHEN                                       |

|    (o) Instant - as soon as possible           |

|    ( ) Scheduled                               |

|        [ calendar ]  Wed 30 Sep                 |

|        10:00  11:00  13:00  16:00  18:00        |  <- slot chips

|        (greyed = unavailable, with reason)      |

|    Duration:  (60m) (90m) (120m) (180m)        |

+--------------------------------------------------+

| 3  PROFESSIONAL (optional)                     |

|    (o) Best available (recommended)            |

|    ( ) Priya D.   4.8  1.2 km  [favourite]     |

|    ( ) Amit S.    4.6  3.4 km                  |

|    Preference is honoured when available.      |

+--------------------------------------------------+

| 4  PRICE                                       |

|    Full House Cleaning 2h            398.00    |

|    Peak evening multiplier x1.1       39.80    |

|    Platform fee                        20.00   |

|    Coupon  HELLO50                    -50.00   |

|    GST (18%)                           73.44   |

|    -----------------------------------------   |

|    Total                              481.24    |

|    [ coupon input............ Apply ]          |

+--------------------------------------------------+

|  By paying you agree to the Terms & Cancellation |

|            [ Pay 481.24  -> ]                   |  <- sticky

+--------------------------------------------------+

Every time/address/duration change re-quotes via POST /api/bookings/quote (debounced 300 ms) and re-renders the breakdown. The pay button is disabled while a quote is in flight — this is what makes PRICE_CHANGED impossible in practice.

The mobile sticky bar collapses the whole breakdown into Total  481.24  [Details] with a Drawer (vaul) for the line items.

Slot chips that are unavailable show a reason on press: "No professional free at 11:00", "Outside service hours", "Lead time 60 min required".

## 20.6 Customer — live booking `/customer/bookings/[id]`

+--------------------------------------------------+

|  Booking SH-20260926-00124          [Help]       |

+--------------------------------------------------+

|          [ status stepper ]                        |

|   Paid > Assigned > Accepted > On the way >        |

|   Arrived > Started > Done                        |

+--------------------------------------------------+

|  ON THE WAY                                        |

|  +--------------------------------------------+   |

|  | (avatar) Priya D.      4.8 (312 jobs)     |   |

|  |           ETA 8 min - arriving 6:14 PM    |   |

|  |  [ Call ]      [ Message ]                |   |

|  +--------------------------------------------+   |

|  Full House Cleaning - 2h                        |

|  12 Nibandari St, Kolkata                        |

+--------------------------------------------------+

when status = arrived

+--------------------------------------------------+

|  Priya has arrived.                               |

|  Share this OTP to start the service:             |

|         +----+----+----+----+                    |

|         | 4  | 8  | 2  | 1  |                    |  <- input-otp display

|         +----+----+----+----+                    |

|  Expires in 09:41                                 |

+--------------------------------------------------+

when status = in_progress

+--------------------------------------------------+

|  Service in progress - 01:24:32 remaining         |

|  [#################.........] 67%                  |  <- Progress

|  Started 6:02 PM  -  Ends 8:02 PM                 |

|  [ Request extension ]   [ Report an issue ]     |

+--------------------------------------------------+

when status = completed

+--------------------------------------------------+

|  Service completed                                |

|  Actual duration 2h 04m  -  481.24 paid          |

|  [ Rate your experience ]   [ Download invoice ]  |

|  [ Book again ]              [ Report an issue ] |

+--------------------------------------------------+

## 20.7 Professional — home `/professional`

+--------------------------------------+

|  Good morning, Priya        [bell]   |

+--------------------------------------+

|  [   ONLINE  (toggle)  ]   4.8 (312)  |  <- green when online

+--------------------------------------+

|  Today's earnings      Today's jobs  |

|  1,250                 5              |  <- StatCards

|--------------------------------------|

|  Next job in 42 min                   |

|  +----------------------------------+|

|  | 10:00  Full House Cleaning 2h    ||

|  | 12 Nibandari St - 1.2 km         ||

|  | [ Navigate ]  [ Start ]          ||

|  +----------------------------------+|

+--------------------------------------+

|  Incoming offers (2)                 |

|  +----------------------------------+|

|  | NEW OFFER - expires 00:38        ||

|  | Bathroom Cleaning 1h             ||

|  | 2.1 km  -  earns 249             ||

|  | [ Accept ]        [ Decline ]    ||

|  +----------------------------------+|

+--------------------------------------+

|  Home   Jobs   Earnings   Profile    |

+--------------------------------------+

## 20.8 Professional — job detail `/professional/jobs/[id]`

Before arrival: customer first name only, locality, distance, landmark + access_notes in a highlighted box, Navigate (deep link to Google/Apple Maps), and the full service_tasks scope.

On arrival: Arrive button (enabled within arrival_radius_m of the address, or via long-press override with a required reason).

At the door: input-otp entry with attempt counter and lockout messaging.

In progress: server-synced timer, running total of the extension offers received, Message and Call, and a Complete service confirmation dialog asking whether materials were used.

After completion: earning summary for that job, prompt to rate the customer (optional), and the day's route summary.

The professional never sees the customer's phone number in the UI; Call routes through a masked relay that logs the duration.

## 20.9 Professional — earnings `/professional/earnings`

+--------------------------------------------------+

|  Earnings                        [ This month v ]|

+--------------------------------------------------+

|  +----------+ +----------+ +----------+ +-------+|

|  | Today    | | This week| | This month| |Pending||

|  | 1,250    | | 8,400   | | 31,220   | | 2,150 ||

|  +----------+ +----------+ +----------+ +-------+|

+--------------------------------------------------+

|  [ Recharts AreaChart - earnings trend ]          |

+--------------------------------------------------+

|  Date   Job                     Gross  Cut   Net |

|  26 Sep Bathroom Cleaning       249  50  199  |

|  26 Sep Full House Cleaning     398  80  318  |

|  25 Sep Dishwashing             149  30  119  |

|  -------------------------------------------- |

|  Payout: next Monday  |  [ Download statement ]  |

+--------------------------------------------------+

## 20.10 Professional — KYC `/professional/kyc`

KycStepper: 1 Identity → 2 Address → 3 Skills → 4 Training → 5 Bank details → 6 Review & submit.

Each step shows a status chip: missing (grey), uploaded (blue), in_review (amber), verified (green), rejected (red + reason + retry).

ImageUpload (copied from SmartPOS) writes to the kyc-documents bucket via a signed upload URL; the bucket is private and only reachable through a signed read URL generated by an admin-guarded route.

The professional can see status but can never see an admin's internal notes, only the rejection reason.

## 20.11 Admin — dashboard `/admin`

+--------------------------------------------------------------------------+

| SMARTHELP  Dashboard Bookings Pros Customers Services Pricing Payments    |

|            Coupons Disputes Support Analytics Notifications Settings     |

|            Audit                                                           |

|---------------------+----------------------------------------------------+

|  Today 26 Sep 2026 |  +------------+ +------------+ +------------+     |

|                     |  | Bookings   | | GMV        | | Revenue    |     |

|  [ Bookings by day ]|  | 128        | | 84,210     | | 12,644     |     |

|  [ AreaChart        ]|  +------------+ +------------+ +------------+     |

|                     |  | Active 34 | | Refunds 3  | | Tickets 7  |     |

|  [ Revenue by day ]|  +------------+ +------------+ +------------+     |

|  [ BarChart         ]|                                                  |

|                     |  FUNNEL (today)                                  |

|                     |  quoted      412  ================================  |

|                     |  paid        128  ==========================         |

|                     |  matched     121  ======================            |

|                     |  accepted    118  ===================                |

|                     |  arrived     115  =================                 |

|                     |  completed   109  ================                    |

|                     |                                                  |

|                     |  ALERTS                                         |

|                     |  ! 3 bookings searching > 5 min                   |

|                     |  ! 2 professionals unverified > 48h               |

|                     |  ! 1 dispute awaiting SLA (6h left)               |

+---------------------+----------------------------------------------------+

Sidebar + Recharts, exactly like SmartPOS's / dashboard. The funnel and the alerts block are SmartHelp additions and are the first thing ops looks at.

## 20.12 Admin — booking detail `/admin/bookings/[id]`

resizable-panels with four tabs: Overview (customer + items + price breakdown + invoice), Assignment (offer history, scores, manual assign/reassign), Timeline (booking_status_history with actor and IP), Actions (cancel, refund, dispute, chat export). Every action writes an audit_logs row and requires a typed confirmation for destructive operations.

## 20.13 Admin — KYC review `/admin/professionals/[id]/kyc-review`

Left pane: resizable-panels split of the uploaded documents, each with zoom and full-screen.

Right pane: the profile data, the declared skills, and a decision form.

Decision: Verify / Reject (reason required) / Request re-upload (per-document reason).

Bulk action: multi-select in the professionals table with a Verify selected action for a queue of 30+.

Every decision is audit-logged with old_value / new_value including the reviewing admin's ID and IP.

## 20.14 Responsive rules

| Breakpoint | Customer / Professional | Admin |
| --- | --- | --- |
| < 640px | Single column. Bottom nav. Sticky action bars. Filters in a Sheet. | Not supported — desktop only, shows a rotate-device notice |
| 640 – 1023px | Single column, wider gutters. Checkout stepper becomes 2-up where it fits. | Collapsed icon sidebar |
| ≥ 1024px | Max-width 1280px container. Service detail becomes 2 columns with a sticky booking card. Bottom nav becomes a top bar. | 240px sidebar, tables get sticky headers |
| ≥ 1536px | Same, container 1536px. | Sidebar expanded, 3-up KPI grid |

The SmartPOS container config centres content with 2rem padding and a 2xl: 1400px max width. SmartHelp reuses it verbatim; the consumer shells additionally wrap in a max-w-7xl mx-auto px-4 for phone-first comfortable measure.

## 20.15 Accessibility contract

Every interactive element is reachable by keyboard with a visible ring (the --ring token, never outline: none).

Dialog traps focus and restores it to the trigger; Sheet and Drawer do the same.

Status is never conveyed by colour alone — every BookingStatusBadge has a text label, and the timeline has icons.

aria-live="polite" on the service timer region and on toast container; role="alert" on validation errors.

Contrast: all body text ≥ 4.5:1, all text-xs meta text ≥ 4.5:1 against its background. text-gray-400 on white is banned.

Touch targets ≥ 44×44 px. Slot chips, duration chips and bottom-nav items all meet this.

The OTP input-otp component is keyboard-navigable and announces digit count to screen readers.

PART III

# Architecture & Data

The exact SmartPOS stack, the component and data-flow diagrams, and the complete 47-table PostgreSQL schema with RLS, storage and realtime.

# 21. Technology Stack — Exact SmartPOS Parity

Rule SmartHelp uses the identical dependency set, versions, config files, and folder conventions as smartpos-main. If a capability is requested that the SmartPOS stack cannot serve, it is delivered with a stack-native mechanism (e.g. realtime via Supabase Realtime instead of a bespoke WebSocket server), never by introducing a new runtime.

## 21.1 Runtime and framework

| Layer | Technology | Version | Role in SmartHelp |
| --- | --- | --- | --- |
| Framework | Next.js App Router | ^14.2.5 | All four surfaces (public, customer, professional, admin) plus every API route |
| UI runtime | React | ^18.3.1 | Client components; 'use client' at the top of every interactive file |
| Language | TypeScript | ^5.5.3 | strict: true, moduleResolution: bundler, @/* path alias |
| Styling | Tailwind CSS | ^3.4.6 | Token-driven; config copied verbatim (§18.4) |
| Components | shadcn/ui + Radix | default style, slate base | Full primitive set (§18.5) |
| State (client) | Zustand | ^4.5.4 | Booking cart, checkout draft, slot cache, professional job state |
| Forms | react-hook-form | ^7.52.1 | Every multi-field form |
| Charts | Recharts | ^2.12.7 | Admin analytics + professional earnings |
| Toasts | react-hot-toast | ^2.4.1 | <Toaster position="top-center" /> in the root layout |
| Icons | lucide-react | ^0.441.0 | All iconography |
| Dates | react-day-picker | ^8.10.1 | Scheduling calendar |
| OTP | input-otp | ^1.2.4 | Service OTP display + entry |
| Sheets | vaul + sheet | ^0.9.1 | Mobile bottom sheets |
| Carousel | embla-carousel-react | ^8.1.0 | Service image gallery |
| Command | cmdk | ^1.0.0 | Admin global search |
| Resizable | react-resizable-panels | ^2.0.0 | Admin KYC review / booking detail panes |
| Email | nodemailer | ^9.0.3 | Transactional email from Route Handlers |
| Theme | next-themes | ^0.3.0 | Present for parity; v1 ships light only (same as SmartPOS) |

## 21.2 Backend-as-a-service

| Concern | Service | Usage |
| --- | --- | --- |
| Primary database | Supabase PostgreSQL | All 47 tables, RLS, triggers, functions, btree_gist |
| Authentication | Supabase Auth | Phone OTP (customer, professional), email + password (staff) |
| Realtime | Supabase Realtime | Booking status channels, professional presence + location, chat |
| Object storage | Supabase Storage | service-media, pro-photos, kyc-documents, chat-media, support-media, invoices |
| Cron | Vercel Cron → Next.js Route Handlers | Search sweeper, recurring generation, reminders, payout runs, demand index |
| Payments | Razorpay | Orders, signature verification, webhooks, refunds, route settlement |
| SMS / WhatsApp | Generic provider webhook (same SMS_PROVIDER_URL + SMS_API_KEY contract as SmartPOS) | OTP delivery, status SMS |

## 21.3 `package.json` scripts and config files

{

"name": "smarthelp",

"version": "0.1.0",

"private": true,

"scripts": {

"dev": "next dev",

"build": "next build",

"start": "next start",

"lint": "next lint"

}

}

Identical to SmartPOS. next.config.mjs stays an empty const nextConfig = {}; .eslintrc.json is { "extends": "next/core-web-vitals" }; postcss.config.mjs is { tailwindcss: {}, autoprefixer: {} }.

// vercel.json — the SmartPOS cron pattern, extended to SmartHelp's schedule

{

"crons": [

{ "path": "/api/cron/search-sweeper",        "schedule": "*/2 * * * *"  },

{ "path": "/api/cron/recurring-generate",    "schedule": "7 2 * * *"    },

{ "path": "/api/cron/service-reminders",     "schedule": "*/15 * * * *" },

{ "path": "/api/cron/demand-index",          "schedule": "*/5 * * * *"  },

{ "path": "/api/cron/rating-reminders",      "schedule": "13 19 * * *"  },

{ "path": "/api/cron/payout-run",            "schedule": "23 3 * * 1"   },

{ "path": "/api/cron/wallet-expiry",         "schedule": "41 2 * * *"   },

{ "path": "/api/cron/reconcile-payments",    "schedule": "*/30 * * * *" }

]

}

## 21.4 What replaced what in the original brief

The functional brief proposed a Java/Spring + Redis + WebSocket + mobile-app stack. Every requirement is retained; the mechanism is re-expressed in the SmartPOS stack. This table is the record of that translation.

| Brief asked for | SmartHelp implements | Notes |
| --- | --- | --- |
| Java + Spring Boot REST API | Next.js 14 Route Handlers in app/api/**/route.ts | Same REST contract, one runtime, no separate deploy |
| Spring Security + JWT | Supabase Auth (JWT) + RLS + explicit route guards | Stronger: the database is the policy engine, not the app |
| Hibernate + JPA entities | Typed row interfaces derived from the generated Database type | Zero-ORM; schema is SQL and versioned |
| PostgreSQL | Supabase managed PostgreSQL | Unchanged |
| Redis (OTP, cache, locks, rate limit) | Postgres: hashed OTP rows, otp_attempts, pg_advisory_xact_lock, idempotency_keys, hashtext bucketing, exclusion constraints | No second datastore to operate or reconcile |
| WebSocket server | Supabase Realtime channels + Presence + Broadcast | Managed, auto-scales, works with the anon/auth key model |
| React Native customer + pro apps | Responsive Next.js shells at /customer and /professional | Same codebase, PWA-installable; native clients are a later additive surface |
| Separate admin panel | /admin routes inside the same app | Shares types, auth and design system |
| Razorpay | Razorpay | Unchanged — SmartPOS already integrates it, including webhooks |
| S3 / Cloudinary | Supabase Storage buckets + signed URLs | One provider, one permission model, one dashboard |
| Spring @Scheduled | Vercel Cron → Route Handlers, guarded by CRON_SECRET | Same pattern SmartPOS uses for subscription notifications |
| JUnit / Mockito / Testcontainers | Vitest + pg against a local Supabase, plus a manual test workbook | See Part 6 for the testing strategy |
| Admin-configurable business rules | pricing_rules, platform_settings, cancellation_policies, service_areas tables + admin UI | Not hardcoded, as required |

# 22. System Architecture

## 22.1 Component diagram

+--------------------------+

|      Vercel Edge / CDN   |

+------------+-------------+

|

+-----------------+       +---------+----------+        +------------------+

|  Public web     |       |   Next.js 14 App   |        |  Vercel Cron     |

|  (landing,      |       |   (RSC + Client    |        |  8 schedules     |

|   catalogue)    +------>|    Components)      |<-------+  (CRON_SECRET)   |

+-----------------+       |                    |        +------------------+

|  app/api/**/route  |

+-----------------+       |  Handlers (Node)   |        +------------------+

|  Customer shell |------>|                    |        |  Ops / Support   |

|  /customer      |       +--------+-----------+        |  (internal)      |

+-----------------+                |                    +------------------+

+-----------------+                |

|  Pro shell      |----------------+

|  /professional  |

+-----------------+

+-----------------+

|  Admin shell    |----------------+

|  /admin         |

+-----------------+

|

+----------------------+----------------------+

|                      |                      |

+---------v----------+  +--------v---------+  +----------v---------+

|  Supabase          |  |  Razorpay        |  |  SMS / WhatsApp   |

|  PostgreSQL + RLS  |  |  Orders, Refunds |  |  + Nodemailer SMTP |

|  Auth              |  |  Webhooks        |  |  (provider URL)   |

|  Realtime          |  +------------------+  +--------------------+

|  Storage           |

+---------+----------+

|

|  Supabase Realtime

|  (booking channels, presence, chat)

v

Customer / Pro devices receive live updates

## 22.2 Data flow — booking creation to completion

CLIENT            ROUTE HANDLER              SUPABASE              RAZORPAY

|                     |                        |                     |

|--POST /quote-------->|                        |                     |

|                     |--read svc/areas/price-->|                     |

|<--quoteToken+total--|                        |                     |

|                     |                        |                     |

|--POST /bookings---->|                        |                     |

|  (Idempotency-Key)  |--BEGIN; insert booking->|                     |

|                     |   status=draft;        |                     |

|                     |--insert otp (hash)---->|                     |

|                     |--insert status_history>|                     |

|                     |--COMMIT-------------->|                     |

|<--bookingId---------|                        |                     |

|                     |                        |                     |

|--POST /payments/create-order----------------->|                     |

|                     |--insert payments(created)                     |

|                     |--POST /orders-------------->|                  |

|                     |<--order_id---------------------|             |

|                     |--update payments(pending)->|                    |

|<--gatewayOrderId----|                        |                     |

|                     |                        |                     |

|   [ Razorpay Checkout opens in-browser ]     |                     |

|                     |                        |                     |

|                     |<== POST /webhooks/razorpay (HMAC verified) ===|

|                     |--verify sig + amount->|                     |

|                     |--BEGIN: payments=success                      |

|                     |       booking: payment_pending -> paid         |

|                     |       matching: pg_advisory_xact_lock          |

|                     |       rank candidates, insert offers          |

|                     |       booking -> searching                    |

|                     |--COMMIT--------------->|                     |

|                     |                        |                     |

|                     |--notify pro (Realtime + push + SMS)           |

|<== Realtime: booking.assigned ================|                     |

|                     |                        |                     |

|   [ pro taps Accept ]                        |                     |

|--POST .../respond--->|--UPDATE ... WHERE status='offered'  (CAS)    |

|                     |--booking -> accepted    |                     |

|<== Realtime: accepted =======================|                     |

|                     |                        |                     |

|   [ pro arrives, customer shows OTP ]        |                     |

|--POST .../arrive---->|--geofence check        |                     |

|--POST .../otp------->--hash compare, set started_at = now()        |

|                     |--booking -> in_progress |                     |

|<== Realtime: in_progress + startedAt/endsAt/serverNow ===========   |

|                     |                        |                     |

|--POST .../complete-->|--ended_at=now(), create earning            |

|                     |--booking -> completed   |                     |

|<== Realtime: completed ======================|                     |

## 22.3 Server-authoritative timer

The one rule that makes the timer trustworthy: the client never counts; it subtracts two server timestamps.

// Server: the only place a timestamp is created

UPDATE bookings

SET started_at = now(),                                -- DB clock

ends_at    = now() + make_interval(mins => duration_minutes),

status     = 'otp_verified'

WHERE id = $1 AND status = 'arrived' AND otp_hash = encode(digest($2,'sha256'),'hex');

// Response includes the DB clock so the client can correct for drift

SELECT status, started_at, ends_at, now() AS server_now,

GREATEST(0, EXTRACT(EPOCH FROM (ends_at - now())))::int AS remaining_seconds

FROM bookings WHERE id = $1;

// Client: remaining = endsAt - serverNow, re-synced on every poll and on Realtime updates.

const [skew, setSkew] = useState(0);                       // ms

setSkew(new Date(res.serverNow).getTime() - Date.now());

const remaining = (new Date(b.endsAt).getTime() - (Date.now() + skew)) / 1000;

A customer who changes their device clock cannot shorten or extend a service. A professional whose phone clock is wrong cannot start a service early. The database clock is the only clock.

# 23. Project Structure

smarthelp/

├── .env                          # see Part 7 - all keys documented

├── .env.local                    # local overrides, gitignored

├── .eslintrc.json                # { "extends": "next/core-web-vitals" }

├── .gitignore

├── components.json               # shadcn, copied verbatim from SmartPOS

├── next.config.mjs               # const nextConfig = {} ;

├── package.json                  # dependency set == SmartPOS

├── postcss.config.mjs            # { tailwindcss, autoprefixer }

├── tailwind.config.ts            # copied verbatim

├── tsconfig.json

├── vercel.json                   # 8 cron schedules

│

├── app/

│   ├── layout.tsx                # Inter, AuthProvider, <Toaster position="top-center" />

│   ├── globals.css               # design tokens, verbatim

│   ├── page.tsx                  # public landing

│   ├── login/page.tsx

│   ├── services/page.tsx

│   ├── services/[slug]/page.tsx

│   ├── book/[code]/page.tsx      # public shareable booking link

│   ├── join/page.tsx

│   ├── legal/{privacy,terms,refund,cancellation,safety}/page.tsx

│   │

│   ├── customer/

│   │   ├── layout.tsx            # AuthGuard(role=customer) + AppShell + bottom nav

│   │   ├── page.tsx              # Home

│   │   ├── services/page.tsx

│   │   ├── services/[slug]/page.tsx

│   │   ├── checkout/page.tsx

│   │   ├── bookings/page.tsx

│   │   ├── bookings/[id]/page.tsx

│   │   ├── wallet/page.tsx

│   ├── support/page.tsx

│   │   ├── support/[id]/page.tsx

│   │   ├── favourites/page.tsx

│   │   └── profile/page.tsx

│   │

│   ├── professional/

│   │   ├── layout.tsx            # AuthGuard(role=professional) + AppShell

│   │   ├── page.tsx

│   │   ├── jobs/page.tsx

│   │   ├── jobs/[id]/page.tsx

│   │   ├── earnings/page.tsx

│   │   ├── kyc/page.tsx

│   │   ├── availability/page.tsx

│   │   ├── training/page.tsx

│   │   └── profile/page.tsx

│   │

│   ├── admin/

│   │   ├── layout.tsx            # AuthGuard(role in admin|ops|support) + sidebar

│   │   ├── page.tsx              # Dashboard

│   │   ├── bookings/{page,[id],loading}.tsx

│   │   ├── professionals/{page,[id],loading}.tsx

│   │   ├── professionals/[id]/kyc-review/page.tsx

│   │   ├── customers/{page,[id]}/…

│   │   ├── services/{page,categories/[id],[id]}/…

│   │   ├── pricing/{page,rules,surge,commission,policies}/…

│   │   ├── payments/{page,refunds,payouts}/…

│   │   ├── coupons/page.tsx

│   │   ├── disputes/{page,[id]}/…

│   │   ├── support/{page,[id],sla}/…

│   │   ├── analytics/{page,funnel,supply,ratings}/…

│   │   ├── notifications/{page,templates}/…

│   │   ├── settings/{page,areas,features}/…

│   │   └── audit/page.tsx

│   │

│   ├── features/                 # all feature logic; pages are thin re-exports

│   │   ├── auth/{OtpLogin,Signup,RoleRedirect}.tsx

│   │   ├── landing/{Hero,CategoryPills,PopularServices,HowItWorks,Footer}.tsx

│   │   ├── customer/{Home,Browse,ServiceDetail,Checkout,BookingHistory,

│   │   │             BookingLive,Wallet,Favourites,Profile,Addresses}.tsx

│   │   ├── booking/{DurationPicker,SlotPicker,PriceBreakdown,BookingStatusBadge,

│   │   │            BookingTimeline,ServiceTimer,OtpPanel,ReviewDialog,InvoiceView}.tsx

│   │   ├── professional/{Home,JobList,JobDetail,OfferInbox,Earnings,Availability,

│   │   │                   Kyc,Training,Profile}.tsx

│   │   ├── admin/{Dashboard,BookingTable,BookingDetail,ProfessionalTable,KycReview,

│   │   │            CustomerTable,ServiceManager,PricingManager,PaymentTable,

│   │   │            RefundTable,PayoutTable,CouponManager,DisputeBoard,TicketBoard,

│   │   │            Analytics,TemplateManager,SettingsManager,AuditLog}.tsx

│   │   ├── chat/{ChatThread,ChatBubble,SystemMessage}.tsx

│   │   └── support/{TicketList,TicketThread,NewTicket}.tsx

│   │

│   └── api/                      # Route Handlers - see Part 4, section 25

│

├── components/

│   ├── ui/                       # shadcn primitives (verbatim) + LoadingSpinner,

│   │                             #   ImageUpload, ConfirmationDialog, EmptyState

│   ├── shell/{AppShell,Sidebar,BottomNav,PageHeader,AuthGuard,RoleBadge}.tsx

│   ├── service/{ServiceCard,ServiceGrid,ScopeAccordion,DurationPicker,PriceFrom}.tsx

│   ├── booking/{SlotPicker,PriceBreakdown,StatusBadge,Timeline,ServiceTimer,

│   │            OtpDisplay,OtpEntry,ReviewStars,TrackProfessional}.tsx

│   ├── professional/{ProCard,OfferCard,EarningsSummary,KycStepper,WorkingHoursEditor}.tsx

│   ├── admin/{StatCard,DataTable,FilterBar,FunnelChart,AuditTable,KycDocumentViewer}.tsx

│   ├── map/{AddressPicker,CoverageMap,LocationDot}.tsx

│   ├── chat/{ChatThread,ChatComposer}.tsx

│   └── subscription/…            # NOT used in SmartHelp (no SaaS gating)

│

├── contexts/

│   ├── AuthContext.tsx           # session, profile, role, capabilities, signIn/signOut

│   ├── BookingContext.tsx        # cart + checkout draft + live booking subscription

│   └── NotificationContext.tsx   # Realtime notification stream + toasts

│

├── hooks/

│   ├── use-booking.ts            # create/quote/cancel/reschedule/extend

│   ├── use-offers.ts             # professional offer inbox (Realtime + polling fallback)

│   ├── use-availability.ts       # slot generation

│   ├── use-realtime.ts           # channel subscribe helper (bookings, chat, presence)

│   ├── use-location.ts           # geolocation + reverse geocode

│   ├── use-countdown.ts          # server-synced countdown

│   └── use-toast.ts              # shadcn toast helper (present for parity)

│

├── lib/

│   ├── supabase.ts               # browser client + hand-maintained Database type

│   ├── supabaseServer.ts         # service-role client for Route Handlers

│   ├── utils.ts                  # cn(), formatCurrency(), formatDate()

│   ├── currency.ts               # FX cache (parity with SmartPOS)

│   ├── otp.ts                    # generate/verify/attempt helpers

│   ├── pricing.ts                # PURE pricing engine (shared by quote + completion)

│   ├── matching.ts               # PURE scoring function

│   ├── availability.ts           # PURE slot generator

│   ├── status.ts                 # booking_status -> { label, variant, colour }

│   ├── validation.ts             # zod-free validators used by both client and route

│   ├── receipt.ts                # invoice HTML renderer

│   ├── notifications.ts          # template rendering + dispatcher

│   ├── audit.ts                  # audit log writer

│   └── constants.ts              # routes, slot granularity, defaults

│

├── supabase/

│   ├── schema.sql                # consolidated, idempotent, rerunnable full schema

│   └── migrations/

│       ├── 0001_core_identity.sql

│       ├── 0002_geo.sql

│       ├── 0003_catalogue.sql

│       ├── 0004_service_areas_durations.sql

│       ├── 0005_professionals.sql

│       ├── 0006_professional_skills.sql

│       ├── 0007_service_catalogue_seed.sql

│       ├── 0008_addresses.sql

│       ├── 0009_booking_enum.sql

│       ├── 0010_bookings.sql

│       ├── 0011_booking_state_machine.sql

│       ├── 0012_assignment_integrity.sql

│       ├── 0013_professional_schedule.sql

│       ├── 0014_payments.sql

│       ├── 0015_refunds_wallet.sql

│       ├── 0016_coupons.sql

│       ├── 0017_ratings_favourites.sql

│       ├── 0018_recurring.sql

│       ├── 0019_support.sql

│       ├── 0020_chat_notifications.sql

│       ├── 0021_earnings_payouts.sql

│       ├── 0022_referrals_sos.sql

│       ├── 0023_settings_pricing_policies.sql

│       ├── 0024_audit_idempotency.sql

│       ├── 0025_rls_policies.sql

│       ├── 0026_realtime_publication.sql

│       ├── 0027_storage_buckets.sql

│       └── 0028_indexes_functions.sql

│

├── test/

│   ├── SmartHelp_Test_Suite.xlsx

│   ├── TEST_PLAN.md

│   ├── TEST_CONDITIONS.md

│   └── TEST_RESULTS.md

│

├── docs/

│   ├── README.md  ARCHITECTURE.md  DATABASE.md  API.md

│   ├── FEATURES.md  SECURITY.md  SETUP.md

│

└── public/

├── logo.svg  favicon.ico  og.png

└── icons/…   # PWA icons for installability

app/features/** holds the logic and app/**/page.tsx files are thin re-exports — exactly the SmartPOS convention. components/<area>/X.tsx shims exist only where SmartPOS had them for legacy import compatibility; SmartHelp does not need them and does not create them.

# 24. Database Schema

47 tables across 9 domains, 28 numbered migrations. All SQL is idempotent (IF NOT EXISTS, DO $$ … $$ for policies) so supabase/schema.sql can be re-run on a live project safely.

## 24.1 Entity relationships

auth.users

| 1:1

profiles (role, status)

|            |                     |

| 1:1        | 1:1                | 1:1

customers   professionals            staff (support/ops/admin live on profiles only)

|            |

|            +-- professional_documents      (kyc)

|            +-- professional_skills         (n:m services)

|            +-- professional_working_hours  (weekly template)

|            +-- professional_time_off       (blackouts)

|            +-- professional_schedule       (RESERVED WINDOWS - no overlap)

|            +-- professional_earnings       -> payouts

|            +-- booking_assignments         (offers)

|            +-- chat_threads

|

+-- addresses (lat/lng, type, is_default)

+-- bookings

|     +-- booking_items             (n services, snapshot of name+price)

|     +-- booking_status_history    (append only)

|     +-- booking_assignments  n:1 -> professionals

|     +-- payments  -> refunds

|     +-- ratings

|     +-- support_tickets -> support_messages

|     +-- chat_threads   -> chat_messages

|     +-- invoices

|     +-- professional_earnings

|     +-- coupon_usage  (n:1 -> coupons)

|     +-- recurring_occurrences -> recurring_series

|

+-- wallets -> wallet_transactions  (append only)

+-- favourites (polymorphic)

+-- referrals

+-- sos_incidents

+-- reviews are inside ratings (comment column) + pro response

cities -> localities -> service_areas (n:m localities x services)

service_categories -> services -> service_tasks (included/excluded)

-> service_images

-> service_durations

-> service_keywords  (search)

platform_settings (kv)   pricing_rules   cancellation_policies

notification_templates   notifications

audit_logs   idempotency_keys   otp_requests

## 24.2 Core identity

-- 0001_core_identity.sql

CREATE TYPE user_role   AS ENUM ('customer','professional','admin','support','ops','super_admin');

CREATE TYPE user_status AS ENUM ('active','suspended','blocked','deleted','pending_verification');

CREATE TABLE profiles (

id                uuid PRIMARY KEY REFERENCES auth.users(id) ON DELETE CASCADE,

role              user_role   NOT NULL DEFAULT 'customer',

status            user_status NOT NULL DEFAULT 'active',

full_name         text        NOT NULL,

phone             text        NOT NULL,

phone_verified_at timestamptz,

email             text,

avatar_url        text,

locale            text        NOT NULL DEFAULT 'en-IN',

last_seen_at      timestamptz,

created_at        timestamptz NOT NULL DEFAULT now(),

updated_at        timestamptz NOT NULL DEFAULT now(),

CONSTRAINT profiles_phone_format CHECK (phone ~ '^\+?[0-9]{10,15}$')

);

-- A phone number identifies exactly one human across the whole platform.

CREATE UNIQUE INDEX uniq_profiles_phone ON profiles (phone);

CREATE UNIQUE INDEX uniq_profiles_email ON profiles (lower(email)) WHERE email IS NOT NULL;

CREATE INDEX idx_profiles_role_status ON profiles (role, status);

CREATE TABLE customers (

id             uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id     uuid NOT NULL UNIQUE REFERENCES profiles(id) ON DELETE CASCADE,

referral_code  text NOT NULL UNIQUE,

referred_by    uuid REFERENCES customers(id) ON DELETE SET NULL,

wallet_id      uuid,                       -- FK added in 0015

total_bookings int NOT NULL DEFAULT 0,

completed_bookings int NOT NULL DEFAULT 0,

lifetime_value numeric(12,2) NOT NULL DEFAULT 0,

cancelled_bookings int NOT NULL DEFAULT 0,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_customers_referral ON customers (referral_code);

CREATE UNIQUE INDEX uniq_customers_referral_per_profile ON customers (referral_code, profile_id);

-- updated_at maintenance

CREATE OR REPLACE FUNCTION touch_updated_at() RETURNS trigger AS $$

BEGIN NEW.updated_at = now(); RETURN NEW; END $$ LANGUAGE plpgsql;

CREATE TRIGGER trg_profiles_touch  BEFORE UPDATE ON profiles  FOR EACH ROW EXECUTE FUNCTION touch_updated_at();

CREATE TRIGGER trg_customers_touch BEFORE UPDATE ON customers FOR EACH ROW EXECUTE FUNCTION touch_updated_at();

## 24.3 Geography

-- 0002_geo.sql

CREATE TABLE cities (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

name             text NOT NULL,

state            text NOT NULL,

country          text NOT NULL DEFAULT 'India',

country_code     char(2) NOT NULL DEFAULT 'IN',

time_zone        text NOT NULL DEFAULT 'Asia/Kolkata',

default_currency char(3) NOT NULL DEFAULT 'INR',

pincode_prefixes text[] NOT NULL DEFAULT '{}',

lat numeric(9,6), lng numeric(9,6),

business_hours   jsonb NOT NULL DEFAULT '{"mon":{"open":"08:00","close":"21:00"},

"tue":{"open":"08:00","close":"21:00"},

"wed":{"open":"08:00","close":"21:00"},

"thu":{"open":"08:00","close":"21:00"},

"fri":{"open":"08:00","close":"21:00"},

"sat":{"open":"08:00","close":"21:00"},

"sun":{"open":"09:00","close":"20:00"}}'::jsonb,

is_active boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now()

);

CREATE UNIQUE INDEX uniq_cities_name_state ON cities (lower(name), lower(state));

CREATE TABLE localities (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

city_id    uuid NOT NULL REFERENCES cities(id) ON DELETE CASCADE,

name       text NOT NULL,

lat        numeric(9,6) NOT NULL,

lng        numeric(9,6) NOT NULL,

radius_km  numeric(5,2) NOT NULL DEFAULT 8.00,

is_active  boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now()

);

CREATE UNIQUE INDEX uniq_locality_per_city ON localities (city_id, lower(name));

CREATE INDEX idx_localities_geo ON localities USING gist (point(lng, lat));

lat/lng columns are indexed with a GiST index over point(lng, lat) so "find all localities within 5 km of me" is an index scan rather than a sequential scan. The same pattern is used for professional live locations.

## 24.4 Catalogue

-- 0003_catalogue.sql

CREATE TABLE service_categories (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

name       text NOT NULL,

slug       text NOT NULL UNIQUE,

icon_key   text NOT NULL,               -- lucide icon name, resolved in the UI

image_url  text,

sort_order int  NOT NULL DEFAULT 0,

is_active  boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now()

);

CREATE TYPE pricing_type AS ENUM ('hourly','flat','per_unit');

CREATE TABLE services (

id                uuid PRIMARY KEY DEFAULT gen_random_uuid(),

category_id       uuid NOT NULL REFERENCES service_categories(id) ON DELETE RESTRICT,

name              text NOT NULL,

slug              text NOT NULL UNIQUE,

short_description text,

description       text,

image_url         text,

base_price        numeric(10,2) NOT NULL CHECK (base_price >= 0),

pricing_type      pricing_type NOT NULL DEFAULT 'hourly',

unit_label        text,                 -- 'kg' | 'piece' for per_unit

unit_price        numeric(10,2),

min_duration_min  int NOT NULL DEFAULT 30  CHECK (min_duration_min > 0),

max_duration_min  int NOT NULL DEFAULT 360 CHECK (max_duration_min >= min_duration_min),

prep_minutes      int NOT NULL DEFAULT 0,   -- lead time before a slot can start

max_active_jobs   int NOT NULL DEFAULT 1,   -- concurrency cap for a single pro

materials_included boolean NOT NULL DEFAULT false,

materials_note    text,

requires_photo_proof boolean NOT NULL DEFAULT false,

sort_order        int NOT NULL DEFAULT 0,

is_active         boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now(),

CONSTRAINT per_unit_needs_unit CHECK (pricing_type <> 'per_unit' OR (unit_label IS NOT NULL AND unit_price IS NOT NULL))

);

CREATE INDEX idx_services_category_active ON services (category_id) WHERE is_active;

CREATE TABLE service_tasks (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

service_id uuid NOT NULL REFERENCES services(id) ON DELETE CASCADE,

kind       text NOT NULL CHECK (kind IN ('included','excluded')),

label      text NOT NULL,

sort_order int NOT NULL DEFAULT 0

);

CREATE INDEX idx_service_tasks_service ON service_tasks (service_id, kind, sort_order);

CREATE TABLE service_images (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

service_id uuid NOT NULL REFERENCES services(id) ON DELETE CASCADE,

url        text NOT NULL,

alt_text   text,

sort_order int NOT NULL DEFAULT 0

);

CREATE TABLE service_keywords (

service_id uuid NOT NULL REFERENCES services(id) ON DELETE CASCADE,

keyword    text NOT NULL,

PRIMARY KEY (service_id, lower(keyword))

);

CREATE INDEX idx_service_keywords_kw ON service_keywords (lower(keyword));

-- 0004_service_areas_durations.sql

CREATE TABLE service_areas (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

locality_id   uuid NOT NULL REFERENCES localities(id) ON DELETE CASCADE,

service_id    uuid NOT NULL REFERENCES services(id) ON DELETE CASCADE,

lead_minutes  int  NOT NULL DEFAULT 0,

slot_capacity int  NOT NULL DEFAULT 4,

is_active     boolean NOT NULL DEFAULT true,

created_at    timestamptz NOT NULL DEFAULT now(),

UNIQUE (locality_id, service_id)

);

CREATE INDEX idx_service_areas_lookup ON service_areas (locality_id, service_id) WHERE is_active;

CREATE TABLE service_durations (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

service_id       uuid NOT NULL REFERENCES services(id) ON DELETE CASCADE,

minutes          int  NOT NULL CHECK (minutes > 0),

price            numeric(10,2),            -- flat override, nullable

price_multiplier numeric(6,3),             -- or a multiplier on the hourly base

is_active        boolean NOT NULL DEFAULT true,

UNIQUE (service_id, minutes)

);

## 24.5 Professionals

-- 0005_professionals.sql

CREATE TYPE verification_status AS ENUM ('not_submitted','submitted','in_review','verified','rejected','expired');

CREATE TYPE training_status     AS ENUM ('not_started','in_progress','completed');

CREATE TYPE availability_status AS ENUM ('offline','online','busy','break');

CREATE TABLE professionals (

id                 uuid PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id         uuid NOT NULL UNIQUE REFERENCES profiles(id) ON DELETE CASCADE,

employee_code      text UNIQUE,

verification_status verification_status NOT NULL DEFAULT 'not_submitted',

training_status     training_status     NOT NULL DEFAULT 'not_started',

availability_status availability_status NOT NULL DEFAULT 'offline',

is_available_today boolean NOT NULL DEFAULT false,

current_lat        numeric(9,6),

current_lng        numeric(9,6),

location_updated_at timestamptz,

service_radius_km  numeric(5,2) NOT NULL DEFAULT 12.00,

commission_pct     numeric(5,4) NOT NULL DEFAULT 0.2000,

rating             numeric(3,2) CHECK (rating BETWEEN 0 AND 5),

rating_count       int NOT NULL DEFAULT 0,

total_offers       int NOT NULL DEFAULT 0,

accepted_offers    int NOT NULL DEFAULT 0,

completed_jobs     int NOT NULL DEFAULT 0,

cancelled_jobs     int NOT NULL DEFAULT 0,

no_shows           int NOT NULL DEFAULT 0,

experience_months  int NOT NULL DEFAULT 0,

probation_until    timestamptz,

suspended_reason   text,

kyc_verified_at    timestamptz,

onboarded_at       timestamptz,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now(),

CONSTRAINT acceptance_rate_positive CHECK (accepted_offers <= total_offers),

CONSTRAINT commission_range CHECK (commission_pct BETWEEN 0 AND 0.5)

);

CREATE INDEX idx_prof_matchable ON professionals (verification_status, training_status, availability_status);

CREATE INDEX idx_prof_rating     ON professionals (rating DESC NULLS LAST) WHERE verification_status = 'verified';

CREATE INDEX idx_prof_geo        ON professionals USING gist (point(current_lng, current_lat))

WHERE current_lat IS NOT NULL;

CREATE TABLE professional_documents (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

doc_type        text NOT NULL CHECK (doc_type IN

('aadhaar_front','aadhaar_back','pan','address_proof','selfie',

'police_verification','training_certificate','bank_passbook')),

file_path       text NOT NULL,           -- storage path, never a public URL

status          verification_status NOT NULL DEFAULT 'submitted',

rejection_reason text,

reviewed_by     uuid REFERENCES profiles(id) ON DELETE SET NULL,

reviewed_at     timestamptz,

expires_at      timestamptz,

created_at      timestamptz NOT NULL DEFAULT now()

);

CREATE UNIQUE INDEX uniq_prof_doc ON professional_documents (professional_id, doc_type);

CREATE TABLE professional_skills (

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

service_id      uuid NOT NULL REFERENCES services(id) ON DELETE CASCADE,

proficiency     int NOT NULL DEFAULT 3 CHECK (proficiency BETWEEN 1 AND 5),

verified_at     timestamptz,

PRIMARY KEY (professional_id, service_id)

);

CREATE TABLE professional_working_hours (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

weekday         smallint NOT NULL CHECK (weekday BETWEEN 0 AND 6),  -- 0 = Sunday

start_time      time NOT NULL,

end_time        time NOT NULL,

is_active       boolean NOT NULL DEFAULT true,

CONSTRAINT valid_range CHECK (end_time > start_time),

UNIQUE (professional_id, weekday, start_time)

);

CREATE TABLE professional_time_off (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

starts_at       timestamptz NOT NULL,

ends_at         timestamptz NOT NULL,

reason          text,

CONSTRAINT valid_range CHECK (ends_at > starts_at)

);

CREATE INDEX idx_time_off_range ON professional_time_off (professional_id, starts_at, ends_at);

## 24.6 Addresses and service areas resolution

-- 0008_addresses.sql

CREATE TYPE address_type AS ENUM ('home','work','other');

CREATE TABLE addresses (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

customer_id   uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

locality_id   uuid REFERENCES localities(id) ON DELETE SET NULL,

label         text NOT NULL DEFAULT 'Home',

address_type  address_type NOT NULL DEFAULT 'home',

line1         text NOT NULL,             -- flat / house

line2         text,                      -- building / society

area          text NOT NULL,

city          text NOT NULL,

state         text NOT NULL,

pincode       text NOT NULL,

lat           numeric(9,6) NOT NULL,

lng           numeric(9,6) NOT NULL,

landmark      text,

access_notes  text,                      -- gate code, lift, parking - shown to the pro

is_default    boolean NOT NULL DEFAULT false,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now()

);

-- Exactly one default address per customer.

CREATE UNIQUE INDEX uniq_default_address ON addresses (customer_id) WHERE is_default;

CREATE INDEX idx_addresses_customer ON addresses (customer_id, created_at DESC);

-- A booked address cannot be deleted out from under a future booking.

CREATE OR REPLACE FUNCTION block_address_delete_with_future_bookings() RETURNS trigger AS $$

DECLARE n int;

BEGIN

SELECT count(*) INTO n FROM bookings

WHERE address_id = OLD.id

AND status NOT IN ('completed','cancelled','refunded','closed','no_show')

AND (scheduled_start_at > now() OR status IN ('paid','searching','assigned','accepted',

'on_the_way','arrived','in_progress'));

IF n > 0 THEN

RAISE EXCEPTION 'ADDRESS_IN_USE bookings=%', n USING ERRCODE = 'foreign_key_violation';

END IF;

RETURN OLD;

END $$ LANGUAGE plpgsql;

CREATE TRIGGER trg_address_delete_guard BEFORE DELETE ON addresses

FOR EACH ROW EXECUTE FUNCTION block_address_delete_with_future_bookings();

## 24.7 Bookings — the centre of the system

-- 0009_booking_enum.sql

CREATE TYPE booking_type   AS ENUM ('instant','scheduled','recurring');

CREATE TYPE booking_status AS ENUM (

'draft','payment_pending','paid','searching','assigned','accepted','on_the_way','arrived',

'otp_verified','in_progress','extension_requested','completed','cancelled',

'refund_pending','refunded','disputed','no_show','closed');

-- 0010_bookings.sql

CREATE TYPE payment_purpose AS ENUM ('booking','extension','wallet_topup','penalty');

CREATE TABLE bookings (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_number      text NOT NULL UNIQUE,             -- SH-20260926-00124

customer_id         uuid NOT NULL REFERENCES customers(id) ON DELETE RESTRICT,

professional_id     uuid REFERENCES professionals(id) ON DELETE SET NULL,

address_id          uuid NOT NULL REFERENCES addresses(id) ON DELETE RESTRICT,

address_snapshot    jsonb NOT NULL,                  -- frozen copy for disputes

locality_id         uuid REFERENCES localities(id) ON DELETE SET NULL,

city_id             uuid REFERENCES cities(id)       ON DELETE SET NULL,

booking_type        booking_type NOT NULL,

status              booking_status NOT NULL DEFAULT 'draft',

version             int NOT NULL DEFAULT 1,          -- optimistic lock

scheduled_start_at  timestamptz,

scheduled_end_at    timestamptz,

duration_minutes    int NOT NULL CHECK (duration_minutes > 0),

extended_minutes    int NOT NULL DEFAULT 0,

-- money (server computed, frozen at creation)

subtotal            numeric(12,2) NOT NULL DEFAULT 0,

platform_fee        numeric(12,2) NOT NULL DEFAULT 0,

discount            numeric(12,2) NOT NULL DEFAULT 0,

discount_code       text,

tax                 numeric(12,2) NOT NULL DEFAULT 0,

tax_rate            numeric(5,4)  NOT NULL DEFAULT 0,

total_amount        numeric(12,2) NOT NULL DEFAULT 0,

professional_gross  numeric(12,2) NOT NULL DEFAULT 0,

commission_pct      numeric(5,4)  NOT NULL DEFAULT 0,

currency            char(3) NOT NULL DEFAULT 'INR',

quote_token         text,

pricing_snapshot    jsonb NOT NULL DEFAULT '{}'::jsonb,  -- rules applied, for audit

-- service execution

otp_hash            text,

otp_expires_at      timestamptz,

otp_attempts        int NOT NULL DEFAULT 0,

otp_generations     int NOT NULL DEFAULT 0,

otp_verified_at     timestamptz,

started_at          timestamptz,

ends_at             timestamptz,

ended_at            timestamptz,

actual_duration_minutes int,

-- assignment / SLA

search_started_at   timestamptz,

search_expires_at   timestamptz,

matched_at          timestamptz,

accepted_at         timestamptz,

arrived_at          timestamptz,

eta_minutes         int,

assignment_rounds   int NOT NULL DEFAULT 0,

-- cancellation / resolution

cancelled_at        timestamptz,

cancellation_reason_code text,

cancellation_fee    numeric(12,2) NOT NULL DEFAULT 0,

completed_at        timestamptz,

closed_at           timestamptz,

notes               text,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now(),

-- instant bookings must not be scheduled in the past; scheduled ones must be in the future

CONSTRAINT instant_not_scheduled CHECK (booking_type <> 'instant' OR scheduled_start_at IS NULL),

CONSTRAINT money_non_negative CHECK (subtotal >= 0 AND total_amount >= 0 AND discount >= 0)

);

CREATE INDEX idx_bookings_customer   ON bookings (customer_id, created_at DESC);

CREATE INDEX idx_bookings_profession ON bookings (professional_id, scheduled_start_at DESC);

CREATE INDEX idx_bookings_status     ON bookings (status, created_at DESC);

CREATE INDEX idx_bookings_upcoming   ON bookings (scheduled_start_at)

WHERE status IN ('paid','searching','assigned','accepted');

CREATE INDEX idx_bookings_search_exp ON bookings (search_expires_at) WHERE status = 'searching';

CREATE INDEX idx_bookings_city_date  ON bookings (city_id, scheduled_start_at);

CREATE INDEX idx_bookings_geo        ON bookings USING gist (point(address_snapshot->>'lng',

address_snapshot->>'lat'));

CREATE INDEX idx_bookings_number     ON bookings (booking_number text_pattern_ops);

CREATE TRIGGER trg_bookings_touch BEFORE UPDATE ON bookings

FOR EACH ROW EXECUTE FUNCTION touch_updated_at();

-- 0010 continued: items

CREATE TABLE booking_items (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_id       uuid NOT NULL REFERENCES bookings(id) ON DELETE CASCADE,

service_id       uuid NOT NULL REFERENCES services(id) ON DELETE RESTRICT,

service_name     text NOT NULL,               -- snapshot: catalogue may change later

duration_minutes int NOT NULL CHECK (duration_minutes > 0),

unit_price       numeric(10,2) NOT NULL,

quantity         int NOT NULL DEFAULT 1,

line_total       numeric(12,2) NOT NULL,

scope_snapshot   jsonb NOT NULL DEFAULT '[]'::jsonb,  -- frozen included/excluded

created_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_booking_items_booking ON booking_items (booking_id);

CREATE UNIQUE INDEX uniq_booking_service ON booking_items (booking_id, service_id);

-- 0011: history (append-only)

CREATE TABLE booking_status_history (

id          bigserial PRIMARY KEY,

booking_id  uuid NOT NULL REFERENCES bookings(id) ON DELETE CASCADE,

from_status booking_status,

to_status   booking_status NOT NULL,

actor_id    uuid REFERENCES profiles(id) ON DELETE SET NULL,

actor_role  user_role,

note        text,

ip          inet,

created_at  timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_bsh_booking ON booking_status_history (booking_id, created_at);

CREATE INDEX idx_bsh_actor   ON booking_status_history (actor_id, created_at DESC);

## 24.8 Assignment and the professional calendar

-- 0012_assignment_integrity.sql  +  0013_professional_schedule.sql

CREATE TYPE assignment_status AS ENUM ('offered','accepted','rejected','expired','withdrawn');

CREATE TYPE schedule_status    AS ENUM ('reserved','in_progress','completed','released');

CREATE TABLE booking_assignments (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_id      uuid NOT NULL REFERENCES bookings(id) ON DELETE CASCADE,

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

status          assignment_status NOT NULL DEFAULT 'offered',

attempt_no      int NOT NULL DEFAULT 1,

round_no        int NOT NULL DEFAULT 1,

distance_km     numeric(6,2),

score           numeric(6,2),            -- internal only, never sent to customers

was_favourite   boolean NOT NULL DEFAULT false,

was_repeat      boolean NOT NULL DEFAULT false,

offered_at      timestamptz NOT NULL DEFAULT now(),

expires_at      timestamptz NOT NULL,

responded_at    timestamptz,

decline_reason  text

);

CREATE INDEX idx_assign_booking ON booking_assignments (booking_id, attempt_no);

CREATE INDEX idx_assign_prof    ON booking_assignments (professional_id, status, expires_at);

-- At most one live offer or acceptance per booking. This is the hard guarantee.

CREATE UNIQUE INDEX uniq_active_assignment_per_booking ON booking_assignments (booking_id)

WHERE status IN ('offered','accepted');

-- The same professional is never offered the same booking twice.

CREATE UNIQUE INDEX uniq_prof_booking_offer ON booking_assignments (booking_id, professional_id);

CREATE TABLE professional_schedule (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

booking_id      uuid REFERENCES bookings(id) ON DELETE CASCADE,

starts_at       timestamptz NOT NULL,

ends_at         timestamptz NOT NULL,

status          schedule_status NOT NULL DEFAULT 'reserved',

created_at      timestamptz NOT NULL DEFAULT now(),

CONSTRAINT valid_window CHECK (ends_at > starts_at)

);

-- Overlapping reserved windows are structurally impossible.

ALTER TABLE professional_schedule

ADD CONSTRAINT professional_no_overlap EXCLUDE USING gist (

professional_id WITH =,

tstzrange(starts_at, ends_at, '[)') WITH &&

) WHERE (status IN ('reserved','in_progress'));

CREATE INDEX idx_schedule_prof   ON professional_schedule (professional_id, starts_at);

CREATE INDEX idx_schedule_booking ON professional_schedule (booking_id);

## 24.9 Payments, refunds, wallet

-- 0014_payments.sql

CREATE TYPE payment_status AS ENUM ('created','pending','success','failed','refunded','partially_refunded');

CREATE TYPE payment_method AS ENUM ('card','upi','netbanking','wallet','emi','cod');

CREATE TABLE payments (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_id          uuid REFERENCES bookings(id) ON DELETE SET NULL,

customer_id         uuid NOT NULL REFERENCES customers(id) ON DELETE RESTRICT,

purpose             payment_purpose NOT NULL DEFAULT 'booking',

gateway             text NOT NULL DEFAULT 'razorpay',

gateway_order_id    text,

gateway_payment_id  text,

gateway_signature   text,                     -- evidence for disputes; never logged

gateway_method      text,

amount              numeric(12,2) NOT NULL CHECK (amount > 0),

fee                 numeric(12,2) NOT NULL DEFAULT 0,

tax                 numeric(12,2) NOT NULL DEFAULT 0,

currency            char(3) NOT NULL DEFAULT 'INR',

method              payment_method,

status              payment_status NOT NULL DEFAULT 'created',

refundable_amount   numeric(12,2) NOT NULL DEFAULT 0,

failure_reason      text,

idempotency_key     text,

captured_at         timestamptz,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now()

);

CREATE UNIQUE INDEX uniq_payments_gateway_order ON payments (gateway, gateway_order_id)

WHERE gateway_order_id IS NOT NULL;

CREATE UNIQUE INDEX uniq_payments_idem ON payments (idempotency_key) WHERE idempotency_key IS NOT NULL;

CREATE INDEX idx_payments_booking  ON payments (booking_id);

CREATE INDEX idx_payments_customer ON payments (customer_id, created_at DESC);

CREATE INDEX idx_payments_status   ON payments (status, created_at DESC);

-- 0015_refunds_wallet.sql

CREATE TYPE refund_status AS ENUM ('requested','processing','completed','failed');

CREATE TYPE wallet_txn_type AS ENUM ('credit','debit');

CREATE TABLE refunds (

id                uuid PRIMARY KEY DEFAULT gen_random_uuid(),

payment_id        uuid NOT NULL REFERENCES payments(id) ON DELETE RESTRICT,

booking_id        uuid REFERENCES bookings(id) ON DELETE SET NULL,

customer_id       uuid NOT NULL REFERENCES customers(id) ON DELETE RESTRICT,

amount            numeric(12,2) NOT NULL CHECK (amount > 0),

reason_code       text NOT NULL,

reason_note       text,

route             text NOT NULL DEFAULT 'gateway' CHECK (route IN ('gateway','wallet','mixed')),

status            refund_status NOT NULL DEFAULT 'requested',

gateway_refund_id text,

failure_reason    text,

requested_by      uuid REFERENCES profiles(id) ON DELETE SET NULL,

processed_by      uuid REFERENCES profiles(id) ON DELETE SET NULL,

approved_by       uuid REFERENCES profiles(id) ON DELETE SET NULL,

created_at    timestamptz NOT NULL DEFAULT now(),

completed_at timestamptz

);

CREATE INDEX idx_refunds_booking ON refunds (booking_id);

CREATE INDEX idx_refunds_status  ON refunds (status, created_at DESC);

-- One processing refund per payment at a time.

CREATE UNIQUE INDEX uniq_active_refund_per_payment ON refunds (payment_id) WHERE status IN ('requested','processing');

CREATE TABLE wallets (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

customer_id uuid NOT NULL UNIQUE REFERENCES customers(id) ON DELETE CASCADE,

balance    numeric(12,2) NOT NULL DEFAULT 0 CHECK (balance >= 0),

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now()

);

ALTER TABLE customers ADD COLUMN wallet_id uuid REFERENCES wallets(id) ON DELETE SET NULL;

CREATE TABLE wallet_transactions (

id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),

wallet_id    uuid NOT NULL REFERENCES wallets(id) ON DELETE CASCADE,

type         wallet_txn_type NOT NULL,

amount       numeric(12,2) NOT NULL CHECK (amount > 0),

balance_after numeric(12,2) NOT NULL,

ref_type     text NOT NULL,      -- refund | referral | promo | compensation | topup | spent

ref_id       text,

description  text NOT NULL,

created_at   timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_wallet_txn_wallet ON wallet_transactions (wallet_id, created_at DESC);

-- Append-only: no updates, no deletes, ever.

## 24.10 Coupons, ratings, favourites

-- 0016_coupons.sql

CREATE TYPE discount_type AS ENUM ('percentage','fixed');

CREATE TABLE coupons (

id                   uuid PRIMARY KEY DEFAULT gen_random_uuid(),

code                 text NOT NULL,

description          text,

discount_type        discount_type NOT NULL,

discount_value       numeric(10,2) NOT NULL CHECK (discount_value > 0),

max_discount         numeric(10,2),

min_booking_amount   numeric(10,2) NOT NULL DEFAULT 0,

max_discount_pct_of_total numeric(5,2) NOT NULL DEFAULT 40.00,

valid_from           timestamptz NOT NULL DEFAULT now(),

valid_to             timestamptz,

usage_limit          int,

usage_count          int NOT NULL DEFAULT 0 CHECK (usage_count >= 0),

per_user_limit       int NOT NULL DEFAULT 1,

applicable_services  uuid[] NOT NULL DEFAULT '{}',

applicable_cities    uuid[] NOT NULL DEFAULT '{}',

first_time_only      boolean NOT NULL DEFAULT false,

is_active            boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now(),

CONSTRAINT percentage_needs_cap CHECK (discount_type <> 'percentage' OR max_discount IS NOT NULL)

);

CREATE UNIQUE INDEX uniq_coupons_code ON coupons (upper(code));

CREATE INDEX idx_coupons_active ON coupons (is_active, valid_from, valid_to);

CREATE TABLE coupon_usage (

id             uuid PRIMARY KEY DEFAULT gen_random_uuid(),

coupon_id      uuid NOT NULL REFERENCES coupons(id) ON DELETE CASCADE,

customer_id    uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

booking_id     uuid NOT NULL REFERENCES bookings(id) ON DELETE CASCADE,

discount_amount numeric(10,2) NOT NULL,

used_at        timestamptz NOT NULL DEFAULT now()

);

CREATE UNIQUE INDEX uniq_coupon_usage_booking ON coupon_usage (booking_id);   -- one coupon per booking

CREATE INDEX idx_coupon_usage_coupon ON coupon_usage (coupon_id, customer_id);

-- 0017_ratings_favourites.sql

CREATE TABLE ratings (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_id       uuid NOT NULL UNIQUE REFERENCES bookings(id) ON DELETE CASCADE,

customer_id      uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

professional_id  uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

overall          int NOT NULL CHECK (overall BETWEEN 1 AND 5),

professionalism  int CHECK (professionalism BETWEEN 1 AND 5),

quality          int CHECK (quality BETWEEN 1 AND 5),

punctuality      int CHECK (punctuality BETWEEN 1 AND 5),

behaviour        int CHECK (behaviour BETWEEN 1 AND 5),

cleanliness      int CHECK (cleanliness BETWEEN 1 AND 5),

comment          text CHECK (char_length(comment) <= 1000),

pro_response     text CHECK (char_length(pro_response) <= 250),

is_hidden        boolean NOT NULL DEFAULT false,

hidden_by        uuid REFERENCES profiles(id) ON DELETE SET NULL,

created_at timestamptz NOT NULL DEFAULT now(),

responded_at timestamptz

);

CREATE INDEX idx_ratings_pro ON ratings (professional_id, created_at DESC);

CREATE INDEX idx_ratings_cust ON ratings (customer_id, created_at DESC);

CREATE TABLE favourites (

id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),

customer_id uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

target_type text NOT NULL CHECK (target_type IN ('service','professional')),

target_id   uuid NOT NULL,

created_at  timestamptz NOT NULL DEFAULT now()

);

CREATE UNIQUE INDEX uniq_favourite ON favourites (customer_id, target_type, target_id);

## 24.11 Recurring, support, chat, notifications

-- 0018_recurring.sql

CREATE TYPE recurring_frequency AS ENUM ('daily','weekly','fortnightly','monthly','custom');

CREATE TABLE recurring_series (

id               uuid PRIMARY KEY DEFAULT gen_random_uuid(),

customer_id      uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

service_id       uuid NOT NULL REFERENCES services(id) ON DELETE RESTRICT,

address_id       uuid NOT NULL REFERENCES addresses(id) ON DELETE CASCADE,

frequency        recurring_frequency NOT NULL,

weekdays         smallint[] NOT NULL DEFAULT '{}',

time_of_day      time NOT NULL,

duration_minutes int NOT NULL CHECK (duration_minutes > 0),

start_date       date NOT NULL,

end_date         date,

exclusions       date[] NOT NULL DEFAULT '{}',

occurrence_count int NOT NULL DEFAULT 0,

is_active        boolean NOT NULL DEFAULT true,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now(),

CONSTRAINT weekdays_required CHECK (frequency <> 'custom' OR cardinality(weekdays) > 0)

);

CREATE INDEX idx_series_due ON recurring_series (start_date) WHERE is_active;

CREATE TABLE recurring_occurrences (

id              uuid PRIMARY KEY DEFAULT gen_random_uuid(),

series_id       uuid NOT NULL REFERENCES recurring_series(id) ON DELETE CASCADE,

booking_id      uuid REFERENCES bookings(id) ON DELETE SET NULL,

occurrence_date date NOT NULL,

status          text NOT NULL DEFAULT 'pending'

CHECK (status IN ('pending','materialised','skipped','cancelled')),

created_at timestamptz NOT NULL DEFAULT now()

);

-- Cron re-runs are idempotent because of this.

CREATE UNIQUE INDEX uniq_occurrence ON recurring_occurrences (series_id, occurrence_date);

-- 0019_support.sql

CREATE TYPE ticket_status   AS ENUM ('open','in_progress','waiting_for_customer','resolved','closed');

CREATE TYPE ticket_priority AS ENUM ('low','normal','high','urgent');

CREATE TYPE ticket_category AS ENUM ('professional_issue','payment_issue','booking_issue','refund',

'missing_item','property_damage','safety_issue','other');

CREATE TABLE support_tickets (

id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),

ticket_number text NOT NULL UNIQUE,                 -- TKT-20260926-0007

customer_id  uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

booking_id   uuid REFERENCES bookings(id) ON DELETE SET NULL,

category     ticket_category NOT NULL DEFAULT 'other',

priority     ticket_priority NOT NULL DEFAULT 'normal',

status       ticket_status   NOT NULL DEFAULT 'open',

subject      text NOT NULL CHECK (char_length(subject) <= 200),

description  text NOT NULL,

assigned_to  uuid REFERENCES profiles(id) ON DELETE SET NULL,

resolution   text,

resolved_by  uuid REFERENCES profiles(id) ON DELETE SET NULL,

sla_due_at   timestamptz NOT NULL,

created_at   timestamptz NOT NULL DEFAULT now(),

updated_at   timestamptz NOT NULL DEFAULT now(),

resolved_at  timestamptz,

closed_at    timestamptz

);

CREATE INDEX idx_tickets_queue  ON support_tickets (status, priority, sla_due_at);

CREATE INDEX idx_tickets_cust   ON support_tickets (customer_id, created_at DESC);

CREATE INDEX idx_tickets_agent  ON support_tickets (assigned_to, status);

CREATE TABLE support_messages (

id             uuid PRIMARY KEY DEFAULT gen_random_uuid(),

ticket_id      uuid NOT NULL REFERENCES support_tickets(id) ON DELETE CASCADE,

author_id      uuid REFERENCES profiles(id) ON DELETE SET NULL,

author_role    user_role,

body           text NOT NULL,

attachment_path text,

is_internal    boolean NOT NULL DEFAULT false,        -- staff-only notes

created_at     timestamptz NOT NULL DEFAULT now(),

read_at        timestamptz

);

CREATE INDEX idx_support_messages_ticket ON support_messages (ticket_id, created_at);

-- 0020_chat_notifications.sql

CREATE TABLE chat_threads (

id             uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_id     uuid NOT NULL UNIQUE REFERENCES bookings(id) ON DELETE CASCADE,

customer_id    uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

last_message_at timestamptz,

closed_at      timestamptz,

created_at     timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE chat_messages (

id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),

thread_id   uuid NOT NULL REFERENCES chat_threads(id) ON DELETE CASCADE,

sender_id   uuid REFERENCES profiles(id) ON DELETE SET NULL,

kind        text NOT NULL DEFAULT 'text' CHECK (kind IN ('text','image','system')),

body        text,

image_path  text,

read_at     timestamptz,

created_at  timestamptz NOT NULL DEFAULT now(),

CONSTRAINT text_or_image CHECK (kind <> 'text' OR body IS NOT NULL)

);

CREATE INDEX idx_chat_messages_thread ON chat_messages (thread_id, created_at);

CREATE TYPE notification_channel AS ENUM ('push','sms','email','in_app','whatsapp');

CREATE TABLE notification_templates (

id         uuid PRIMARY KEY DEFAULT gen_random_uuid(),

code       text NOT NULL,

channel    notification_channel NOT NULL,

locale     text NOT NULL DEFAULT 'en-IN',

subject    text,

body       text NOT NULL,               -- supports {{token}} placeholders

variables  text[] NOT NULL DEFAULT '{}',

is_active  boolean NOT NULL DEFAULT true,

updated_by uuid REFERENCES profiles(id) ON DELETE SET NULL,

created_at timestamptz NOT NULL DEFAULT now(),

updated_at timestamptz NOT NULL DEFAULT now(),

UNIQUE (code, channel, locale)

);

CREATE TABLE notifications (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

recipient_id  uuid NOT NULL REFERENCES profiles(id) ON DELETE CASCADE,

channel       notification_channel NOT NULL,

template_code text NOT NULL,

payload       jsonb NOT NULL DEFAULT '{}'::jsonb,

title         text,

body          text,

status        text NOT NULL DEFAULT 'queued'

CHECK (status IN ('queued','sent','failed','read')),

error         text,

booking_id    uuid REFERENCES bookings(id) ON DELETE CASCADE,

read_at       timestamptz,

sent_at       timestamptz,

created_at    timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_notifications_recipient ON notifications (recipient_id, created_at DESC);

CREATE INDEX idx_notifications_pending  ON notifications (status, created_at) WHERE status = 'queued';

## 24.12 Earnings, payouts, referrals, SOS

-- 0021_earnings_payouts.sql

CREATE TYPE earning_status AS ENUM ('pending','available','paid','reversed');

CREATE TYPE payout_status  AS ENUM ('draft','processing','paid','failed');

CREATE TABLE professional_earnings (

id                uuid PRIMARY KEY DEFAULT gen_random_uuid(),

professional_id   uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

booking_id        uuid NOT NULL UNIQUE REFERENCES bookings(id) ON DELETE CASCADE,

gross_amount      numeric(12,2) NOT NULL,

commission_pct    numeric(5,4)  NOT NULL,

commission_amount numeric(12,2) NOT NULL,

net_amount        numeric(12,2) NOT NULL,

bonus_amount      numeric(12,2) NOT NULL DEFAULT 0,

status            earning_status NOT NULL DEFAULT 'pending',

available_at      timestamptz NOT NULL,

payout_id         uuid,

reversed_reason  text,

created_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_earnings_pro   ON professional_earnings (professional_id, created_at DESC);

CREATE INDEX idx_earnings_ready ON professional_earnings (available_at) WHERE status = 'available';

CREATE TABLE payouts (

id             uuid PRIMARY KEY DEFAULT gen_random_uuid(),

payout_number  text NOT NULL UNIQUE,                  -- PO-2026-W37-0142

professional_id uuid NOT NULL REFERENCES professionals(id) ON DELETE CASCADE,

period_start   date NOT NULL,

period_end     date NOT NULL,

gross_total    numeric(12,2) NOT NULL,

commission_total numeric(12,2) NOT NULL,

bonus_total    numeric(12,2) NOT NULL DEFAULT 0,

net_total      numeric(12,2) NOT NULL,

earnings_count int NOT NULL,

status         payout_status NOT NULL DEFAULT 'draft',

method         text,                                 -- upi | bank

method_ref     text,                                 -- masked, encrypted at rest

failure_reason text,

processed_by   uuid REFERENCES profiles(id) ON DELETE SET NULL,

processed_at   timestamptz,

created_at     timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_payouts_pro ON payouts (professional_id, created_at DESC);

-- 0022_referrals_sos.sql

CREATE TYPE referral_status AS ENUM ('pending','qualified','rewarded','rejected');

CREATE TABLE referrals (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

referrer_id   uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

referee_id    uuid NOT NULL UNIQUE REFERENCES customers(id) ON DELETE CASCADE,

code          text NOT NULL,

status        referral_status NOT NULL DEFAULT 'pending',

referee_reward numeric(10,2) NOT NULL DEFAULT 0,

referrer_reward numeric(10,2) NOT NULL DEFAULT 0,

device_hash   text,

instrument_hash text,

reject_reason text,

rewarded_at   timestamptz,

created_at    timestamptz NOT NULL DEFAULT now(),

CONSTRAINT no_self_referral CHECK (referrer_id <> referee_id)

);

CREATE INDEX idx_referrals_referrer ON referrals (referrer_id, created_at DESC);

-- One referral per device and per payment instrument: the anti-abuse core.

CREATE UNIQUE INDEX uniq_referral_device      ON referrals (device_hash)      WHERE device_hash IS NOT NULL;

CREATE UNIQUE INDEX uniq_referral_instrument ON referrals (instrument_hash) WHERE instrument_hash IS NOT NULL;

CREATE TABLE sos_incidents (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

booking_id    uuid REFERENCES bookings(id) ON DELETE SET NULL,

customer_id   uuid NOT NULL REFERENCES customers(id) ON DELETE CASCADE,

lat numeric(9,6), lng numeric(9,6),

status        text NOT NULL DEFAULT 'open'

CHECK (status IN ('open','acknowledged','resolved','false_alarm')),

severity      text NOT NULL DEFAULT 'high' CHECK (severity IN ('medium','high','critical')),

acknowledged_by uuid REFERENCES profiles(id) ON DELETE SET NULL,

acknowledged_at timestamptz,

resolution    text,

payout_frozen boolean NOT NULL DEFAULT true,

created_at    timestamptz NOT NULL DEFAULT now(),

resolved_at   timestamptz

);

CREATE INDEX idx_sos_open ON sos_incidents (created_at DESC) WHERE status = 'open';

## 24.13 Settings, pricing rules, policies, audit, idempotency, OTP

-- 0023_settings_pricing_policies.sql

CREATE TABLE platform_settings (

key         text PRIMARY KEY,

value       jsonb NOT NULL,

value_type  text NOT NULL DEFAULT 'string'

CHECK (value_type IN ('string','number','boolean','json','array')),

category    text NOT NULL DEFAULT 'general',   -- general | pricing | booking | notification | safety

label       text NOT NULL,

description text,

is_secret   boolean NOT NULL DEFAULT false,    -- never returned to non-admin clients

updated_by  uuid REFERENCES profiles(id) ON DELETE SET NULL,

updated_at  timestamptz NOT NULL DEFAULT now()

);

CREATE TYPE pricing_rule_type AS ENUM ('multiplier','surcharge','platform_fee','tax','surge');

CREATE TABLE pricing_rules (

id           uuid PRIMARY KEY DEFAULT gen_random_uuid(),

rule_type    pricing_rule_type NOT NULL,

name         text NOT NULL,

scope_type   text NOT NULL CHECK (scope_type IN ('global','category','service','city','locality')),

scope_id     uuid,

days_of_week smallint[] NOT NULL DEFAULT '{}',   -- 0-6; empty = every day

start_time   time,

end_time     time,

factor       numeric(6,3),                        -- for multiplier/surge

flat_amount  numeric(10,2),                       -- for surcharge

value        numeric(6,4),                        -- for platform_fee / tax

priority     int NOT NULL DEFAULT 100,            -- lower wins

stackable    boolean NOT NULL DEFAULT false,

max_factor   numeric(6,3) NOT NULL DEFAULT 2.000,

is_active    boolean NOT NULL DEFAULT true,

created_at   timestamptz NOT NULL DEFAULT now(),

updated_at   timestamptz NOT NULL DEFAULT now(),

CONSTRAINT needs_value CHECK (factor IS NOT NULL OR flat_amount IS NOT NULL OR value IS NOT NULL)

);

CREATE INDEX idx_rules_lookup ON pricing_rules (rule_type, scope_type, is_active, priority);

CREATE TABLE cancellation_policies (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

service_id    uuid REFERENCES services(id) ON DELETE CASCADE,   -- NULL = global

hours_before  int NOT NULL CHECK (hours_before >= 0),

fee_type      text NOT NULL CHECK (fee_type IN ('free','percentage','fixed')),

fee_value     numeric(10,4) NOT NULL DEFAULT 0,

refund_to_gateway boolean NOT NULL DEFAULT true,

applies_to    text NOT NULL DEFAULT 'customer' CHECK (applies_to IN ('customer','professional','both')),

is_active     boolean NOT NULL DEFAULT true,

UNIQUE NULLS NOT DISTINCT (service_id, hours_before)

);

-- 0024_audit_idempotency.sql

CREATE TABLE audit_logs (

id         bigserial PRIMARY KEY,

actor_id   uuid REFERENCES profiles(id) ON DELETE SET NULL,

actor_role user_role,

action     text NOT NULL,          -- service.price.update, professional.suspend, refund.execute …

entity     text NOT NULL,          -- services, professionals, bookings …

entity_id  text,

old_value  jsonb,

new_value  jsonb,

reason     text,

ip         inet,

user_agent text,

created_at timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_audit_actor  ON audit_logs (actor_id, created_at DESC);

CREATE INDEX idx_audit_entity ON audit_logs (entity, entity_id, created_at DESC);

CREATE INDEX idx_audit_action ON audit_logs (action, created_at DESC);

CREATE TABLE idempotency_keys (

key         text NOT NULL,

scope       text NOT NULL,          -- bookings.create, payments.create-order, refunds.execute …

request_hash text NOT NULL,         -- sha256 of the canonical request body

response    jsonb,

status      text NOT NULL DEFAULT 'in_progress'

CHECK (status IN ('in_progress','completed','failed')),

created_by  uuid REFERENCES profiles(id) ON DELETE SET NULL,

created_at  timestamptz NOT NULL DEFAULT now(),

expires_at  timestamptz NOT NULL DEFAULT now() + interval '24 hours',

PRIMARY KEY (scope, key)

);

CREATE INDEX idx_idem_expiry ON idempotency_keys (expires_at);

-- 0025 otp

CREATE TYPE otp_purpose AS ENUM ('login','service_start','email_verify','admin_mfa','address_verify');

CREATE TABLE otp_requests (

id          uuid PRIMARY KEY DEFAULT gen_random_uuid(),

identifier  text NOT NULL,             -- phone / email

purpose     otp_purpose NOT NULL,

code_hash   text NOT NULL,             -- sha256(code + server pepper)

attempts    int NOT NULL DEFAULT 0,

max_attempts int NOT NULL DEFAULT 3,

blocked_until timestamptz,

consumed_at timestamptz,

expires_at  timestamptz NOT NULL,

ip          inet,

created_at  timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX idx_otp_identifier ON otp_requests (identifier, purpose, created_at DESC);

CREATE INDEX idx_otp_expiry     ON otp_requests (expires_at) WHERE consumed_at IS NULL;

otp_requests is how the system replaces Redis for OTP storage. The code is stored as a salted SHA-256 hash, attempts counts failures, blocked_until implements lockout, and a nightly cron deletes expired rows. There is no plaintext OTP anywhere in the database or the logs.

## 24.14 Row Level Security

RLS is enabled on every table. Policies follow one pattern: who may read, and which predicate scopes rows to them.

-- 0025_rls_policies.sql  (representative; the full file covers all 47 tables)

ALTER TABLE bookings ENABLE ROW LEVEL SECURITY;

-- Customers read and write only their own bookings.

CREATE POLICY bookings_select_own ON bookings FOR SELECT

USING (customer_id IN (SELECT id FROM customers WHERE profile_id = auth.uid())

OR professional_id IN (SELECT id FROM professionals WHERE profile_id = auth.uid())

OR EXISTS (SELECT 1 FROM profiles p

WHERE p.id = auth.uid()

AND p.role IN ('admin','ops','support','super_admin')));

-- INSERT is narrowed further: the customer may only create a draft for themselves,

-- and money columns must be zero - they are set server-side by the Route Handler.

CREATE POLICY bookings_insert_own ON bookings FOR INSERT

WITH CHECK (customer_id IN (SELECT id FROM customers WHERE profile_id = auth.uid())

AND status = 'draft'

AND total_amount = 0);

-- Nobody updates a booking directly from the client. All mutations go through

-- /api/bookings/* which uses the service-role client. This single policy removes

-- an entire class of state-machine bypass.

CREATE POLICY bookings_update_none ON bookings FOR UPDATE USING (false);

-- Professionals see only their own KYC documents, and only the metadata - the

-- file itself is fetched through a signed, admin/owner-guarded URL.

CREATE POLICY pro_docs_select_own ON professional_documents FOR SELECT

USING (professional_id IN (SELECT id FROM professionals WHERE profile_id = auth.uid())

OR EXISTS (SELECT 1 FROM profiles p WHERE p.id = auth.uid()

AND p.role IN ('admin','super_admin')));

-- Audit logs are immutable and staff-readable only.

CREATE POLICY audit_read_staff ON audit_logs FOR SELECT

USING (EXISTS (SELECT 1 FROM profiles p WHERE p.id = auth.uid()

AND p.role IN ('admin','super_admin')));

CREATE POLICY audit_no_write ON audit_logs FOR INSERT WITH CHECK (false);   -- service role only

-- Wallet ledger: read your own, write nothing.

CREATE POLICY wallet_txn_select_own ON wallet_transactions FOR SELECT

USING (wallet_id IN (SELECT w.id FROM wallets w JOIN customers c ON c.id = w.customer_id

WHERE c.profile_id = auth.uid()));

CREATE POLICY wallet_txn_no_update ON wallet_transactions FOR UPDATE USING (false);

CREATE POLICY wallet_txn_no_delete ON wallet_transactions FOR DELETE USING (false);

-- Service catalogue is world-readable; writes are admin-only.

CREATE POLICY services_public_read ON services FOR SELECT USING (is_active OR is_staff());

CREATE POLICY services_admin_write ON services FOR ALL

USING (is_staff('admin')) WITH CHECK (is_staff('admin'));

-- Helper predicates (SECURITY DEFINER, so they do not recurse through RLS)

CREATE OR REPLACE FUNCTION is_staff(p_roles user_role[]) RETURNS boolean AS $$

SELECT EXISTS (SELECT 1 FROM profiles

WHERE id = auth.uid() AND status = 'active' AND role = ANY(p_roles));

$$ LANGUAGE sql SECURITY DEFINER STABLE;

CREATE OR REPLACE FUNCTION current_role() RETURNS user_role AS $$

SELECT role FROM profiles WHERE id = auth.uid();

$$ LANGUAGE sql SECURITY DEFINER STABLE;

The key policy bookings_update_none means a browser can never move a booking between states. Every state change goes through a Route Handler running the service-role client, where the transition guard, the pricing engine and the audit trail all live. The enforce_booking_transition trigger (§8.2) is the second line of defence, in case a future policy is written too loosely.

## 24.15 Storage buckets

| Bucket | Public? | Written by | Read by | RLS policy |
| --- | --- | --- | --- | --- |
| service-media | public | admin (service images, category art) | everyone | USING (true) |
| pro-photos | public | professional (own), admin | everyone | profiles can insert their own path |
| kyc-documents | private | professional (own), admin | owner + admin only | no direct read; signed URL via guarded route |
| chat-media | private | participants of the thread | participants only | bucket_id in a thread the user belongs to |
| support-media | private | ticket participants + staff | ticket participants + staff | ticket membership check |
| invoices | private | system | booking owner + admin | customer owns the booking |

Uploads use signed upload URLs minted by a Route Handler (never the anon key), capped at 2 MB for chat/support and 5 MB for KYC, with MIME type allow-lists per bucket.

## 24.16 Realtime publication

-- 0026_realtime_publication.sql

-- Only these tables are broadcast. Postgres changes on `profiles` would leak staff data.

ALTER PUBLICATION supabase_realtime ADD TABLE bookings;

ALTER PUBLICATION supabase_realtime ADD TABLE booking_assignments;

ALTER PUBLICATION supabase_realtime ADD TABLE chat_messages;

ALTER PUBLICATION supabase_realtime ADD TABLE notifications;

ALTER PUBLICATION supabase_realtime ADD TABLE professional_earnings;

ALTER PUBLICATION supabase_realtime ADD TABLE support_messages;

-- Clients subscribe to private channels, never to a table-wide feed:

--   booking:{bookingId}          -> status, professional_id, started_at, ends_at

--   pro:{professionalId}         -> Presence (online/offline, live location)

--   chat:{threadId}              -> chat_messages inserts

--   ticket:{ticketId}            -> support_messages inserts

--   me:{profileId}               -> notifications for this profile

-- RLS applies to Realtime exactly as it applies to REST, so a customer cannot

-- subscribe to another customer's booking channel.

## 24.17 Index and function catalogue (0028)

| Function | Returns | Used by |
| --- | --- | --- |
| current_role() | user_role | every RLS predicate |
| is_staff(user_role[]) | boolean | every RLS predicate |
| is_serviceable(locality, service) | boolean | availability gate |
| quote_booking(items, coupon, address, at) | jsonb breakdown | POST /api/bookings/quote, booking creation |
| slot_availability(locality, service, day) | jsonb[] slots | GET /api/availability |
| rank_candidates(booking, limit) | table | POST /api/bookings/:id/assign |
| apply_wallet_delta(...) | numeric | refunds, referral rewards, compensation |
| resolve_cancellation_fee(service, hours) | numeric | cancel + reschedule |
| redeem_coupon(code, customer, subtotal) | jsonb | quote + booking creation |
| booking_number_seq() | text | trigger on bookings insert |
| enforce_booking_transition() | trigger | §8.2 state machine |
| professional_no_overlap (constraint) | — | §9.4 double-booking guard |
| recompute_professional_rating(pro) | numeric | rating insert + nightly cron |
| block_address_delete_with_future_bookings() | trigger | address delete guard |

PART IV

# API, Security & Delivery

Every endpoint, the error catalogue, the security model, realtime channels, cron jobs, concurrency strategy, testing layers and the phased plan.

# 25. API Design

All endpoints are Next.js Route Handlers under app/api/**/route.ts, base path /api. They are plain REST with a consistent envelope. There is no GraphQL and no tRPC — same as SmartPOS.

## 25.1 Response envelope

// Success

{ "success": true, "data": { ... } }

// Error

{

"success": false,

"error": "Professional is no longer available",

"code": "PROFESSIONAL_UNAVAILABLE",

"details": { "bookingId": "…", "retryAfter": 30 },

"requestId": "req_7f2a91c4",

"timestamp": "2026-09-26T18:30:00Z"

}

| Status codes | `200` ok · `201` created · `202` accepted for async · `204` no body |
| --- | --- |
| Client errors | `400` validation · `401` unauthenticated · `403` forbidden · `404` not found · `409` conflict (state/optimistic lock) · `422` business rule · `429` rate limited |
| Server errors | `500` unexpected · `502` upstream (Razorpay/SMS) · `503` degraded (matching offline) |
| Idempotency | `Idempotency-Key: <uuid>` header on all POST money/booking routes; replay returns the original response with `Idempotent-Replay: true` |
| Pagination | `?limit=&offset=` with `{ data, meta: { total, limit, offset } }` |
| Versioning | Path-scoped from the start: `/api/bookings`, not `/api/v1` — a single shipped surface does not need a version prefix; breaking changes get `/api/v2` |
| Request ID | `x-request-id` echoed in the response and attached to every log line |
| Time | ISO-8601 with offset, UTC in storage, city timezone for display |
| Money | Decimal numbers in major units with 2 dp, never floats; currency code always present |

## 25.2 Error codes

| Code | HTTP | Meaning | Client behaviour |
| --- | --- | --- | --- |
| VALIDATION_ERROR | 400 | Field-level validation failed | Show inline field errors from details.fields |
| UNAUTHENTICATED | 401 | No/invalid session | Redirect to /login?next= |
| FORBIDDEN | 403 | Role or ownership check failed | Toast + route away |
| NOT_FOUND | 404 | Row absent or invisible under RLS | Not-found screen |
| INVALID_STATE | 409 | Action illegal in current status | Refresh booking, show current status |
| STALE_VERSION | 409 | Optimistic lock lost | "Updated elsewhere — refresh" |
| ASSIGNMENT_TAKEN | 409 | Offer already accepted by another run | Pro: stop the countdown |
| PRICE_CHANGED | 409 | Server re-price differs from quote | Re-quote and show the delta |
| PAYMENT_FAILED | 402 | Gateway declined or verification failed | Retry payment; booking stays payment_pending |
| PAYMENT_NOT_VERIFIED | 402 | Webhook not yet received | Poll; show "Confirming payment…" |
| SERVICE_UNAVAILABLE | 422 | Service not offered at this locality | Show alternatives / waitlist |
| NO_SLOT_AVAILABLE | 422 | No supply for requested time | Show nearest slots |
| PROFESSIONAL_UNAVAILABLE | 422 | Candidate pool exhausted | Auto-reassign; refund if exhausted |
| OTP_INVALID | 422 | Wrong code | Inline error, attempt counter |
| OTP_EXPIRED | 422 | TTL elapsed | Offer regeneration |
| OTP_LOCKED | 429 | Too many attempts | Show lockout countdown |
| COUPON_INVALID | 422 | Expired / not applicable / limit hit | Inline on coupon field |
| COUPON_EXHAUSTED | 422 | Global or per-user limit hit | Remove coupon, show new total |
| ADDRESS_IN_USE | 409 | Address has upcoming bookings | Explain and offer archive |
| RATE_LIMITED | 429 | Too many requests | Back off with Retry-After |
| IDEMPOTENCY_CONFLICT | 409 | Same key, different body | Reject; tell user to retry with new key |
| ILLEGAL_TRANSITION | 409 | State machine rejected the change | Surface as a status conflict |
| INTERNAL_ERROR | 500 | Unexpected | Retry button + requestId for support |

## 25.3 Authentication endpoints

| Method + path | Auth | Purpose |
| --- | --- | --- |
| POST /api/auth/send-otp | public | Send login/service OTP to phone (SMS) or email (SMTP) |
| POST /api/auth/verify-otp | public | Verify code → Supabase session; returns profile + role |
| POST /api/auth/refresh | session | Refresh the access token |
| POST /api/auth/sign-out | session | Revoke the refresh token |
| GET /api/auth/me | session | Profile, role, capabilities, unread counts |
| PUT /api/auth/me | session | Update name, avatar, email, locale |
| POST /api/auth/professional/apply | session | Submit professional application (creates professionals row not_submitted) |

## 25.4 Customer endpoints

| Method + path | Purpose |
| --- | --- |
| GET /api/customers/me | Profile, stats, default address |
| GET /api/customers/me/addresses | Address list with locality coverage badge |
| POST /api/customers/me/addresses | Create address (geocode + resolve locality) |
| PUT /api/customers/me/addresses/:id | Update; is_default handled transactionally |
| DELETE /api/customers/me/addresses/:id | Delete; 409 ADDRESS_IN_USE if referenced by live bookings |
| POST /api/customers/me/addresses/:id/default | Set default (single partial-unique index guarantees one) |
| GET /api/customers/me/bookings | Booking list, filter by status/date, paginated |
| GET /api/customers/me/stats | Spend, repeat rate, favourite pro for home screen |
| GET /api/wallet | Balance + paginated ledger |
| POST /api/wallet/redeem | Spend wallet balance at checkout (creates a debit txn) |
| GET /api/favourites | Favourited services and professionals |
| POST /api/favourites | Add favourite (idempotent) |
| DELETE /api/favourites/:type/:id | Remove favourite |
| GET /api/invoices/:bookingId | Invoice JSON + signed PDF URL |

## 25.5 Catalogue and availability endpoints

| Method + path | Purpose |
| --- | --- |
| GET /api/service-categories | Active categories with counts and icons |
| GET /api/services | Catalogue; ?q= &category= &lat= &lng= &availableOnly=true |
| GET /api/services/:slug | Detail: description, tasks (included/excluded), durations, serviceable-at-address |
| GET /api/availability | Slot list. Params: serviceId, addressId, date, duration, professionalId? → { slots: [{ start, end, remaining, reason }] } |
| GET /api/availability/estimate | Instant ETA: ?serviceId&addressId → { etaMinutes, prosAvailable } — used for the "as soon as possible" card |
| GET /api/professionals/:id | Public pro profile: name, photo, rating, jobs, skills, reviews |
| GET /api/professionals/:id/reviews | Paginated reviews for the pro page |

## 25.6 Booking endpoints

| Method + path | Purpose | Idempotent |
| --- | --- | --- |
| POST /api/bookings/quote | Pure price quote, returns quoteToken | n/a (read-only) |
| POST /api/bookings | Create booking (draft → payment_pending); accepts quoteToken | yes |
| GET /api/bookings | List with filters | — |
| GET /api/bookings/:id | Detail: status, timeline, assignment, payment, invoice flag | — |
| GET /api/bookings/:id/track | Live view: status, pro location, ETA, OTP (if arrived), serverNow | — |
| POST /api/bookings/:id/cancel | Cancel with reason; computes fee; queues refund | yes |
| POST /api/bookings/:id/reschedule | New slot; re-validates availability and pro calendar | yes |
| POST /api/bookings/:id/extend | Request extension; collision-checks the pro's next job | yes |
| POST /api/bookings/:id/otp/regenerate | Re-issue the service OTP (max 3) | yes |
| POST /api/bookings/:id/review | Submit rating + review | yes (upsert on booking_id) |
| GET /api/bookings/:id/invoice | Invoice data and PDF URL | — |
| GET /api/bookings/:id/chat | Thread + messages for the booking | — |

## 25.7 Professional endpoints

| Method + path | Purpose |
| --- | --- |
| GET /api/professionals/me | Profile, verification/training status, rating, earnings summary |
| PUT /api/professionals/me | Update bio, service radius, photo, skills |
| POST /api/professionals/me/availability | Set online/offline/break (Presence + DB) |
| GET /api/professionals/me/working-hours | Weekly template |
| PUT /api/professionals/me/working-hours | Replace weekly template |
| POST /api/professionals/me/time-off | Block dates; rejects if it collides with a reserved job |
| GET /api/professionals/me/jobs | Today's + upcoming jobs, statuses |
| GET /api/professionals/offers | Live offer inbox (Realtime + polling fallback) |
| POST /api/professionals/offers/:id/accept | Atomic CAS accept; creates schedule window |
| POST /api/professionals/offers/:id/decline | Decline with optional reason; excluded from this booking |
| POST /api/professionals/jobs/:id/arrive | Geofence check, sets arrived |
| POST /api/professionals/jobs/:id/otp | Verify service OTP → in_progress (server timer starts) |
| POST /api/professionals/jobs/:id/complete | End service, record actual duration, create earning |
| POST /api/professionals/jobs/:id/no-show | Mark customer no-show after grace period |
| POST /api/professionals/me/location | Live location ping (throttled to 1/30s) |
| GET /api/professionals/me/earnings | Summary + per-job earnings; ?period=today¦week¦month |
| GET /api/professionals/me/payouts | Payout history with statements |
| POST /api/professionals/me/kyc | Upload document → signed URL; submit for review |
| GET /api/professionals/me/kyc | Per-document status |

## 25.8 Payment, refund, wallet endpoints

| Method + path | Purpose |
| --- | --- |
| POST /api/payments/create-order | Razorpay order for a booking or extension; Idempotency-Key required |
| POST /api/payments/verify | Signature verification for immediate UX; webhook remains authoritative |
| POST /api/webhooks/razorpay | Authoritative: payment.captured, refund.processed, payment.failed |
| GET /api/payments/:id | Poll payment status while webhook lands |
| POST /api/refunds | Request refund (admin/ops/support); auto-refunds for system reasons |
| GET /api/refunds | Refund list with filters |
| POST /api/wallet/topup | Wallet top-up via Razorpay (v1: promo/ops credit only) |

## 25.9 Support, chat, notification, referral, SOS endpoints

| Method + path | Purpose |
| --- | --- |
| POST /api/support/tickets | Create ticket; auto-computes priority, SLA, and disputed status if damage/safety |
| GET /api/support/tickets | List (customer: own; staff: queue) |
| GET /api/support/tickets/:id | Thread with messages and booking context |
| POST /api/support/tickets/:id/messages | Reply; is_internal for staff notes |
| PUT /api/support/tickets/:id | Assign / status / priority (staff) |
| GET /api/chat/threads/:id/messages | History |
| POST /api/chat/threads/:id/messages | Send; Realtime broadcast; system messages server-only |
| GET /api/notifications | List; unread count |
| POST /api/notifications/:id/read | Mark read |
| POST /api/notifications/push-token | Register a push token (Realtime/push) |
| POST /api/referrals/validate | Check a referral code at signup |
| POST /api/sos | Create emergency incident; pages ops; freezes payout |

## 25.10 Admin endpoints

Guarded by role capability checks in the handler and RLS. Every mutating admin route writes an audit_logs row and requires a reason for destructive actions.

| Method + path | Roles | Purpose |
| --- | --- | --- |
| GET /api/admin/dashboard | admin, ops | KPIs, funnel, alerts, charts |
| GET/POST/PUT/DELETE /api/admin/services… | admin | Services, categories, tasks, images, durations, keywords |
| PUT /api/admin/service-areas… | admin | Enable services per locality; lead time; capacity |
| GET/POST/PUT /api/admin/professionals… | admin, ops | List, filter, suspend, reactivate, commission override |
| POST /api/admin/professionals/:id/kyc/:docId/:decision | admin | verify / reject / request re-upload |
| POST /api/admin/bookings/:id/assign | ops, admin | Manual assign or force reassign (records score) |
| POST /api/admin/bookings/:id/cancel | ops, admin | Cancel with reason; auto-refund |
| GET/PUT /api/admin/pricing-rules… | admin | Multipliers, surge, fees, tax |
| GET/PUT /api/admin/cancellation-policies… | admin | Cancellation ladder |
| GET/POST/PUT /api/admin/coupons… | admin | Coupon CRUD and usage view |
| POST /api/admin/refunds/:id/execute | ops, admin | Execute refund; dual approval above limit |
| GET /api/admin/payouts · POST /api/admin/payouts/run | admin | Payout batches |
| GET/PUT /api/admin/notification-templates… | admin | Template editor with variable list |
| GET /api/admin/disputes | ops, support, admin | Dispute board |
| GET /api/admin/analytics/:report | admin, ops | revenue, funnel, supply, ratings, city, service |
| GET/PUT /api/admin/platform-settings… | admin | Config; secrets write-only |
| GET /api/admin/audit | admin | Filterable audit log |

## 25.11 Cron endpoints

All cron routes require CRON_SECRET via Authorization: Bearer, x-cron-secret, or ?secret= — the exact SmartPOS guard.

| Path | Schedule | Job |
| --- | --- | --- |
| /api/cron/search-sweeper | */2 * * * * | Cancel searching bookings past search_expires_at; auto-refund; alert ops |
| /api/cron/recurring-generate | 7 2 * * * | Materialise recurring_occurrences due within recurring_lead_days (idempotent) |
| /api/cron/service-reminders | */15 * * * * | "Starting soon", "ending soon", "professional on the way", ETA nudges |
| /api/cron/demand-index | */5 * * * * | Recompute surge demand_index per locality+service |
| /api/cron/rating-reminders | 13 19 * * * | Nudge customers to rate today's completed bookings |
| /api/cron/payout-run | 23 3 * * 1 | Aggregate the week's available earnings into payout batches |
| /api/cron/wallet-expiry | 41 2 * * * | Expire promotional credits, prune idempotency_keys and otp_requests |
| /api/cron/reconcile-payments | */30 * * * * | Compare payment_pending older than 10 min against the gateway; resolve stragglers |

## 25.12 Route handler anatomy

// app/api/bookings/route.ts  —  the canonical shape for every mutating route

import { NextRequest, NextResponse } from 'next/server';

import { createServerClient } from '@/lib/supabaseServer';

import { requireAuth } from '@/lib/validation';

import { quoteBooking } from '@/lib/pricing';

import { withIdempotency } from '@/lib/idempotency';

import { audit } from '@/lib/audit';

export const runtime = 'nodejs';

export const dynamic = 'force-dynamic';

export async function POST(req: NextRequest) {

const requestId = req.headers.get('x-request-id') ?? crypto.randomUUID();

const auth = await requireAuth(req, ['customer']);           // 401 / 403

const idemKey = req.headers.get('idempotency-key');

if (!idemKey) return err('VALIDATION_ERROR', 'Idempotency-Key required', 400);

return withIdempotency(idemKey, 'bookings.create', auth.profileId, async () => {

const body = await req.json().catch(() => null);

const parsed = validateCreateBooking(body);

if (!parsed.ok) return err('VALIDATION_ERROR', 'Invalid request', 400, { fields: parsed.errors });

const supabase = createServerClient();                        // service role

const quote = await quoteBooking(supabase, parsed.data, auth.profileId);

if (!quote.serviceable)      return err('SERVICE_UNAVAILABLE', quote.reason, 422);

if (quote.tokenMismatch)     return err('PRICE_CHANGED', 'Price changed, please review', 409, { quote });

const booking = await createBookingRow(supabase, parsed.data, quote, auth.profileId);

await audit(supabase, auth.profileId, 'booking.create', 'bookings', booking.id, null, quote, req);

return NextResponse.json({ success: true, data: booking }, { status: 201 });

});

}

# 26. Security Model

## 26.1 Authentication

Customers and professionals: Supabase Auth phone OTP. Code generated server-side, stored as salted SHA-256 in otp_requests, TTL 10 min, 3 attempts, 15-min lockout, 60-second resend throttle.

Staff (admin / ops / support): email + password (Supabase Auth). MFA required for admin and super_admin via OTP on admin_mfa purpose.

Sessions are Supabase JWTs (access + refresh). The client never sees or stores the service-role key.

The super_admin role is bootstrapped from the NEXT_PUBLIC_SUPARTHELP_OWNER_LOGIN allow-list (mirrors the SmartPOS owner pattern) and can only be removed in the UI, never granted.

## 26.2 Authorization

Three layers: (1) RLS predicates keyed on auth.uid(); (2) Route handler capability checks via requireAuth(req, roles) / requireCapability; (3) UI guards for navigation convenience only.

The service-role client is used only inside Route Handlers that have already validated the caller. It is never imported into a client component.

Ownership is always checked explicitly (customer_id = auth.uid()-equivalent), even where RLS already covers it — defence in depth for the money paths.

## 26.3 Data protection

| Data | At rest | In transit | Exposed to |
| --- | --- | --- | --- |
| Government ID / KYC files | private bucket | TLS + signed URLs | owner and admin only |
| Bank details / UPI | encrypted column | TLS | pro (own) and admin payout view (masked) |
| OTP codes | salted hash | SMS over TLS | never logged, never returned after issue |
| Razorpay signature | stored for disputes | TLS | never logged, admin-only column select |
| Customer phone | plaintext (operational need) | TLS | pro sees a masked relay; full number only for assigned booking |
| Live location | plaintext, 90-day TTL | TLS | pro (own), assigned customer during the job only |

## 26.4 Application security checklist

Input validation on every Route Handler body (allow-list, type + length caps).

RLS on all 47 tables; bookings and financial tables deny direct client UPDATE/DELETE.

Rate limits: OTP send 3/hour/number, login 10/15min/IP, booking create 20/hour/customer, chat 60/hour/thread, review 5/day. Implemented with a hashtext-bucketed counter query (Redis-free).

No secrets in client bundles. RAZORPAY_KEY_SECRET, SUPABASE_SERVICE_ROLE_KEY, CRON_SECRET, SMTP_PASS are server-only and read with no NEXT_PUBLIC_ prefix.

Razorpay webhook HMAC-SHA512 over the raw body; webhook secret env-only.

Signed, short-lived upload URLs with MIME allow-list and size cap per bucket.

Security headers via next.config.mjs: CSP, X-Frame-Options: DENY, X-Content-Type-Options: nosniff, Referrer-Policy: strict-origin-when-cross-origin, HSTS in production.

SQL injection: Supabase client parameterises everything; no string-concatenated SQL anywhere, including in lib/ functions that use .rpc() or .from().

XSS: React escapes by default; no dangerouslySetInnerHTML except the invoice renderer, which escapes all interpolated values.

Audit log on every privileged mutation with actor, IP, old/new value.

# 27. Realtime, Notifications & Live Tracking

## 27.1 Channel map

| Channel | Type | Subscribers | Payloads |
| --- | --- | --- | --- |
| booking:{id} | Postgres changes | customer + assigned pro + staff | status, professional_id, started_at, ends_at, arrived_at, eta_minutes |
| pro:{id} | Presence | customer during an active booking | online, lat, lng, battery, updated_at |
| offers:{proId} | Broadcast + Postgres changes | the professional only | new offer, offer withdrawn, countdown tick |
| chat:{threadId} | Postgres changes | participants | new message, read receipt |
| ticket:{id} | Postgres changes | customer + assigned agent | message, status change, SLA warning |
| me:{profileId} | Postgres changes | the profile itself | notification rows, unread count |

## 27.2 Client subscription helper

// hooks/use-realtime.ts

export function useBookingChannel(bookingId: string, onChange: (row: BookingRow) => void) {

useEffect(() => {

const channel = supabase

.channel(`booking:${bookingId}`)

.on('postgres_changes',

{ event: 'UPDATE', schema: 'public', table: 'bookings',

filter: `id=eq.${bookingId}` },

(payload) => onChange(payload.new as BookingRow))

.subscribe();

return () => { supabase.removeChannel(channel); };

}, [bookingId]);

}

// Professional live location + online status via Presence

export function useProPresence(proId: string) {

const [loc, setLoc] = useState<{ lat: number; lng: number } | null>(null);

useEffect(() => {

const channel = supabase

.channel(`pro:${proId}`, { config: { presence: { key: proId } } })

.on('presence', { event: 'sync' }, () => {

const state = channel.presenceState()[proId]?.[0] as any;

if (state) setLoc({ lat: state.lat, lng: state.lng });

})

.subscribe();

return () => { supabase.removeChannel(channel); };

}, [proId]);

}

## 27.3 Polling fallback

Realtime is an optimisation, not a dependency. The booking screen also polls GET /api/bookings/:id/track every 15 s while the booking is active, and the offer inbox polls every 5 s. If Realtime is down, the product still functions correctly — it just updates less instantly.

## 27.4 Notification dispatch

booking event

|

v

render(template_code, payload)   -> lib/notifications.ts

|          uses notification_templates rows (admin-editable)

|          tokens: {{customerName}} {{serviceName}} {{date}} {{time}} …

v

insert notifications rows (status='queued', one per channel)

|

v

dispatch (Route Handler or cron kick):

push  -> Supabase Realtime push (browser) / FCM-style provider (mobile later)

sms   -> POST SMS_PROVIDER_URL (generic webhook, SMS_API_KEY bearer)

email -> Nodemailer (SMTP_HOST/PORT/USER/PASS)

in_app-> Realtime channel me:{profileId}

|

v

update status='sent' | 'failed' + error

## 27.5 Notification catalogue

| Code | Channel | Trigger |
| --- | --- | --- |
| OTP_LOGIN | sms | Phone OTP requested |
| BOOKING_CONFIRMED | sms, push, email | Payment verified |
| PRO_ASSIGNED / PRO_ACCEPTED | push, sms | Assignment outcome |
| PRO_ON_THE_WAY | push, sms | Professional started travelling (with ETA) |
| PRO_ARRIVED | push | Professional at the address |
| SERVICE_STARTED | push | OTP verified, timer armed |
| SERVICE_ENDING_SOON | push | 15 min before ends_at (to pro) |
| SERVICE_COMPLETED | push, email | Professional completed the job |
| EXTENSION_REQUESTED | push | Customer asked for more time |
| EXTENSION_ACCEPTED / _DECLINED | push | Professional responded |
| BOOKING_CANCELLED | push, sms | Either party cancelled |
| REFUND_PROCESSED | push, sms, email | Refund completed (or moved to wallet) |
| NEW_OFFER | push | Offer fanned out to a professional |
| OFFER_EXPIRING | push | 30 s before an offer lapses |
| NEW_JOB_REMINDER | push | Upcoming job in 60 min / 15 min |
| EARNING_CREATED / PAYOUT_SENT | push, sms | Earning available / payout processed |
| KYC_APPROVED / KYC_REJECTED | push, email | Verification decision |
| TICKET_UPDATE | push, email | Support reply or status change |
| SAFETY_ALERT | push, sms | SOS incident created |
| RATING_REMINDER | push | Rating nudge after completion |

# 28. Concurrency, Idempotency & Reliability

## 28.1 The six concurrency hazards and their fixes

| Hazard | Scenario | Fix | Layer |
| --- | --- | --- | --- |
| Double assignment | Two bookings match the same free pro | professional_schedule GiST exclusion constraint + uniq_active_assignment_per_booking | Database |
| Double charge | Customer taps Pay twice, or webhook replays | idempotency_keys PK (scope,key) + uniq_payments_idem + status-guarded webhook | Database + Handler |
| Double booking creation | Refresh / back button / retry | Idempotency-Key required on POST /api/bookings; stored response replayed | Handler + Database |
| Lost update | Two devices mutate the same booking | bookings.version optimistic lock; UPDATE … WHERE version = $n; 0 rows → STALE_VERSION | Database |
| Search race | Assignment cron and manual assign both fire | pg_advisory_xact_lock('assign:'¦¦booking_id) serialises the transaction | Database |
| Extension double-charge | Customer taps Extend repeatedly | Extension is a distinct payment_purpose='extension' row; uniq on (booking_id, purpose) while pending | Database |

## 28.2 Idempotency implementation

// lib/idempotency.ts

export async function withIdempotency(key, scope, userId, fn) {

const hash = sha256(canonical(JSON.stringify(await readBody())));

// Fast path: completed replay

const { data: done } = await supabase

.from('idempotency_keys')

.select('*').eq('scope', scope).eq('key', key).maybeSingle();

if (done) {

if (done.request_hash !== hash) throw conflict('IDEMPOTENCY_CONFLICT');

return replay(done.response);                       // header: Idempotent-Replay: true

}

// Claim the key; the PK makes a concurrent duplicate fail here

const { error: claimErr } = await supabase.from('idempotency_keys')

.insert({ key, scope, request_hash: hash, status: 'in_progress', created_by: userId });

if (claimErr?.code === '23505') {

// Someone else is mid-flight: return 409 with Retry-After rather than double-execute

return conflict('IDEMPOTENCY_CONFLICT');

}

const result = await fn();

await supabase.from('idempotency_keys')

.update({ response: result, status: 'completed' })

.eq('scope', scope).eq('key', key);

return result;

}

## 28.3 Optimistic locking on bookings

UPDATE bookings

SET status = $2, version = version + 1

WHERE id = $1 AND version = $3;     -- $3 = the version the client read

-- 0 rows updated => someone else moved it => respond 409 STALE_VERSION with the fresh row

## 28.4 Failure isolation

Razorpay down → order creation returns 502; booking stays payment_pending; reconcile-payments cron retries reconciliation every 30 min.

SMS provider down → OTP falls back to voice call (if configured) then email; OTP_LOGIN row marked failed but login still possible via the fallback path.

Realtime down → polling fallback (§27.3).

Matching finds nobody → search sweeper auto-cancels and refunds within 2 minutes of search_expires_at.

Cron overlap → Vercel Cron is single-fire per schedule; the handlers additionally take an advisory lock so a manual trigger cannot race the schedule.

Database connection exhaustion → service-role client uses the pooled URL; handlers are stateless so they scale horizontally.

## 28.5 Performance targets

| Operation | Target p95 | Notes |
| --- | --- | --- |
| GET /api/services (catalogue) | < 200 ms | Cached at the edge; catalogue rarely changes |
| GET /api/availability | < 400 ms | One indexed query; slot list computed, not stored |
| POST /api/bookings/quote | < 150 ms | Pure calculation, no writes |
| POST /api/bookings (create) | < 500 ms | Single transaction |
| POST /api/bookings/:id/assign | < 300 ms | Advisory lock + indexed candidate scan |
| GET /api/bookings/:id/track | < 150 ms | Single row + last location |
| Webhook → booking paid | < 1 s | Signature verify is constant-time |
| Realtime status → screen | < 1 s | Plus ≤ 15 s worst case via polling |

# 29. Testing Strategy

## 29.1 Layers

| Layer | Tool | Scope |
| --- | --- | --- |
| Unit | Vitest | lib/pricing.ts, lib/matching.ts, lib/availability.ts, lib/status.ts, validators, coupon logic, cancellation fee, commission split |
| Integration | Vitest + real Supabase (local supabase start) | Booking create → match → accept → OTP → complete; payment webhook; refund; extension; RLS isolation tests |
| API | Vitest against next dev | Status codes, envelope, error codes, idempotency replay, optimistic-lock conflict |
| Component | Vitest + Testing Library | Price breakdown maths rendering, OTP dialog, status badge mapping, empty/error states |
| E2E | Playwright (desktop + mobile viewport) | The critical acceptance flow in §30, plus checkout, pro accept, KYC review |
| Manual | Human, scripted | test/SmartHelp_Test_Suite.xlsx + TEST_PLAN.md + TEST_CONDITIONS.md + TEST_RESULTS.md — mirrors the SmartPOS test folder |

## 29.2 Mandatory unit-test cases (the money and the state)

Pricing: hourly/flat/per_unit line totals; peak multiplier stacking; platform fee floor; coupon cap; tax on post-discount taxable; PRICE_CHANGED when a rule changes mid-quote; surge clamp at max.

Cancellation: every ladder band; fee 0 above 24 h; pro-cancelled always waives the fee; overcharge guard when fee > amount.

Commission: gross/net split; pro override; rounding to 2 dp; negative-amount guard.

Matching: candidate filter excludes unverified, untrained, offline, already-booked, out-of-radius, and prior-decliner; favourite bonus applied; score ordering stable.

Availability: slot generation respects working hours, prep minutes, time-off, and max_booking_minutes; past slots excluded.

State machine: every legal transition allowed, and a representative illegal set rejected (draft → in_progress, completed → cancelled, refunded → paid).

## 29.3 RLS isolation tests

For every table, an integration test creates two users (customer A, customer B) and asserts A cannot read or write B's rows via the anon/authenticated client. This is the highest-value test class in the project and it is not optional.

## 29.4 Concurrency tests

Fire 50 concurrent POST /api/bookings/:id/assign for one booking; assert exactly one offer reaches accepted.

Attempt to insert two overlapping professional_schedule rows; assert the second is rejected by the exclusion constraint.

Fire 10 concurrent POST /api/bookings with the same Idempotency-Key; assert one booking and one payment.

Two concurrent OTP attempts with the correct code; assert the second gets INVALID_STATE because the booking already moved to in_progress.

# 30. Acceptance Test — The Critical Path

This end-to-end flow must pass in staging before any release. It is the automated Playwright spec e2e/critical-booking.spec.ts and a row in the manual suite.

Customer signs up with a phone number and verifies the OTP.

Customer adds an address with a pincode that has an active service_areas row for Full House Cleaning.

Customer opens Full House Cleaning and sees it as bookable; a service with no service_areas row is not offered.

Customer selects Instant, 2 hours, and an address; availability returns a positive supply count.

A price breakdown renders: subtotal, platform fee, tax, total — all server-computed; the client never adds anything.

Customer applies a valid coupon; the discount line appears and the total drops by the capped amount.

Customer pays. The Razorpay order is created; the webhook is delivered; the payment is verified by signature; the booking moves to paid and then searching.

The matching engine ranks candidates; a professional receives an offer on their device in real time.

The professional accepts. The booking moves to assigned → accepted; a professional_schedule window is created; the customer is notified.

The professional taps On the way, then Arrived. The customer sees the OTP 4821 on their screen.

The professional enters the wrong code once → OTP_INVALID, attempt counter increments. The correct code is then accepted.

started_at and ends_at are set from the database clock; the customer's screen shows a countdown synced to serverNow.

The customer requests a 30-minute extension; it is accepted, paid, and ends_at extends by 30 minutes.

The professional completes the service; actual_duration_minutes is recorded; a professional_earnings row (status pending) is created; the customer is notified.

The customer rates the professional 5 stars with a comment; the booking moves to closed; professionals.rating updates.

Both booking_status_history and audit_logs contain the full trail of the flow.

## 30.1 Negative-path acceptance

Pay, but remove all professionals from the pool → within 2 minutes the booking is refund_pending and then refunded; the customer sees a full refund notice.

Professional accepts, then goes offline → the booking returns to searching; another professional is offered; if the pool is empty, auto-refund.

Tamper with the price in the browser and resubmit → PRICE_CHANGED, booking not created, fresh quote shown.

Replay the Razorpay webhook → no state change, no duplicate earning, logged as duplicate.

A second customer tries to book the same professional for an overlapping time → that professional is not offered (exclusion constraint).

# 31. Delivery Plan

## 31.1 Phases

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 0. Foundation | Next.js scaffold, design tokens verbatim, AuthContext (Supabase Auth), roles, migrations 0001–0006, seed data, Supabase buckets, deploy to Vercel | Login works for all 3 role types; RLS verified; a professional and a service exist in the DB |
| 1. Catalogue & availability | Public landing, catalogue, service detail, GET /api/availability, addresses, geolocation | Customer can find a bookable service at their address and see real slots |
| 2. Booking & pricing | Quote engine, booking create, cancel/reschedule, coupons, invoice stub, bookings state machine | Bookings can be created and cancelled end-to-end with correct money maths |
| 3. Payments | Razorpay orders, webhook, verify, refunds, wallet ledger, reconciliation cron | Real money in, real money out; webhook is the sole authority; RLS on payments |
| 4. Professional app | KYC upload, verification workflow, working hours, offers inbox, accept/decline, arrive, OTP, complete | A verified professional can take and complete a job |
| 5. Matching engine | Candidate ranking, offer fan-out, advisory locks, reassignment cascade, search sweeper | No double assignment under concurrency; exhausted search auto-refunds |
| 6. Admin console | Dashboard, bookings, KYC review, services, pricing rules, payments, coupons, disputes, support, audit, settings | Ops can run the marketplace without a database console |
| 7. Realtime & notifications | Channels, presence, chat, notification dispatcher, templates, reminders | Status updates land in < 1 s; every catalogue notification fires |
| 8. Growth & advanced | Recurring, wallet top-up, referrals, favourites, surge, invoices/PDF, PWA | Recurring generates idempotently; surge is capped; PWA installs |
| 9. Hardening & launch | Security review, RLS audit, load test, accessibility pass, legal pages, runbook | Critical acceptance path green; no open P1/P2 security findings |

## 31.2 Definition of Done (per feature)

Migration written, idempotent, and added to supabase/schema.sql.

RLS policies written and covered by an isolation test.

Route Handler with validation, capability check, error envelope, and audit log if privileged.

Client wired to the real endpoint — no placeholder buttons, no fake success states.

Loading, empty, error, success and retry states all present.

Unit tests for pricing/logic; integration test for the happy path and one failure path.

Toast copy is human and specific; no "Something went wrong" when the server said better.

Responsive at 390 / 768 / 1280 px; keyboard navigable; no colour-only status.

Documented in docs/ (FEATURES / API / DATABASE) in the SmartPOS house style.

## 31.3 Environment variables

# Supabase

NEXT_PUBLIC_SUPABASE_URL=

NEXT_PUBLIC_SUPABASE_ANON_KEY=

SUPABASE_SERVICE_ROLE_KEY=          # server only - never NEXT_PUBLIC_

SUPABASE_DB_URL=                    # optional, for scripts

# Auth / platform

NEXT_PUBLIC_APP_URL=                # https://smarthelp.vercel.app

NEXT_PUBLIC_SUPARTHELP_OWNER_LOGIN= # super_admin bootstrap allow-list (mirrors SmartPOS owner pattern)

CRON_SECRET=                        # guards all /api/cron/*

# Razorpay

NEXT_PUBLIC_RAZORPAY_KEY_ID=

RAZORPAY_KEY_ID=                    # server-side, for order creation

RAZORPAY_KEY_SECRET=                # server only

RAZORPAY_WEBHOOK_SECRET=            # server only, webhook HMAC

# Notifications

SMTP_HOST=  SMTP_PORT=  SMTP_USER=  SMTP_PASS=  SMTP_FROM=

SMS_PROVIDER_URL=                   # generic SMS/WhatsApp webhook (same contract as SmartPOS)

SMS_API_KEY=

# Defaults seeded into platform_settings on first run

DEFAULT_CURRENCY=INR

DEFAULT_TAX_RATE=0.18

DEFAULT_COMMISSION_PCT=0.20

DEFAULT_PLATFORM_FEE=20

DEFAULT_SERVICE_OTP_LENGTH=4

DEFAULT_INSTANT_LEAD_MINUTES=30

# Misc

LOW_STOCK_THRESHOLD=                # n/a here, kept for parity; do not use

NEXT_PUBLIC_MAP_STYLE_KEY=          # optional map tiles for the address picker

## 31.4 Operational runbook (top items)

| Situation | First action | Then |
| --- | --- | --- |
| Bookings stuck in searching | Check /api/admin/bookings?status=searching | Search sweeper auto-cancels at expiry; if matching is broken, inspect professionals.availability_status |
| Payments pending > 15 min | Check reconcile-payments cron status | Compare with Razorpay dashboard; force reconcile for a single payment via admin |
| KYC queue backing up | Check unverified > 48 h count | Bulk-verify with the reviewer's checklist; add an ops approver |
| Match rate drops | Compare demand index vs online pros | Lower offer_window_seconds, widen offer_radius_km, or pause surge |
| Refund spike | Check refund_pending by reason code | Likely a pro-side issue; suspend repeat offenders |
| SMS not delivering | Check notifications rows with status failed | Provider quota or DLT; fall back to email OTP |

## 31.5 Documentation deliverables in the repo

docs/README.md — index + quick facts

docs/ARCHITECTURE.md — data flow, folder structure, key modules, design notes

docs/DATABASE.md — table reference, storage, RLS

docs/API.md — endpoint reference, envelope, error codes, direct Supabase usage

docs/FEATURES.md — numbered feature walkthrough per shell

docs/SECURITY.md — auth model, RLS, secrets, payment verification, known gaps

docs/SETUP.md — prerequisites, env, Supabase, run, deploy, smoke test

test/ — the manual suite workbook and results log

The house style is the SmartPOS one: direct, technical, candid about known gaps, heavy on tables, explicit about which layer enforces what. Do not write marketing docs for engineers.

# Appendix A — The AI master prompt

Paste the following as the system prompt for an AI coding agent. It encodes the constraints from the whole document in the imperative form an agent needs.

You are building SmartHelp, a production on-demand home-services platform, inside the `smarthelp/`

folder. The product specification, UX, data model, API and delivery plan are in

`smarthelp/SmartHelp-Documentation.docx`. Read it before writing code.

STACK — do not deviate. Use exactly the SmartPOS stack:

Next.js 14 App Router, React 18, TypeScript 5.5 strict, Tailwind 3.4, shadcn/ui (Radix),

@supabase/supabase-js (Postgres + Auth + Realtime + Storage), Zustand, react-hook-form,

react-hot-toast, Recharts, lucide-react, input-otp, react-day-picker, cmdk, vaul,

embla-carousel, react-resizable-panels, nodemailer, Razorpay. Deploy on Vercel with Vercel Cron.

Do NOT introduce Java/Spring, Redis, a separate WebSocket server, React Native, ORM/Prisma,

Redux, or any new runtime dependency. Where a capability is needed, use the stack-native

equivalent (Supabase Realtime instead of a WebSocket server; Postgres advisory locks, exclusion

constraints and idempotency tables instead of Redis; Next.js Route Handlers instead of a

separate Spring service).

UI — identical to SmartPOS. Copy `app/globals.css`, `tailwind.config.ts`, `components.json`,

`components/ui/**`, and `lib/utils.ts` verbatim from the SmartPOS codebase. Same tokens, same

shadcn set, same toast library, same spacing and type scale. Do not redesign, do not add a new

colour, do not introduce a second UI library. Mobile-first; bottom nav for the customer and

professional shells; sidebar for the admin shell.

BUILD RULES — non-negotiable:

1. Build a real, production-oriented application. No mock/demo app, no fake data generators, no

placeholder buttons. Any rendered control connects to a real API or a clearly labelled

"Coming soon" affordance.

2. The backend is the source of truth. Never trust client-supplied price, status, role, or timer.

3. Never hardcode business rules. Pricing, durations, commission, cancellation fees, surge, service

areas and operating hours are admin-configurable rows, not code or constants.

4. Booking status is a Postgres enum with a transition trigger. No free-text status strings.

5. Payments are confirmed only by a verified Razorpay webhook/signature. The client callback only

triggers a refetch.

6. Prevent double assignment at the database level (exclusion constraint on professional_schedule,

partial unique index on booking_assignments, pg_advisory_xact_lock). Prevent double charge and

double booking-creation with an Idempotency-Key on the mutating endpoints.

7. Write numbered, idempotent SQL migrations in supabase/migrations and keep supabase/schema.sql in

sync. Enable RLS on every table and add isolation tests.

8. Enforce authorization on the server (RLS + route capability checks), never only in the UI.

9. Ship loading, empty, error, success and retry states for every async surface. Use react-hot-toast

with the server's specific error message.

10. Use transactions, optimistic locking (bookings.version) and idempotency for every money or

state-changing operation.

11. Validate all input on the server with Bean-Validation-equivalent discipline (explicit validators,

length caps, allow-lists). Never log OTPs, passwords, payment secrets, full ID numbers or bank

credentials.

12. Keep the code modular and typed: route handlers thin, business logic in lib/ (pricing, matching,

availability, notifications, audit), row types derived from the Database type.

13. Implement strictly in the phase order of §31.1 and satisfy the Definition of Done (§31.2) for

each feature before starting the next.

14. Make every screen responsive, keyboard accessible, and correct in dark/light per the tokens.

Never convey status by colour alone.

When done with a module, state which spec sections you implemented, which migrations you added, and

which tests you ran.

# Appendix B — Glossary

| Assignment | An offer of a booking to a professional; becomes accepted, rejected, expired or withdrawn |
| --- | --- |
| Availability | Derived: whether a service + slot + duration can be served at an address given supply, hours, lead time and area coverage |
| Booking item | One service line inside a booking (a booking may have several) |
| Commission | The platform's percentage cut of a professional's taxable amount |
| Coverage / service area | The (locality × service) pairs where a service is offered |
| Instant booking | A booking that starts as soon as a professional accepts, not on a fixed clock time |
| Lead time | Minimum minutes between now and a slot start (service prep + platform instant lead) |
| Matching engine | The ranked-candidate + offer fan-out system that assigns a professional to a paid booking |
| Offer window | How long a single offer stays live before expiring |
| OTP check-in | Customer-shared code the professional must enter to start the timer |
| Reassignment | Returning an accepted or offered booking to `searching` for a new candidate |
| Serviceable | The address resolves to a locality with an active service_areas row for the service |
| Slot | A concrete bookable start time for a duration, with remaining supply |
| Taxable amount | Subtotal + fees − discount, on which tax and commission are computed |
| Wallet | Append-only credit balance funded by refunds, promos, referrals and compensation |